## Slide 1: MCData Status Update Mission Critical Data Services over LTE
Emmanuelle Villebrun
Ministry of Interior, France
MCVideo Rapporteur
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCData Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150850
Notes: 1

## Slide 3: MCData Progress
Progress made at this meeting
  Requirements provided according to TS
  Guide: Provide a short technical description of what was agreed. No need to list tdoc numbers
Work/Study Item Completion: 80%
Draft TS 22.282 Completion: 80%
Controversial issues
  Need an exception sheet to finish the work in next SA1 meeting
S1-160244
Notes: 1

## Slide 4: MSData Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: 15
  Guide: remove bullet above if no Drafting sessions held
S1-160244
Notes: 1

## Slide 5: MCData Completion Date
Target completion date in WID: 03/2016 SP#71
Is current completion date the same as above?No
Will target completion date be met? Yes
Expected date to send SA1 to SA plenary:
  For information: SA1#73 (02/2016)
  For approval: SA1#74 (05/2016)
S1-160244
Notes: 1

## Slide 6: MCData Planning/Progress
Topics to focus on at next SA1 meeting:
  MCData services description
  Dependencies with MCCoRe
Planning for subsequent meetings:
  None
S1-160244
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
S1-160244
Notes: 1

## Slide 8: MCData Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100%
S1-160244
Notes: 1

## Slide 9: MCData Agreed documents
List of agreed documents at this meeting:
S1-160244
S1-160450 | Ministry of Interior, France | MCData TS overview
S1-160451 | UK Home Office | pCR - MCData –Inclusion of Generic Capabilities
S1-160452 | KPN | IP connectivity requirements for MCData
S1-160453 | Ministry of Interior, France | MCData conversation management
S1-160454 | Ministry of Interior, France | MCData robots requirements
S1-160459 | Ministry of Interior, France | MCData Data forwarding and location sharing
S1-160340 | Ministry of Interior, France | MCData enhanced presence
S1-160341 | Ministry of Interior, France | MCData database enquiries and secured internet access
S1-160026 | Ministry of Interior, France | MCData IOPS requirement
S1-160342 | Ministry of Interior, France | MCData interworking
Notes: 1