## Slide 1: FS_SMARTER-NEO Status Update Study on SMARTER Network Operation
Lu Lu
China Mobile
FS_SMARTER-NEO Rapporteur
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-NEO Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150762
Notes: 1

## Slide 3: FS_SMARTER-NEO Progress
Progress made at this meeting
  22 documents were agreed
  Cleaning up to the TR
  Some new requirements added to section 5.1 and 5.6
  Some requirements were updated
  Abbreviations were added
  Considerations on Charging and Security section added
  Consolidated requirements added
  Conclusions and Recommendations section added
Study Item Completion: 95%
Draft TR 22.864 Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 4: FS_SMARTER-NEO Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Number of Drafting session participants: >50
Notes: 1

## Slide 5: FS_SMARTER-NEO Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
Have these dates been changed at this meeting? no
Notes: 1

## Slide 6: FS_SMARTER-NEO Planning/Progress
Topics to focus on at next SA1 meeting:
  Final cleanup
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Final clean up the TR
Notes: 1

## Slide 8: FS_SMARTER-NEO Progress Estimate
Estimated percentage completion:
  SA1#75 (Aug 2016): <100%>
Notes: 1