## Slide 1: FS_eV2X Status Update Study on Enhancement of 3GPP support for V2X services
SungDuck Chun
LG Electronics Inc.
V2XLTE Rapporteur
3GPP TSG-SA WG1 Meeting #75
SanFrancisco,USA, 22-26 Aug 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eV2X Status
Is this a new WI? <y/n> No
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at SP#72
  SP-160504
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
This WI has not been approved by SP
  The following slides assume approval at SP#xx
Notes: 1

## Slide 3: FS_eV2X Progress
Progress made at this meeting
  Discussion on:
    Section for definition, consideration, consolidated requirement, conclusion section agreed
    Update of existing use case (KPIs)
    13 use cases were agreed:
      NR and LTE interoperability, RAT selection, multi PLMN environment, security aspects, Video data sharing (VaD),Teleoperated Support (TeSo), Cooperative Collision Avoidance (CoCA), information sharing for limited/full automated driving/platooning, Changing Driving-Mode, Tethering via Vehicle, Dynamic Ride Sharing
      Guide: Provide a short technical description of what was agreed. No need to list tdoc numbers
Work/Study Item Completion: 70%
Draft <TR> 22.886 Completion: 90%
Controversial issues
S1-162239
Notes: 1

## Slide 4: FS_eV2X Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 9
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: approx 35
  Guide: remove bullet above if no Drafting sessions held
S1-162239
Notes: 1

## Slide 5: FS_eV2X Completion Date
Target completion date in WID: <12/2016> SA#74
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? <y>
Will target completion date be met? <y>
  If not, change target completion date to:
    <mm/yyyy> SP#xx
  Guide: Remove “change target completion date” bullet above if current target can be met
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#75 (08/2016)
  For approval: SA1#75 (08/2016)
  Guide: Remove bullets above if there is no new TR/TS
S1-162239
Notes: 1

## Slide 6: FS_eV2X Planning/Progress
Topics to focus on at next SA1 meeting:
  Classification uses cases and requirement for LTE
  Completion of Overview section
Planning for subsequent meetings
  SA1#76 (Nov. 2016)
    N/A
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
S1-162239
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  N/A
  Tentative start date: <tbd/mm/yyyy>
S1-162239
Notes: 1

## Slide 8: FS_eV2X Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: <70%>
  Next meeting: <100%>
  In two meetings: <100%>
  <Until expected Completion Date>
S1-162239
Notes: 1

## Slide 9: FS_eV2X Agreed documents
List of agreed documents at this meeting:
S1-162358 | LG Electronics Inc. | Use Case on NR and LTE interoperability
S1-162506 | Intel Corporation | FS_eV2X RAT selection based on KPIs
S1-162360 | NTT DOCOMO | Consideration for eV2X on multi PLMN environment
S1-162452 | NTT DOCOMO | Consideration for eV2X on security aspects
S1-162511 | Huawei | Video data sharing for assisted and improved automated Driving (VaD)
S1-162474 | Huawei | eV2X use case for Teleoperated Support (TeSo)
S1-162376 | Huawei | Cooperative Collision Avoidance (CoCA) of connected automated vehicles
S1-162390 | NTT DOCOMO | Use case for eV2X: information sharing for limited/full automated driving
S1-162398 | NTT DOCOMO | Use case for eV2X: information sharing for limited/full automated platooning
S1-162512 | KRRI | Use Case for Changing Driving-Mode
S1-162513 | Qualcomm Incorporated | eV2X Use Case: Tethering via Vehicle
S1-162454 | Qualcomm Incorporated | eV2X Use Case: Dynamic Ride Sharing
S1-162054 | LG Electronics Inc. | Considerations on some values in eV2X TR
S1-162365 | China Mobile | Update the requirements of “Information change within platoon” in eV2X TR
S1-162514 | Huawei Technologies Co., Ltd | Add Set I requirements for Platooning use case
S1-162399 | KRRI | Corrections for Use Case Regarding Collective Perception of Environment
S1-162388 | Ericsson | Clarification of use case 5.6 in eV2X TR
S1-162379 | Qualcomm Incorporated | Update to eV2X use case “Automated Cooperative Driving for Short distance Grouping”
S1-162373 | Rapporteur (LG ) | Text Proposal for Considerations on FS_eV2X TR
S1-162374 | Rapporteur (LG ) | Proposals for the abbreviation and definition section of FS_eV2X TR
S1-162239
Notes: 1

## Slide 10: FS_eV2X
Statistics of potential requirements:
S1-162239
 | Categorization criteria (Related to: ) | # of related PRs TR v010 | # of related PRs TR v020
1 | Communication range | 1 | 5
2 | Frequency (Mesg trans) (via Relay UE) | 3 | 5
3 | Good in everything/density,reliability,utilization | 2 | 2
4 | Group | 8 | 8
5 | Heavy traffic: High density is categorized into Heavy traffic; Data rate is categorized into Heavy traffic; | 2 | 20
6 | Latency | 3 | 13
7 | Message size | 4 | 9
8 | Positioning accuracy | 0 | 2
9 | Reliability | 5 | 13
10 | Security (anonymity/integrity protection) | 1 | 1
11 | Inter PLMN |  | 1
12 | General – 5G/RAT, etc. |  | 4
 | Total | 29 | 83
Notes: 1