3GPP TSG-SA WG1 #76	S1-163152

Tenerife, Spain, 7 – 11 Nov 2016

Title:	Planning for eV2X transition to SMARTER Work

Agenda Item:	7.1 SMARTER

Source:	LG Electronics

Contact:	Ki-Dong Lee

Abstract: This contribution proposes considerations for eV2X transition onto SMARTER Work.

- Summary

The outcome from SA1#75 meeting has summarized in SMARTER TS (TS 22.261 v0.1.1, 2016-08).

In SA#72, the SMARTER WID was approved in which we have SA1-agreed statement of “… eV2X may be included …” [1]

FS_eV2X was planned to be completed by SA1#75 but is planned to be completed by SA1#76 (including consolidation of PRs) [2].

There are two options based on “SA1-related topics at SA#73 (S1-163003, by SA1 Chairman) [3], which were shared during the recent email discussions:

- [Approval by SA#74 and continue working – possible to consider] to send TS 22.261 for approval (e.g., with a rate of 80% completion)

- [Continue working on and approval by SA#75 – original plan] to send TS 22.261 for information and continue to work on for the original target completion date of SA#75

In addition, the RAN Plenary decision made on RAT design timeline aspects for V2X/eV2X was introduced with some implications for SA1 to move forward in SMARTER Work regarding eV2X (see also, RP-161919 and decision from PCG/OP).

Given this, what to do for eV2X Normative Requirements? (see Proposal section)

- References

[1] 3GPP SP-160486, SMARTER WID Rel-15.

[2] 3GPP SP-160504, FS_eV2X SID Rel-15.

[3] 3GPP S1-163003, “SA1-related topics at SA#73,” SA1 Chairman.

[4] 3GPP RP-161919, “LS on LTE-based vehicle-to-vehicle communications,” RAN Chairman.

- Proposals

Given the recent decisions and what’s been made through WG and TSG meetings, it is necessary for the ongoing SMARTER Work to suitably accommodate eV2X aspects in the TS with a well-aligned clarification (e.g., what’s explicitly intended and what’s implied but not explicitly intended for Rel-15 and Rel-16, respectively, based on the recent decisions).

Proposal #1: The title of SMARTER TS is still

Service requirements for next generation new services and markets

but without [TBD].

Proposal #2/#3: new clauses are required for “eV2X aspects” and “eV2X performance requirements”. There are potential requirements (even after their transition to normative requirements) that cannot be accommodated into any of already existing sub-clauses whereas others can be accommodated into one of already existing sub-clauses.

****************************************************************************************** PROPOSAL #1

******************************************************************************************

It’s under Rapporteur’s control.

****************************************************************************************** PROPOSAL #2

******************************************************************************************

## 6.15	eV2X aspects

### 6.15.1	Description

It is not intended for NR V2X to replace the services offered by LTE V2X. Instead, the NR V2X shall complement LTE V2X for advanced V2X services and support interworking with LTE V2X

Editor’s Note: to be further updated.

### 6.15.2	Requirements

Editor’s Note: to be updated.

****************************************************************************************** PROPOSAL #3

******************************************************************************************

### 7.2	eV2X performance requirements

Editor’s Note: to be updated.

****************************************************************************************** END of PROPOSAL #3

******************************************************************************************