## Slide 1: FS_FRMCS Status Update Study on Future Railway Mobile Communication System
Jürgen Merkel
Nokia
FS_FRMCS Rapporteur
3GPP TSG-SA WG1 Meeting #77
Jeju, South Korea
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_FRMCS Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_FRMCS Progress
Progress made at this meeting
  Updates:
Updating gap analysis information in chapter 5 | S1-171098
Updating gap analysis information in chapter 6 | S1-171329
Removal of editor's notes in Chapter 7 | S1-171332
Updating gap analysis information in chapter 7 | S1-171333
Removal of editor's notes in Chapter 9 | S1-171096
Updating gap analysis information in chapter 9 | S1-171336
Deleting the “user can ignore requirements” from 22.889 | S1-171351
Removing Editor's Notes in chapters 12.4 and 12.7 | S1-171097
Update of 12.8.5 gap analysis | S1-171341
Update of 12.9.5 gap analysis | S1-171342
Update on " QoS in a railway environment " | S1-171105
Removing Editor's Note in Overview section | S1-171348
Notes: 1

## Slide 4: FS_FRMCS Progress
Progress made at this meeting
  New FRMCS use cases:
Proposed Section 6.x " Use case: a connection setup between a train-borne UE and a radio block centre for transferring information" | S1-171423
Proposed Section 6.x " Use case: train information transmission from a train-borne UE" | S1-171424
Wayside centric Automatic Train Control | S1-171352
Autonomous Train Control and Operation | S1-171353
Virtual Coupling | S1-171354
Train operation based on virtual coupling | S1-171355
Addition of requirements regarding supported radio access technologies for FRMCS | S1-171356
Use Case on SP “FRMCS system security framework” | S1-171344
New use case on "FRMCS Positioning Accuracy“ | S1-171334
Usecase of considerations on user identification | S1-171357
Usecase of considerations on FRMCS naming authority | S1-171358
New section X " Railway emergency communication" | S1-171347
Adding Definitions | S1-171349
Adding an introduction section to chapter 5 | S1-171103
Proposed conclusion section for 22.889 | S1-171350
Notes: 1

## Slide 5: FS_FRMCS Progress
Work/Study Item Completion: 80%
Draft TR 22.989 Completion: 80%
Controversial issues
  N/A
Notes: 1

## Slide 6: FS_FRMCS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 6
Number of slots requested for next meeting
  sum of plenary and drafting slots: 8
Notes: 1

## Slide 7: FS_FRMCS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#75 (03/2017)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 8: FS_FRMCS Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1#78 meeting:
  Requirements Consolidation
  Gap Analysis
Notes: 1

## Slide 9: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Gap Analysis on existing use cases
  Requirements consolidation
Notes: 1

## Slide 10: FS_FRMCS Progress Estimate
Estimated percentage completion:
  now: 80%
  Next meeting: 95%
  In two meetings: 100%
Notes: 1

## Slide 11: FS_FRMCS Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1