## Slide 1: FS_CAV Status Update Study on Communication for Automation in Vertical Domains
Joachim Walewski
Siemens AG
FS_CAV Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, NV, 27th November – 1st December 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CAV Status
Is this a new WI?
  no
This WI has been approved at SP-75
  Approved WID is in tdoc SP-170169
Notes: 1

## Slide 3: FS_CAV Progress
Progress made at this meeting
  34 contributions made, 2 withdrawn, 30 heard
    1 on clause 2
    1 on clause 3
    1 on clause 4
    26 on clause 5 (use cases)
      11 updates
      15 new use cases; 3 new verticals: centralised power generation, distribution of electrical power, PMSE
    1 on security (clause 6)
    1 on appendix A
    30 accepted as contribution toward TR 22.804)
Work/Study Item Completion (including TR 22.804): 85%
Controversial issues
  none
Notes: 1

## Slide 4: FS_CAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: TBD
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: ~ 30
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_CAV Completion Date
Current expected dates to send TR/TS to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_CAV Planning/Progress
Topics to focus on at next SA1 meeting:
  Finalise TR 22.804!
    Completion of clause 4 (communication service)
    Completion of clause 5 (use cases)
      Please share early drafts via SA1’s email exploder by 2018-01-01
        This will make it easer to create clause-7 contributions (see below)
    Completion of clause 6 (security)
    Completion of clause 7 (merged and clustered use case profiles and related potential requirements)
    Completion of clause 8 (deployment options – new clause)
    Completion of clause 9 (conclusions)
Planning for subsequent meetings
  CRs (where needed)
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Focus on items in previous slide
Notes: 1

## Slide 8: FS_CAV Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 85%
  Next meeting: 95%
Notes: 1

## Slide 9: FS_CAV Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-174571 | ETRI | FS_CAV – References, Definitions and Abbreviations
S1-174572 | Siemens AG, Huawei | CAV – Update of Annex A characteristic parameters
S1-174324 | Siemens, Huawei | CAV – definition of jitter
S1-174302 | Siemens AG | CAV – update of clause 4
S1-174085 | Vodafone | Discussion on the potential deployment options for “Factories of the Future”
S1-174325 | Huawei, Hisilicon, Siemens | CAV - reliability of two consecutive packets
S1-174326 | Robert Bosch GmbH, Siemens AG | CAV – Update of Use Case for Mobile Robots ¦ Factories of the Future
S1-174573 | ETRI | FS_CAV – Update requirements for massive wireless sensor networks use case
S1-174328 | ETRI | FS_CAV – Update requirements for augmented reality use case
S1-174329 | Qualcomm Incorporated, Siemens AG | FS_CAV: CAV scenarios and potential requirements
S1-174334 | Siemens AG | CAV – flexible, modular assembly area
S1-174128 | Fujitsu | Update to Telecare data traffic between home and remote monitoring centre
Notes: 1

## Slide 10: List of agreed documents at this meeting (cont’d)
S1-174202 | Qualcomm Incorporated | FS_CAV: CCTV use case update
S1-174144 | Intel, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), IRT, EBU, BMWi | PMSE (Programme Making and Special Events) Vertical Description
S1-174581 | Siemens AG, Huawei | CAV – smart grid ¦ distributed automated switching for isolation and service restoration for overhead lines
S1-174115 | Siemens AG, Huawei | CAV – smart grid ¦ communication architecture
S1-174342 | Siemens AG | CAV – centralised power generation ¦ run-time access to operational data and control information
S1-174343 | Siemens AG | CAV – centralised power generation ¦ data acquisition for off-line plant monitoring
S1-174119 | Siemens AG | CAV – centralised power generation ¦ remote support for plant maintenance
S1-174060 | Siemens AG, NEC, Robert Bosch GmbH, Qualcomm | CAV – security roles in verticals
S1-174331 | Intel Corporation | Variable message reliability use case
S1-174336 | KPN | Update of Telecare use case
S1-174580 | Intel, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), IRT, EBU, BMWi | Use Case: Low-latency audio streaming for live performance
S1-174339 | Intel, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), IRT, EBU, BMWi | Use case: Low-latency audio streaming for local conference systems
S1-174340 | Intel, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), IRT, EBU, BMWi | Use case: High data rate video streaming / professional video production
S1-174341 | Ericsson | Energy Networks of the Future
S1-174322 | Huawei, Hisilicon | Use Case for synchronicity of Smart Grid
S1-174574 | Qualcomm Incorporated | FS_CAV: Private network identity
S1-174605 | Nokia, Nokia Shanghai Bell | FS_CAV private public interaction
S1-174607 | Siemens AG | CAV – factories of the future ¦ security for plug and produce