## Slide 1: FS_enIMS Status Update Study on enhancements to IMS for new real time communication services
Hui Cai
China Mobile
FS_enIMS Rapporteur
3GPP TSG-SA WG1 Meeting #79
Guilin, China, 21 - 25 August 2017
Notes: 1

## Slide 2: FS_enIMS Status
Is this a new WI? N
This WI has not been approved by SP
  The following slides assume approval at SP#78
Notes: 1

## Slide 3: FS_enIMS Progress
Progress made at this meeting
  5 sets of use cases with service requirements are agreed
Work/Study Item Completion:75%
Draft TR 22.823 Completion: 75%
Controversial issues
  none
Notes: 1

## Slide 4: FS_enIMS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_enIMS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#78 (12/2017)
  For approval: SA#79 (03/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_enIMS Planning/Progress
Topics to focus on at next SA1 meeting:
  New Use cases and Gap analysis
Planning for subsequent meetings
  SA1#81 (02/18)
    Consolidated requirements
    Conclusion
Notes: 1

## Slide 7: FS_enIMS Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_enIMS Agreed documents
List of agreed documents at this meeting:
S1-174455 | Huawei, China Mobile | FS_enIMS TR 22.823: Updates to clause 3
S1-174457 | Huawei, China Mobile | FS_enIMS TR22.823: Additional requirements for Remote camera control
S1-174468 | China Mobile, Huawei | FS_enIMS TR22.823: Additional requirements for Augmented Reality
S1-174456 | China Mobile, Huawei | FS_enIMS TR22.823: Additional requirements for one source to many destinations
S1-174459 | China Mobile ,Huawei | FS_enIMS TR22.823: Use case on network slicing of IMS independent to 5GC slice
S1-174460 | KPN | VR Telepresence Use Case for TR enIMS
S1-174469 | Huawei, China Mobile | FS_enIMS TR22.823: Use case on service visibility and usage
S1-174470 | Huawei, China Mobile | FS_enIMS TR22.823: Use case on Services using Artificial Intelligent in real time communication
Notes: 1

## Slide 9
Thank you