## Slide 1: FS_BMNS Status Update Feasibility Study on Business Role Models for Network Slicing
Betsy Covell
Nokia
FS_BMNS Rapporteur
3GPP TSG-SA WG1 Meeting #80
Reno, Nevada, USA, 27 November - 1 December 2017
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_BMNS Status
Is this a new WI? n
This WI has been approved at SP#77
  Approved WID is in tdoc SP-170800
Notes: 1

## Slide 3: FS_BMNS Progress
Progress made at this meeting
  Skeleton
  Scope
  References
  Definition
  Overview
  Scenarios on 3rd party encryption, private slice selection, roaming aspects
Work/Study Item Completion: 10%
Draft TR 22.830 Completion: 10%
Controversial issues
  none
Notes: 1

## Slide 4: FS_BMNS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 5
Notes: 1

## Slide 5: FS_BMNS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_BMNS Planning/Progress
Topics to focus on at next SA1 meeting:
  Scenarios
  Potential Requirements
Planning for subsequent meetings
  SA1#80+2 (date)
    Scenarios
    Potential Requirements
  SA1#nn+3 (date)
    Consolidated potential requirements
    Conclusion
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: FS_BMNS Progress Estimate
Estimated percentage completion:
  now: 10%
  Next meeting: 50%
  In two meetings: 75%
  In three meetings: 100%
Notes: 1

## Slide 9: FS_BMNS Agreed documents
List of agreed documents at this meeting:
S1-174110 | Nokia, Nokia Shanghai Bell | FS_BMNS Skeleton
S1-174112 | Nokia, Nokia Shanghai Bell | FS_BMNS References
S1-174361 | Nokia, Nokia Shanghai Bell | FS_BMNS Scope
S1-174536 | Nokia, Nokia Shanghai Bell | FS_BMNS Overview
S1-174537 | Nokia, Nokia Shanghai Bell | FS_BMNS encryption
S1-174538 | Nokia, Nokia Shanghai Bell | FS_BMNS private slice selection
S1-174375 | Qualcomm Incorporated | FS_BMNS: Roaming Aspects of Network Slicing
Notes: 1