## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
FS_MARCOM Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Introduction of one use case
    Urgent alarm service
  Addition of the description on IMO MSPs whose use cases are not introduced in TR because of the following reason.
    IMO/IHO HGDM group is under the development of the guideline on IMO MSP till September 2018 and the guideline on IMO MSP developed by IMO/IHO HGDM group is planned to be reported to IMO NCSR#6 that is supposed to be held in March 2019. Then, IMO MSC#101 that is supposed to be held in June 2019 is planned to make a decision on the guideline of IMO MSP based on the report from IMO NSCR#6. Considering the status of IMO standardisation, it is not possible to receive the detailed guidance on this IMO MSP before the standardisation of this Technical Report is completed.
Work/Study Item Completion: 75%
Draft TR 22.819 Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#79 (03/2018)
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Overview in the section 4
  Potential requirements in the section 10 with the analysis on developed potential requirements.
  Conclusion and Recommendations in the section 11
  Issues described in Editor’s Notes
  Additional use cases for mobile broadband services, for machine type communication services or for interworking and harmonisation
  Report to SA plenary for approval
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 75%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-180407 | KT | Urgent alarm service
S1-180415 | SyncTechno | Deletion of the section 7.1 Maritime single window service
S1-180416 | SyncTechno | Other IMO MSPs
S1-180090 | Rapporteur (SyncTechno) | Cover sheet for TR 22.819 to TSG SA for information
Notes: 1