## Slide 1: Monastery2 Mobile Communication System for Railways
Jürgen Merkel
Nokia
Monastery2 Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: Monastery2 Status
Is this a new WI? <no>
Notes: 1

## Slide 3: Monastery2 Progress
Progress made at this meeting
  Additions and updates
S1-180037 | Ericsson, UIC, Nokia | CR22.280v16.0.0: Enhanced control of User Regroup and Private Communication
S1-180448 | Huawei | CR22.282v16.0.0: TS_22.282 CR_LOCOTROL information transmission between engines
S1-180433 | Kapsch CarrierCom | CR22.179v16.0.0: Adding more functionality to interworking between FRMCS and GSM-R
S1-180564 | Kapsch CarrierCom | CR22.280v16.0.0: Adding more functionality to interworking between FRMCS and GSM-R
S1-180565 | UIC, Ericsson, Nokia | CR22.280v16.0.0: Functional Alias enhancements(chapter 5.9a)
S1-180432 | Nokia, UIC, Kapsch Carrier Com, Teleste | CR22.282v16.0.0: Introduction of railway emergency alert functionality to 22.282
S1-180568 | Nokia, UIC, Kapsch Carrier Com, Teleste | CR22.280v16.0.0: Introduction of railway emergency alert functionality to 22.280
S1-180436 | Nokia, UIC, Kapsch Carrier Com, Teleste | CR22.280v16.0.0: Clarification of definition of Mission Critical Service in 22.280
S1-180439 | Nokia, UIC, Ericsson, Huawei, Teleste, Kapsch Carrier Com | CR22.280v16.0.0: Changes related to membership/affiliation section of 22.280
S1-180440 | Nokia, UIC, Ericsson, Huawei, Teleste, Kapsch Carrier Com | CR22.280v16.0.0: Changes related to administrative sections of 22.280
Notes: 1

## Slide 4: Monastery2 Progress
Work/Study Item Completion: 55%
Draft T2 22.289 Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 5: Monastery2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots:
Number of slots requested for next meeting
  sum of plenary and drafting slots:
Notes: 1

## Slide 6: Monastery2 Completion Date
Current expected dates to send TS to SA plenary:
  For information: SA#79 (06/2018)
  For approval: SA#80 (06/2018)
Notes: 1

## Slide 7: Monastery2 Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1#81 meeting:
  Introduction of normative CRs to MCX Specs
Notes: 1

## Slide 8: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Prepare CRs
Notes: 1

## Slide 9: Monastery2 Progress Estimate
Estimated percentage completion:
  now: 55%
  Next meeting: 80%
  In two meetings: 90%
Notes: 1