## Slide 1: FS_ID_UAS Status Update Remote Identification of Unmanned Aerial Systems
Eddy Hall
Qualcomm Incorporated
FS_ID_UAS Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ID_UAS Status
Is this a new WI? Y
This WI has not been approved by SP
  The following slides assume approval at SP#79
Notes: 1

## Slide 3: FS_ID_UAS Progress
Progress made at this meeting
  Study item description agreed
Work/Study Item Completion: 0%
Draft TR 22.8xx Completion: 0%
Controversial issues
  None yet
Notes: 1

## Slide 4: FS_ID_UAS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_ID_UAS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#81 (09/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_ID_UAS Planning/Progress
Topics to focus on at next SA1 meeting:
  Skeleton, Scope, Introduction
  Use Cases
    information elements
    Information accessibility
    Information usage
  Identify requirements
Planning for subsequent meetings
  SA1#83
    Final use cases & requirements
    Consolidate requirements
    Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Investigate regulatory requirements
Notes: 1

## Slide 8: FS_ID_UAS Progress Estimate
Estimated percentage completion:
  now: 0% (SA1#81)
  Next meeting: 50% (SA1#82)
  In two meetings: 100% (SA1#83)
Notes: 1

## Slide 9: FS_ID_UAS Agreed documents
List of agreed documents at this meeting:
S1-180604 | Qualcomm et al. | Study on Remote Identification of Unmanned Aerial Systems
Notes: 1