## Slide 1: FS_CAV Status Update Study on Communication for Automation in Vertical Domains
Joachim W. Walewski
Siemens AG
FS_CAV Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, 5th – 9th February
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CAV Status
Is this a new WI?
  no
This WI has been approved at SP-75
  Approved WID is in tdoc SP-170169
Notes: 1

## Slide 3: FS_CAV Progress
Progress made at this meeting
  30 contributions made, 1 withdrawn, 1 late; 27 heard
    2 toward clause 4
    15 toward clause 5 (use cases)
      1 editorial cleanup
      8 updates
      6 new use cases; 1 new vertical: smart farming
    1 toward security (clause 6)
    4 toward new clause (deployment)
    2 contributions toward merged requirements and summary
    1 for new appendix and one toward clause A
    24 accepted as contribution toward TR 22.804
    1 discussion paper
    1 cover letter for Chennai plenary
Work/Study Item Completion (including TR 22.804): 95%
Controversial issues
  none
Notes: 1

## Slide 4: FS_CAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4 (shared with 5GLAN)
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
  Guide: remove bullet above if SID is 100% complete
Number of Drafting session participants: ~ 25
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_CAV Completion Date
Current expected dates to send TR/TS to SA plenary:
  For approval: SA#80 (06/2018)
Have these dates been changed at this meeting? Yes
Notes: 1

## Slide 6: FS_CAV Planning/Progress
Topics to focus on at next SA1 meeting:
  Requirement consolidation
  Alignment concerning exclusive/private networks
  Update of content (if and where needed)
  Editorial cleanup
Planning for subsequent meetings
  CRs (if and where needed)
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Discuss requirement consolidation
  Discuss alignment of use cases/requirements with new terminology (“exclusive network”)
Notes: 1

## Slide 8: FS_CAV Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: 9095%
  Next meeting: 10099%
Notes: 1

## Slide 9: FS_CAV Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-180534 | Siemens AG, Nokia | CAV – update of security requirements
S1-180614 | Siemens AG, Nokia, Qualcomm | CAV – deployment for automation in vertical domains
S1-180332 | Siemens AG | CAV – update of Annex A_2 survival time
S1-180140 | Nokia, Nokia Shanghai Bell, Siemens, Qualcomm Inc. | FS_CAV deployment cleanup
S1-180338 | Siemens AG | CAV – editorial clean-up of challenges and requirements in clause 5
S1-180362 | Sennheiser electronic, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), Fraunhofer Institut für Integrierte Schaltungen (IIS), Friedrich-Alexander-Universität Erlangen-Nürnberg (FAU), BBC, BMWi | Update of subclause 5.8.2 (Low-latency audio streaming for live performance)
S1-180538 | Sennheiser electronic, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), Fraunhofer Institut für Integrierte Schaltungen (IIS), Friedrich-Alexander-Universität Erlangen-Nürnberg (FAU), BMWi | Update on subclause 5.8.3 Low-latency audio streaming for local conference systems
Notes: 1

## Slide 10: List of agreed documents at this meeting (cont’d)
S1-180539 | Sennheiser electronic, Robert Bosch, Fraunhofer Heinrich-Hertz-Institut (HHI), Fraunhofer Institut für Integrierte Schaltungen (IIS), Friedrich-Alexander-Universität Erlangen-Nürnberg (FAU), BBC, BMWi | Update of subclause 5.8.4 (High data rate video streaming / professional video production)
S1-180540 | Siemens AG | CAV – update of power generation use cases
S1-180346 | Siemens AG | CAV – factories of the future ¦ security for plug and produce ¦ update
S1-180615 | Siemens AG | CAV – update of "flexible, modular assembly area"
S1-180616 | CAV Drafting Group | Discussion on CAV Terminology
S1-180147 | Qualcomm Incorporated | FS_CAV – AR latency requirement
S1-180337 | Sony | CAV- AR Use case in FS_CAV
S1-180544 | Siemens AG, Nokia | CAV – update of serviceability and service description
S1-180274 | Siemens AG, Huawei | CAV – availability, reliability, and survival time
S1-180357 | Siemens AG | CAV – quantity structure for flexible, modular assembly area
S1-180354 | Nokia, Nokia Shanghai Bell | FS_CAV deployment scenarios
S1-180545 | Fujitsu | Smart Farming use case – Automated Irrigation System
S1-180546 | Fujitsu | Smart Farming use case – 5G system to support protection against animal poaching
S1-180359 | Siemens AG | CAV – communication use case for (off-shore) wind farm
S1-180548 | China Southern Power Grid Co., Ltd, Huawei | Use Case Application of Differential Protection in Distribution Network of Smart Grid

## Slide 11: List of agreed documents at this meeting (cont’d)
S1-180549 | Siemens AG | CAV – communication monitoring, diagnosis and error analysis
S1-180360 | Siemens AG | CAV – predictive train control