## Slide 1: SMARTER_Ph2 Status Report New Services and Markets Technology Enablers– Phase 2
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #82
Dubrovnik, Croatia, 7 - 11 May 2018
Notes: 1

## Slide 2: SMARTER_Ph2 Status
Is this a new WI? No
This WI has been approved at SA#79
Notes: 1

## Slide 3: SMARTER_Ph2 Progress
Progress made at this meeting
  Revised WID is approved to add the objective on the inclusion of relevant requirements in TS 22.278 for 5G “option 3”.
  Alignment on URLLC related terminologies
  Alignment on the positioning requirements
Work/Study Item Completion: 10%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER_Ph2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 12/2018 SA#82
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.261 to SA plenary:
  For information: N/A
  For approval: SA#82 (12/2018)
Notes: 1

## Slide 6: SMARTER_Ph2 Planning/Progress
Topics to focus on at next SA1 meeting:
  Clarification and alignment with other WGs
  Inclusion of the relevant requirements in TS 22.278 for 5G “option 3”
Planning for subsequent meetings
  SA1#84 (Nov. 2018)
    Alignment CRs
    CRs to TS 22.278 for “option 3”
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus on the items in the previous slide
Notes: 1

## Slide 8: SMARTER_Ph2 Progress Estimate
Estimated percentage completion:
  now: 10%
  Next meeting: 60 %
Notes: 1

## Slide 9: SMARTER_Ph2 Agreed documents
List of agreed documents at this meeting:
S1-181656 | Nokia, Nokia Shanghai Bell | CR22.261v16.3.0: Clarifications on communication service availability and reliability
S1-181389 | ZTE Corporation, Vodafone | CR22.261v16.3.0: Positioning Part align with Rel-15 structure
Notes: 1