## Slide 1: cyberCAV Status Update New WID on Service requirements for cyber-physical control applications in vertical domains
Joachim W. Walewski
Siemens AG
cyberCAV Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: <WI Code> Status
Is this a new WI? n
This WI was approved at SP#80
  Approved WID is in tdoc SP-180585
Notes: 1

## Slide 3: <WI Code> Progress
Progress made at this meeting
  start of meeting: 39 tdocs (including 22.804 CRs)
  intense discussion of type-a/b networks and pertinent requirements (22.261)  non-public networks
  discussion of additional 22.261 requirements (e.g., security)
  discussion of 22.104 content (localisation; synchronisation; Ethernet; informative annexes)
Work/Study Item Completion: 40%
Draft TS 22.104 Completion: 20%
Controversial issues
  none
Notes: 1

## Slide 4: cyberCAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 5
Number of Drafting session participants: ~ 35
Notes: 1

## Slide 5: cyberCAV Completion Date
Current expected dates to send TS 22.104 to SA plenary:
  For information: 12/2018 SP#82
  For approval: 12/2018 SP#82
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: 09/2018 SP#81
    For approval: 12/2018 SP#82
Notes: 1

## Slide 6: cyberCAV Planning/Progress
Topics to focus on at next SA1 meeting:
  TS 22.61
    finalise discussion non-public networks (security requirements, consistency check …)
    finalise scavenging of potential requirements in TR 22.804, Clause 8
  TS 22.104
    overview; service performance requirements; network performance requirements; finalise annexes on example service performance requirements and on terminology for characteristic parameters and influence quantities
Planning for subsequent meetings
  No further SA1 meeting, since next SA1 meeting last one within R16 Stage1
Notes: 1

## Slide 7: Change of cyberCAV rapporteur
After 2018-08-31, Michael Bahr, Siemens AG, acts as rapporteur for cyberCAV WID

## Slide 8: Work plan between meetings
Email discussion
  see focus items on slide 6
Notes: 1

## Slide 9: cyberCAV Progress Estimate
Estimated percentage completion:
  now: 40%
  next meeting: 100%
Notes: 1

## Slide 10: cyberCAV Agreed documents
List of agreed documents at this meeting (22.261):
S1-182685 | Qualcomm | Ethernet support in TS 22.261
S1-182675 | Ericsson, Qualcomm | CR22.261v16.4.0: Private network requirements
S1-182677 | Vodafone, Huawei, Nokia | CR22.261v16.4.0: Network service exposure requirements
S1-182757 | Nokia, Nokia Shanghai Bell | CR22.261v16.4.0: Support for use of licensed and unlicensed bands
S1-182758 | Nokia, Nokia Shanghai Bell | CR22.261v16.4.0: Support for use of licensed and unlicensed bands
Notes: 1

## Slide 11: cyberCAV Agreed documents
List of agreed documents at this meeting (22.104):
S1-182446 | Siemens AG | cyberCAV – 22.104 – clause 1 (introduction)
S1-182447 | Siemens AG | cyberCAV – TS 22.104 – clause 1 (scope)
S1-182684 | Huawei, Siemens | cyberCAV– 22.104 – Clock Synchronization Service Performance requirement
S1-182449 | Fraunhofer IIS, Audi, Volkswagen, Harting, Siemens | CyberCAV- Positioning Service Performance Requirements
S1-182477 | Qualcomm | Discussion of Ethernet support requirements in SMARTER vs CyberCAV
S1-182285 | Siemens AG | cyberCAV – 22.104 – annexe – communication errors
S1-182686 | Siemens AG | cyberCAV – 22.104 – annexe – characteristic parameters and influence quantities
Notes: 1