## Slide 1: FS_CMED Status Update Study on Communication Services for Critical Medical Applications
Mathieu Lagrange
b<>com
FS_CMED Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CMED Status
Is this a new WI? No
This WI has been approved at SP#81
  Approved WID is in tdoc SP-180783
Notes: 1

## Slide 3: FS_CMED Progress
Progress made at this meeting
  Skeleton agreed
  General Scope section added
  Wireless O.R modality description added
  3 use cases added
Work/Study Item Completion: 15%
Draft TR 22.826 Completion: 15%
Controversial issues
  n/a
Notes: 1

## Slide 4: FS_CMED Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_CMED Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_CMED Planning/Progress
Topics to focus on at next SA1 meeting:
  General sections (Overview, Definitions), special focus on communication dependability in relation with medical and on privacy/confidentiality/safety aspects
  Use cases and potential requirements for other modalities
Planning for subsequent meetings
  SA1#86 (05/2019)
    Use cases and potential requirements
    Starting requirements consolidations
  SA1#87 (08/2019)
    Use cases and potential requirements
    Finalizing requirements consolidations
    Finalization of TR
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  N/A
Notes: 1

## Slide 8: FS_CMED Progress Estimate
Estimated percentage completion:
  now: 15%
  Next meeting: 30%
  In two meetings: 70%
  In three meetings: 100%
Notes: 1

## Slide 9: FS_CMED Agreed documents
List of agreed documents at this meeting:
Change history |  |  | 
Date | Meeting | TDoc | Subject/Comment
2018-11 | SA1#84 | S1-183578 | Skeleton for TR 22.826
2018-11 | SA1#84 | S1-183669 | Augmented Reality Assisted Surgery use case
2018-11 | SA1#84 | S1-183670 | Duplicating Video on multiple monitors use case
2018-11 | SA1#84 | S1-183580 | Section 5.2.1 of TR22.826
2018-11 | SA1#84 | S1-183671 | Emergency care – Ultrasound examination and remote interventional support
2018-11 | SA1#84 | S1-183579 | TR22.826 Scope section
Notes: 1