## Slide 1: FS_EAV Status Update Study on enhancement for UAVs
Qun Wei
China Unicom
FS_EAV Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #84
Spokane, Washington, USA
Notes: 1

## Slide 2: FS_EAV Status
Is this a new WI? <yes>
Notes: 1

## Slide 3: FS_EAV Progress
Progress made at this meeting
  Skeleton, Scope are agreed
  3 use cases are agreed
Work/Study Item Completion: 20%
Draft TR 22.829 Completion: 20%
Controversial issues
  none
Notes: 1

## Slide 4: FS_EAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1.5
Notes: 1

## Slide 5: FS_ EAV Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#83 (after SA1#85)
  For approval: SA#84 (after SA1 #86)
Notes: 1

## Slide 6: FS_ EAV Planning/Progress
Plan for TR completion at SA1#85
  New use cases and requirements
  Related gap analysis
Preparation of WID for SA1#86
Notes: 1

## Slide 7: FS_ EAV Progress Estimate
Estimated percentage completion:
  now: 20%
  Next meeting: 60%
Notes: 1

## Slide 8: FS_EAV Agreed documents
List of agreed documents at this meeting:
xxx | ZTE Corporation | Use case of UAV supporting evolved high resolution video live broadcast application
xxx | Intel | Use Case of UAS Command and Control (C2) Communication
xxx | CATT | Use case for UAV on-board Base Station
Notes: 1