## Slide 1: MSGin5G Status Update Message service with 5G system requirements
Jianping Zheng
China Mobile
MSGin5G Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MSGin5GStatus
Is this a new WI? n
This WI has been approved at SP#81
  Approved WID is in tdoc SP-180920
Notes: 1

## Slide 3: MSGin5G Progress
Progress made at this meeting
  overview, service requirements, charging, security, roaming, interworking, interconnection
  TS 22.262 to be sent to SA for approval
Work/Study Item Completion: 100%
Draft TS 22.262 Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: MSGin5G Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: x
Number of Drafting session participants: x
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: MSGin5G Completion Date
Current expected dates to send TS to SA plenary:
  For approval: SA#82 (12/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: MSGin5G Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1 meeting:
  <Short list of topics>
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains
  SA1#nn+2 (date)
    <Short list of topics>
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: MSGin5G Agreed documents
List of agreed documents at this meeting:
S1-183038 | China Mobile, China Unicom, Orange | TS 22.262 skeleton
S1-183472 | China Mobile, China Unicom, Orange | TS 22.262 overview
S1-183457 | China Mobile, China Unicom, Orange | TS 22.262 service requirements
S1-183454 | China Mobile, China Unicom, Orange | TS 22.262 charging security and other requirements
S1-183455 | China Mobile, China Unicom | CR22.261v16.5.0: MSGin5G requirements on the 5G system
S1-183096 | China Unicom, China Mobile, Orange | 5GMSG of TS 22.262 Abbreviations
S1-183456 | China Unicom, China Mobile, Orange | 5GMSG of TS 22.262 Definitions
S1-183152 | Sony | MSGin5G performance requirement for application originated messaging
S1-183137 | Rapporteur (China Mobile) | TS22.262v0.1.0 to include agreements at this meeting
S1-183698 | Rapporteur (China Mobile) | Cover page for presentation of TS22.262v1.0.0
Notes: 1