## Slide 1: FS_EAV Status Update Study on enhancement for UAVs
Qun Wei
China Unicom
FS_EAV Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #86
Suzhou, P. R. China, 6th-10th May 2019
Notes: 1

## Slide 2: FS_EAV Status
Is this a new WI? <yes>
Notes: 1

## Slide 3: FS_EAV Progress
Progress made at this meeting
  TR is agreed to send to SA plenary for approval
  Complete Overview section
  Update Definition section
  Update Existed use cases & potential requirements
  Consolidate requirements on KPIs, UxNB, Network exposure, Service restriction, C2 communication
Work/Study Item Completion: 90%
Draft TR 22.829 Completion: 90%
Controversial issues
  none
Notes: 1

## Slide 4: FS_EAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Notes: 1

## Slide 5: FS_ EAV Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#84 (after SA1 #86)
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 6: FS_ EAV Planning/Progress
Plan for TR completion at SA1#87
  Editorial modifications
Notes: 1

## Slide 7: FS_ EAV Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_EAV Agreed documents
List of agreed documents at this meeting:
S1-191531 | China Unicom | Updated Definitions, symbols and abbreviations
S1-191532 | China Unicom | Overview of TR22.829
S1-191548 | Qualcomm Incorporated | Quality improvement of TR22.829 (FS_EAV)
S1-191025 | ZTE | FS_EAV rename UBS to UxNB
S1-191533 | ZTE | FS_EAV Changing UBS Position and Terminating UBS
S1-191436 | Intel | Update Use Case 5.3 for C2 Communication KPI
S1-191620 | China Unicom | Uplink High Bandwidth charging and UAV Management
S1-191621 | China Unicom | Location and Charging of UAV
S1-191536 | LG Electronics | Update of section 5.6
S1-191622 | China Unicom | Supplement of UAV service availability
S1-191442 | ZTE | FS_EAV Changing UAV Controller
S1-191538 | InterDigital, Verizon | KPIs for UAV control
S1-191541 | China Unicom | Additional considerations of TR22.829
S1-191623 | ZTE, China Unicom, HuaWei, CATT | FS_EAV consolidated potential requirements for UBS related
S1-191624 | CATT, China Unicom, ZTE, Huawei | the consolidated requirements of service restriction for UAV
S1-191625 | China Unicom, Huawei, ZTE, CATT | EAV Consolidated Requirements-UAV KPIs
S1-191545 | China Unicom, Huawei, ZTE, CATT | EAV Consolidated Requirements – Network Exposure
S1-191450 | China Unicom | Conclusions and Recommendations of TR22.829
S1-191105 | China Unicom | Editorial modification of TR 22.829
Notes: 1