## Slide 1: MPS2 Status Update Multimedia Priority Service (MPS) Phase 2
Ray P. Singh
Perspecta Labs
MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6-10 May 2019
Notes: 1

## Slide 2: MPS2 Progress
Progress made at this meeting
  WID agreed
Work Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 3: MPS2 Planning
Planning for subsequent meetings
  SA1#87 (August 2019): 80%
    TS 22.153 updates based on TR 22.854 to include new requirements on MPS for voice, DTS and video
  SA1#88 (Nov 2019): 90%>
    Completion of TS 22.153 updates
    TR 22.953 updates based on TR 22.854 use cases
  SA1#89 (Feb 2020): 100%
    Finalization of TS 22.153 updates
    Finalization of TR 22.953 updates
Notes: 1

## Slide 4: MPS2 Completion Date
Current expected completion dates:
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: MPS2 History
This WI has been agreed at SA1#86
  Agreed WID is in tdoc S1-191447
History of completion rates
  SA1#86 (May 2019): 0%
Notes: 1