## Slide 1: FS_MMTELin5G Status Update Study on evolution of IMS multimedia telephony service
Yan Di
China Mobile
FS_MMTELin5G Rapporteur
3GPP TSG-SA WG1 Meeting #88
Reno, Nevada, USA, 18 - 22 Nov 2019
Notes: 1

## Slide 2: FS_MMTELin5G Progress
Progress made at this meeting
  Skeleton is agreed.
  Discuss the way forward, scope and some usecase.
Work/Study Item Completion: 10%
Controversial issues
  None.
Notes: 1

## Slide 3: FS_MMTELin5G Planning
Planning for subsequent meetings
  SA1#89 (02/2020): 25%
    Definition of use cases
  SA1#90 (05/2020): 50%
    Definition of potential service requirements
  SA1#91 (08/2020): 75%
    Gap analysis of existing reqs and potential reqs
  SA1#92 (11/2020): 100%
    Consolidated requirements & add conclusion
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  none
Telephone conference
  none
Notes: 1

## Slide 5: FS_MMTELin5G Completion Date
Current expected completion dates:
  For information: SA#89 (09/2020)
  For approval: SA#90 (12/2020)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: <WI Code> History
This WI has been approved at SA1#87
  Approved SID is in tdoc S1-192827
History of completion rates
  SA1#87-1 (08/2019): 0%
  SA1#88-2 (11/2019): 10%
Notes: 1