## Slide 1: FS_SACI_MCS Status Update Study on sharing administrative configuration between interconnected MCX Service Systems
Jens Toobe
BDBOS
FS_SACI_MCS Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_SACI_MCS Progress
Progress made at this meeting
  At SA1#91e the Overview clause in tdoc S1-203233, a use case in tdoc S1-203310 and potential security requirements in tdoc S1-203311 for 3GPP TR 22.881 were agreed
Work/Study Item Completion: 20%
Controversial issues
  none
Notes: 1

## Slide 3: FS_SACI_MCS Planning
Planning for subsequent meetings
  SA1#87+5 (Nov 2020)
    Definition of additional use cases and potential new service reqs.
    Identification of potential security reqs
  SA1#87+6 (Jan 2021): 75%
    Evaluation of existing reqs and gap analysis
    Conclusions and considerations
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Definition of use cases & discussions about potential conclusions and considerations
Telephone conference
  TBC
Notes: 1

## Slide 5: FS_SACI_MCS Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#92 (06/2021)
Notes: 1

## Slide 6: FS_SACI_MCS History
This WI has been agreed at SA1#87
  SA1#87 - SID is in tdoc S1-192829 has been agreed
  SA1#88 - scope for TR 22.881 in tdoc S1-193302 was agreed
  SA1#88 - skeleton for TR 22.881 in tdoc S1-193027 was agreed
  SA1#91e – Overview clause for TR 22.881 in tdoc S1-203233 was agreed
  SA1#91e – use case for TR 22.881 in tdoc S1-203310 was agreed
  SA1#91e – security aspects potential requirements for TR 22.881 in tdoc S1-203311 was agreed
  SA1#91e – discussion paper additional security aspects potential requirements for TR 22.881 in tdoc S1-203232 was noted
Notes: 1