## Slide 1: FS_5TRS Status Update Feasibility Study on 5G Timing Resiliency System
Betsy Covell
Nokia
FS_5TRS Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_5TRS Progress
Progress made at this meeting
  skeleton, scope
  Overview
  Use cases on general resiliency, resiliency for smart grid, security
Work/Study Item Completion: 10%
Controversial issues
  none
Notes: 1

## Slide 3: FS_5TRS Planning
Planning for subsequent meetings
  SA1#92e (11/20): 40%
    Additional approaches to provide resiliency, additional security aspects,
    Additional use cases
  SA1#92ebis (1/21): 90%
    Additional use cases
    Consolidation of requirements/KPIs
  SA1#93 (2/21): 100%
    Final cleanup
    Conclusion
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Enhancements to use cases (additional figures/clarifications)
  New use cases
Telephone conference
  As needed starting end of Sept.
Notes: 1

## Slide 5: FS_5TRS Completion Date
Current expected completion dates:
  For information: SA#91e (03/2021)
  For approval: SA#91e (03/2021)
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: 09/2020 SA#89
    For approval: 12/2020 SA#90
Notes: 1

## Slide 6: FS_5TRS History
This WI has been revised at SA1#91e / SA>#89e
History of completion rates
  SA1#90e (05/2020): 0%
Notes: 1