## Slide 1: <FS_Ranging> Status Update <Study on Ranging-based Services>
<Xiaowei jiang>
<Xiaomi>
<FS_Ranging> Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: <FS_Ranging> Progress
Progress made at this meeting
  Add definition, scope, overview
  Add the following use cases:
    Distance based Smart Home Device Control Use Case
    Smart Home TV control Use Case
    Smart Vehicle key
    Finding items in a supermarket use case
    Museum tour
    Touchless Self-checkout Machine Control
    Hands Free Access
    Smart Transportation Metro/Bus Validation
    Distance based Intelligent Perception for Public Safety
    Picture and video sharing based on ranging results
    Ranging of UE’s in front of vending machine
Notes: 1

## Slide 3: <FS_Ranging> Progress
Progress made at this meeting
  Add annex of Ranging accuracy
  Add annex of changing coordinate
  Add annex of consideration for reference of measurement
Work/Study Item Completion: 40%
Controversial issues
  Authorization
  Secure Ranging
Notes: 1

## Slide 4: < FS_Ranging> Planning
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#92-1 (2020‑11‑09): <SID 100%>
    Additional use cases if any
    Authorization & Security issue
    Consolidated requirements
  <Until close of WI as defined in WID>
Notes: 1

## Slide 5: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Authorization & Security issue
  Consolidated requirements
    Planning Date: 2020/09/21~2020/10/23
  WID scope and CR
    Planning Date: 2020/12/01~2020/12/18
Telephone conference
  will be scheduled if necessary
Notes: 1

## Slide 6: <FS_Ranging> Completion Date
Current expected completion dates:
  For information: SA#90 (Dec. 2020)
  For approval: SA#91 (Mar. 2021)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 7: < FS_Ranging> History
This WI has been <approved> at <SA1#90e/ SA#88e>
  <Approved> WID is in tdoc <S1-202304 / SP-200575>
History of completion rates
  SA1#91e-1 (2020‑08‑24): <60%>
  <Until start of WI>
Notes: 1