## Slide 1: FS_AMMT Status Update Study on AI/ML Model Transfer in 5GS
Jia SHEN
OPPO
FS_AMMT Rapporteur
3GPP TSG-SA WG1 Meeting #93-e
Electronic Meeting, 22 February – 04 March 2021
Notes: 1

## Slide 2: FS_AMMT Progress
Progress made at this meeting
  The 13 legacy use cases were updated.
  3 new use cases were added (16 use cases in all):
    AI/ML based Automotive Networked Systems
    Shared AI/ML model monitoring
    Prediction of AI/ML model distribution
  Editorial corrections adopted.
Work/Study Item Completion: 75%
Controversial issues
  Whether the D2D-based split AI/ML operations and distributed learning between devices can be considered as use cases for the SI.
Notes: 1

## Slide 3: FS_AMMT Planning
Planning for subsequent meetings
  SA1#94e (2021‑05‑10): <100%>
    Complete all use cases and KPI requirements
    Consolidate potential requirements
    Conclusions
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Will be arranged if necessary.
Telephone conference
  Remaining issues (especially the consolidated requirements)
  In April 2021
Notes: 1

## Slide 5: <WI Code> Completion Date
Current expected completion dates:
  For approval: SA#92-e (06/2021)
Have these dates been changed at this meeting? <yes>
  If yes, previous target completion dates:
    For information: <09/2020> SA#89
    For approval: <03/2021> SA#91
Notes: 1

## Slide 6: AMMT_FS History
This WI has been approved at SA1#88 / SA>#nn>
  <Agreed/Approved> WID is in tdoc <S1-193606 / SP-191040>
History of completion rates
  SA1#88 (2019-11-18): 0%
  SA1#91-e (2020-9-2): 40%
  SA1#92-e (2020-11-20): 70%
Notes: 1