## Slide 1: FS_eFRMCS Status Update Study on FRMCS Evolution
Guillaume Gach
UIC
900026 FS_eFRMCS Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 February – 4 March 2021
Notes: 1

## Slide 2: FS_eFRMCS Progress
Progress made at this meeting
  2 new and updated UC were approved
Work/Study Item Completion: 20%
Controversial issues
  None
Notes: 1

## Slide 3: FS_eFRMCS Planning (1/2)
Planning for subsequent meetings
  SA1#94e (12 – 21 May 2021): <50%>
    Refine existing critical communication applications related use cases
    Derive new potential requirements to stage 1 TS
  SA1#95 (23 – 27 Aug 2021): <75%>
    Refine existing critical supporting applications related use cases
    Derive new potential requirements to stage 1 TS
Notes: 1

## Slide 4: FS_eFRMCS Planning (2/2)
Planning for subsequent meetings
  SA1#96 (15 – 19 Nov 2021): <100%>
    Refine existing critical supporting applications related use cases
    Derive new potential requirements to stage 1 TS
Notes: 1

## Slide 5: Work plan between meetings
Email discussions
  Discussion on use cases (focus on service flows, requirements and gap analysis) between SA1 meetings
  Involved all partners including Korean Rail community
  Preparation or one-to-one calls could be considered
Notes: 1

## Slide 6: FS_eFRMCS Completion Date
Current expected completion dates:
  For information: SA#94 (12/2021)
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 7: FS_eFRMCS History
This WI has been agreed/approved at SA1#92e / SA#90-e
  Agreed SID is in tdoc S1-204383 / SP-201038
History of completion rates
  SA1#92e (10-20 Nov 2020): 0%
  SA1#93e (22 Feb-4 Mar 2021): 20%
Notes: 1