## Slide 1: SACI_MCS Status Update Sharing administrative configuration between interconnected MCX Service systems
Jens Toobe
BDBOS
FS_SACI_MCS Rapporteur
3GPP TSG-SA WG1 Meeting #95-e
Electronic Meeting, 23 Aug –2 Sep 2021
Notes: 1

## Slide 2: SACI_MCS Progress
Progress made at this meeting
  At SA1#95-e content for
    New clause 5.16.4, Sharing of administrative configuration between Mission Critical Organizations, for 3GPP TS 22.280 was agreed
    New clause contains requirements derived from 3GPP TR 22.881
Work/Study Item Completion: 80%
Controversial issues
  none
Notes: 1

## Slide 3: SACI_MCS Planning
Planning for subsequent meetings
  SA1#96-e (11/2021date): 100%
Notes: 1

## Slide 4: SACI_MCS Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: SACI_MCS History
This WI has been agreed at SA1#94-bis-e
  Agreed WID is in tdoc S1-212023
History of completion rates
  SA1#94-bis-e (date): 0%
Notes: 1