## Slide 1: FS_RAILSS Status Update Study on Supporting of Railway Smart Station Services
Andrew Min-gyu Han
Hansung University
FS_RAILSS Rapporteur
3GPP TSG-SA1 Meeting #98e
Electronic Meeting, 9 – 19 May 2022
Notes: 1

## Slide 2: FS_RAILSS Progress
Progress made at this meeting
  General Clauses including overview and definitions
  5 use cases proposed and 3 are approved
Work/Study Item Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 3: FS_RAILSS Planning
Planning for subsequent meetings
  SA1#98+1 (Aug 2022): 100%
    Discuss and Approve 5 use cases (2: revisions of 98e use cases, 3: new use cases)
    Completion of TR
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Discuss potential use cases
Conference call
  Align with TR22.289 Traffic characteristics table
  Discuss revisions and new use cases
Notes: 1

## Slide 5: FS_RAILSS Completion Date
Current expected completion dates:
  For information: SA1#99e (08/2022) - SA#97 (11/2022)
Have these dates been changed at this meeting? no
Notes: 1

## Slide 6: FS_RAILSS History
This WI has been approved at SA#85
  Approved WID is in tdoc SP-190838
History of completion rates
  SA1#88-1 (08/2019): 0%
  SA1#92-2 (11/2020): 15%
  SA1#93-3 (03/2021): 30%
  SA1#95-4 (09/2021): 40%
  SA1#96-5 (11/2021): 45%
  SA1#98-6 (05/2022): 75%
  SA1#99-7 (08/2022): 100% - planned
Notes: 1