## Slide 1: FS_NetShare Status Update Feasibility Study on Network Sharing Aspect
Qun Wei
China Unicom
FS_NetShare Rapporteur
3GPP TSG-SA WG1 Meeting #99e
Electronic Meeting, 22 Aug – 1 Sep 2022
Notes: 1

## Slide 2: FS_NetShare Progress
Progress made at this meeting
  Numbers agreed this meeting are listed:
  TR Number S1-222275：
    -TR 22.851v0.2.0 Study on Network Sharing Aspects
  The term and definition is agreed.
  Study Item Completion: 20%
Controversial issues
  New use cases need to be provided next meeting.
S1-222392
S1-222393
S1-222394
S1-222395
S1-222396
Notes: 1

## Slide 3: FS_NetShare Planning
Planning for subsequent meetings
  SA1#100 (November): <65%>
    Security, Service, PWS and QoS use cases and requirements, are waiting to increases.
  SA1#100_adhoc (January): <100%>
    Others, e.g., regulatory requirements, emergency services, PWS support.
Notes: 1

## Slide 4: Work plan between meetings
  Email discussion
  Definition recheck
  It is needed to go through the definitions in the whole TRs. Some definition may lack.
  Quality improvement of remaining use case
  Time: One week after the next SA Plenary
Telephone conference
  use cases left.
  4 CRs need to be discussed, cause no time on the meeting.
  one week after this meeting
Notes: 1

## Slide 5: FS_NetShare Completion Date
Current expected completion dates:
  For information: SA#98 (12/2022)
  For approval: SA#99 (3/2023)
Have these dates been changed at this meeting?
  Delay one meeting
Notes: 1

## Slide 6: FS_NetShare History
This WI has been agreed at SA1#97e
  Agreed WID is in tdoc S1-220196
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220087
History of completion rates
  SA1#98 (9 – 19 May 2022): 10%
  SA1#99 (22 Aug – 1 Sep 2022): 20%
Notes: 1