## Slide 1: FS_NetShare Status Update Feasibility Study on Network Sharing Aspect
Qun Wei
China Unicom
FS_NetShare Rapporteur
3GPP TSG-SA WG1 Meeting #100
Toulouse, France, 14 Nov – 18 Nov 2022
Notes: 1

## Slide 2: FS_NetShare Progress
Progress made at this meeting
  Numbers discussed this meeting are listed:
  TR ：
    -TR 22.851v0.3.0 Study on Network Sharing Aspects
    -S1-223599 is the cover page
  Study Item Completion: 75%
Controversial issues
  Considerations on security and consolidation need to be provided next meeting again.
S1-223623
S1-223624
S1-223682
S1-223626
S1-223683
S1-223628
Notes: 1

## Slide 3: FS_NetShare Planning
Planning for subsequent meetings
  SA1#100_adhoc (January) or SA1#101(February): <100%>
    use case of long-distance mobility in and across shared network still need to improve.
    Considerations on security need to discussed again.
    and consolidation will be provided with the new format.
Notes: 1

## Slide 4: Work plan between meetings
  Email discussion
  Quality improvement of remaining use case
  Considerations.
Telephone conference
  Pre-meeting to discuss how to do the consolidation.
Notes: 1

## Slide 5: FS_NetShare Completion Date
Current expected completion dates:
  For information: SA#98e (12/2022)
  For approval: SA#99 (3/2023)
Have these dates been changed at this meeting?
  no
Notes: 1

## Slide 6: FS_NetShare History
This WI has been agreed at SA1#97e
  Agreed WID is in tdoc S1-220196
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220087
History of completion rates
  SA1#98e (9 – 19 May 2022): 10%
  SA1#99e (22 Aug – 1 Sep 2022): 20%
  SA1#100 (14 Nov – 18 Nov 2022): 75%
Notes: 1