## Slide 1
Workplan for FS_5GSAT_Ph4
Source: Novamint (Rapporteur)
Agenda item: 7.3
Document for: Information
© 3GPP 2024
S1-241191 - 3GPP SA1#106, 27th May 2024 - 31st May 2024, Jeju , South Korea

## Slide 2: Objectives/Topics
Use cases/Topics agreed as part of the SID objective:
  Enhanced support for emergency communications and mission critical services using satellite access
  Multi-orbits satellite access for multiple services
  ability to notify the user that a mobile terminated communication (e.g. MMTel call) had failed when the UE was unreachable in satellite access (Robust Notification Alert) => Single use case
  IMS voice calls using GEO satellite access => Single use case
  KPIs related to satellite access
Use cases/Topics not yet agreed to be part of the SID objective
  use case of reliable multicast services using satellite access => Single use case
  use case of broadcast services with Unregistered UE using satellite access => Single use case

## Slide 3: Proposed Schedule
SA1#106 (27-31 May)
  New use case & potential requirements
SA1#107 (19-23 Aug)
  New use case & potential requirements
  Last meeting for single use case topics (Robust Notification Alert, IMS voice calls using GEO, reliable multicast services using satellite access, use case of broadcast services with Unregistered UE using satellite access)
  Consolidation of potential requirements for single use case topics and conclusion for single use case topics
  If allowed Mini-WID on Robust Notification Alert, IMS voice calls using GEO
SA1#108 (18-22 Nov)
  New use case & potential requirements only allowed for emergency communications and Multi-orbits (limited)
  Updates/addition of potential requirements only allowed on existing use cases for emergency communications or Multi-orbits
  Consolidation of potential requirements
  TR sent for information to SA (SID ~80% complete)
SA1#109 (Feb ‘25)
  End of consolidation and conclusions
  TR sent for approval to SA (SID 100% complete)
  Approval of WID
SA1#110 (May ‘25)
  WID 100% complete