## Slide 1: <FS_5GSAT_Ph4> Status Report
Rapporteur: Thierry Bérisot, Novamint
Progress made at this meeting
  SID for FS_5GSAT_Ph4-REQ
    Updated terminology for use cases & potential requirements
    Clean up – removed ENs
    Additional consolidation but not completed yet (1 topic – Multi Orbit - remains to be consolidated)
  WID for 5GSAT_Ph4-REQ
    Revised WID to add objectives in line with work conducted in the study agreed
    4 CRs for 22.261 related to 5GSAT_Ph4 agreed => 60% complete
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#110 (May ‘25)
    End of consolidation & Update of conclusion
    Final clean up
    TR sent for approval to SA (SID 100% complete)
    WID
      Normative work including CRs for 22.261 to be concluded
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030042 | Study on satellite access – Phase 4 | FS_5GSAT_Ph4 | 03/2025 | 80% | SP-240195 | 85% | Target moved to 06/2025 (same as the WID)
3GPP TSG SA WG 1 Meeting #109 - Athens, Greece, 17th-21th Feb. 2025 S1-250878