## Slide 1
6G Timeline – milestones
José Luis Almodóvar Chico
SA1 Chair, KPN
S1-252010 - 3GPP TSG-SA WG1 Meeting #110, 19-23 May 2025, Fukuoka, Japan
© 3GPP 2025

## Slide 2
#111
Mar.
#107
Mar.
#108
Jun.
#109
Sep.
#106
Dec.
#110
Dec.
TSGs
2025
SA1#110
May
Rel-20 – FS_6G
Rel-21 - 6G norm.
SA1#111
Aug.
SA1#112
Nov
SA1#113
Feb
TR 22.870 finalization
SA1 6G Norm.
#112
Jun.
#113
Sep.
#114
Dec.
2026
TBD
No new use cases allowed
(only resubmission from previous meeting that were not agreed)
- Consolidation starts
New use cases allowed
*Possibility of an (online) ad-hoc meeting SA1#111bis to be discussed and decided in SA1#111 (August 2025)
6G Timeline – milestones
_____
New use cases allowed
*
FS_6G_REQ

## Slide 3: 6G Timeline – milestones
This proposal aims to be endorsed at SA1#110.
Completion date 6G study: March 2026.
Milestones:
  SA1#110 (May 25): New use cases allowed
  SA1#111 (Aug 25): New use cases allowed
  SA1#112 (Dec 25): No new use cases allowed (only resubmission from previous meeting that were not agreed) - Consolidation starts
  SA1#113 (Mar 26): TR 22.870 finalization
Possibility of an (online) ad-hoc meeting SA1#111bis to be discussed and decided in SA1#111 (August 2025)

## Slide 4
Thank you