## Slide 1: <5GSAT_Ph4> Status Report
Rapporteur: Thierry Bérisot, Novamint
Progress made at this meeting
  SID for FS_5GSAT_Ph4-REQ
    Final consolidation and conclusion
    Final Clean up
    Study 100% complete
    TR sent for approval to SA
  WID for 5GSAT_Ph4-REQ
    1 CR for 22.261 related to 5GSAT_Ph4 agreed => Normative work for 5GSAT_Ph4-REQ 100% complete
Controversial or Open issues from this meeting
  N/A
Planning for next meetings
  N/A
  Actions before next meeting
  N/A
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030042 | Study on satellite access – Phase 4 | FS_5GSAT_Ph4 | 03/2025 | 85% | SP-240195 | 100% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4-REQ | 06/2025 | 60% | SP-241822 | 100% | 
3GPP TSG SA WG 1 Meeting #110 - Fukuoka, Japan, 19 - 23 May 2025 S1-252909