## Slide 1: FRMCS_Ph6 Status Report
Rapporteur: <Vassiliki Nikolopoulou, UIC>
Progress made at this meeting:
    WID: Revision of the WID to reduce the scope by deleting the 3rd topic, about ‘availability status’ of an MC user. The relevant CR was noted
    Normative work has been completed with two agreed CRs in T22.280 and one noted.
      Usage of functional alias in the participants list and, in the notifications of AHGC and AHG Emergency alert.
      Authorizations and configuration of combined AHGCs and combined AHG Emergency alert.
Controversial or Open issues from this meeting
  None
Planning for next meetings
Maybe during the Rel.21 timeline, rework the use case in the TR22.989, to update the so called ‘Presence’ use case and then provide normative work in the ‘availability’ status feature.
Or through Mini-WID during the Rel.20 timeline, if urgently needed for railways.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1070054 | FRMCS Phase 6 | FRMCS_Ph6-REQ | 09/2025 | 10% |  | 100% | Revision of the WID was needed
3GPP TSG SA WG 1 Meeting #111 - Gothenburg, Sweden, 25-29 August 2025