## Slide 1: FS_6G – Status report
Rapporteur: Xiaonan Shi (China Mobile), Jean Trakinat (T-Mobile USA)
Progress made at this meeting:
  Discussion for 6 CPR tables (legacy, enhancement of legacy, AI, ISAC)
  Discussion on KPI table parameters
  Agreed text to reduce ENs and FFS
  Subscriber permission
  Definition of E2E joint latency?
Controversial or Open issues from this meeting
  Computing CPR structure
  PR and KPI consolidation
Planning for next meetings
  SA1#113 (02/26): Study 100%
    Complete Requirements Consolidation
    Clean up ENs & address FFS
    Send to SA for approval
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on 6G Use Cases and Service Requirements | FS_6G | 03/2026 | 80% | SP-241391 | 83% | 
3GPP TSG SA WG 1 Meeting #112-Ad Hoc-e – Online, 12-16 January 2026 S1-260005