## Slide 1
Next steps after SA1#112ad-hoc-e
© 3GPP 2025
Vasil Aleksiev (SA1 Chair)
SA1#112-ad-hoc-e, e-meeting, 12-16 January 26
SP-260007

## Slide 2: SA1 Work Planning: 6G Study
FS_6G_REQ SID: SP-241391 (Approved in SA#105, Sep 2024)
Latest TR: TR 22.870-v101
Consolidation of requirements started at Nov meeting.
Extra ad-hoc-e meeting with limited agenda (12-16 Jan 26) due to slow progress
SA1 6G study (FS_6G_REQ) is expected to be completed in SA1#113, Feb 2026
#111
Mar.
#107
Mar.
#108
Jun.
#109
Sep.
#106
Dec.
#110
Dec.
TSGs
2025
SA1#110
May
SA1#111
Aug.
SA1#112
Nov
SA1#113
Feb
TR 22.870 finalization
#112
Jun.
#113
Sep.
#114
Dec.
2026
New use cases allowed
_____
New use cases allowed
FS_6G_REQ
Ad-hoc-e
SA1#112bis
Jan
Resubmission of use cases allowed
- Consolidation starts

## Slide 3
Proposal for Rel-21 SA1 timeline
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#113
TSG#114
TSG#115
TSG#116
2025
2026
Mar.
Mar.
Mar.
Jun.
Jun.
Sep.
Sep.
Dec.
Dec.
Dec.
2027
SA1#110
SA1#115
SA1#112
SA1#113
SA1#114
SA1#109
SA1#116
Release 21
6G & 5GA
SA1#111
SA1#117
SA1#118
Jun.
FS_6G RAN WG
FS_6G RAN Plenary
FS_6G Stage 1
FS_6G Stage 2
or
FS_6G Stage 3
TBD
Reminder:
Release 20
FS_6G
5GA topics which require less time can start later than SA1#113
* In case of remaining issues, an update to the 6G WID can be discussed in SA1#114.
**SA1#115bis- e-meeting potentially needed in Oct26, TBD in Aug26(SA1#115).
Agreement *
Presentation
SA1#108
6G Stage 1 80%
100%
**
Disclaimer: Rel21 final timeline decision will be taken at the SA plenary.

## Slide 4: Next steps
Book in calendar two drafting calls on 27 and 29 of January, topics to be defined next week (e.g. CPRs discussions, KPIs, new 6G WID, subscriber permission)
Deadline to contribute to SA1#113 to be 29th of January.
Two additional calls after submission deadline – 03 and 05 of February , topics to be decided after submission deadline

## Slide 5
Thank you!
© 3GPP 2025