## Slide 1: FS_MCDATA Status Update Feasibility Study on mission critical Data communications
Emmanuelle Villebrun
Ministère de l’intérieur
FS_MCDATA Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MCDATA Status
Is this a new WI? No
This WI has been approved at SP#67
  Approved WID is in tdoc SP-150049
Notes: 1

## Slide 3: FS_MCDATA Progress
Progress made at this meeting
  Skeleton
  Air ground air
Work/Study Item Completion: 20%
Draft TR 22.880 Completion: 20%
Controversial issues
  None
S1-151437
Notes: 1

## Slide 4: FS_MCDATA Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 15-20
Slots were common with MCVideo and half of the contributions were not viewed
S1-151437
Notes: 1

## Slide 5: FS_MCDATA Completion Date
Target completion date in WID: 11/2015 SP#70
Is current completion date the same as above? Yes
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
S1-151437
Notes: 1

## Slide 6: FS_MCDATA Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  Basic services
  Performances requirements
  Evolved services
  Consolidation
Planning for subsequent meetings
  SA1#72 (Nov2015)
    Conclusion
S1-151437
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
S1-151437
Notes: 1

## Slide 8: FS_MCDATA Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): 90%
  SA1#72 (Nov 2015): 100%
S1-151437
Notes: 1

## Slide 9: FS_MCDATA Agreed documents
List of agreed documents at this meeting:
S1-151603 | French Ministry of Interior | Skeleton for FS_MCDATA
S1-151250 | French Ministry of Interior | Affiliation process for MCDATA
S1-151584 | Huawei, TD-Tech | Management Requirements for Combination of Data and Voice
S1-151270 | China Mobile Com. Corporation | FS_MCDATA Use Case: Concurrency of data and MCPTT Service
S1-151272 | Huawei, TD-Tech | Management Requirements for Different Data Resources
S1-151265 | French MoI | MCDATA air ground air communications
S1-151273 | KPN | Use case on large data distribution
S1-151437
Notes: 1