## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Adrian Neal
Vodafone
SMARTER Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved WID is in tdoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  TR Skeleton, scope, mechanism for consolidation of potential requirements and 20 Use Cases agreed
  Over 40% of the use case areas in industry white papers included to some extent.
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 20%
  Phase 1, Step 5 in SID, completion of subsequent TRs 0%
Draft TR 22.891 Completion: 20%
Controversial issues
  Secure storage of subscriber identity and network access and authentication credentials for low complexity devices.
S1-151624
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 7
Number of slots requested for next meeting
  sum of plenary and drafting slots: 12 (7+5).
  Need more meeting time if we are to meet target delivery dates.
S1-151624
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? y
  Target completion date for TR 22.891 may have to change if there is insufficient progress in SA1#71, Belgrade.
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015)
  For approval: SA#70 (12/2015)
S1-151624
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  Introduce remaining key use cases
  Consolidation of potential requirements
  Preparation for RAN Workshop at September plenaries.
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Late use cases, grouping of use cases.
    Approve new Study items to produce subsequent TRs.
  SA1#73 (Feb 2016)
    Add detailed use cases and potential requirements to subsequent TRs, using full SA1 use case template.
S1-151624
Notes: 1

## Slide 7: Work plan between meetings
Discuss the need and focus of a 3 day Ad Hoc meeting for SMARTER.
  Progress and convergence/compromise at SA1#70 has been positive and good.
  Face to face discussions have been productive. Thus conference calls may not be as useful.
  Do we accept a 3 month slip in delivery dates?
  If not, an ad hoc will be necessary. Summer is often problematic. October may be better.
  Complete use cases, proposed requirements etc. in Belgrade. Prepare content for RAN WS in Sept.
  Make groups from the complete set of use cases and prepare draft SIDs for subsequent TRs at the Ad Hoc.
S1-151624
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): <10%>
  SA1#71 (Aug 2015): <20%>
  SA1#72 (Nov 2015): <35%>
  SA1#73 (Feb 2016): <60%>
S1-151624
Notes: 1