## Slide 1: eFMSS Status Update Enhancement to Flexible Mobile Service Steering
Lu Lu
China Mobile
eFMSS Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: eFMSS Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#71
Notes: 1

## Slide 3: eFMSS Progress
Progress made at this meeting
  CR to TS 22.101 to add the requirement to support 3rd party owned (S)Gi-LAN service was agreed
  CR to TS 22.115 to add the requirement to support accounting for flexible mobile service steering was agreed
Work/Study Item Completion: 100%
Controversial issues
  no
Notes: 1

## Slide 4: eFMSS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: eFMSS Completion Date
Target completion date in WID: <03/2016> SP#71
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: eFMSS Agreed documents
List of agreed documents at this meeting:
S1-160301 | China Mobile | Proposed WID for Enhancement to FMSS
S1-160302 | China Mobile | CR22.101v14.1.0: Requirements for supporting third party owned (S)Gi-LAN service
S1-160543 | China Mobile | CR22.115: Requirements for supporting third party owned (S)Gi-LAN service
Notes: 1