## Slide 1: SMARTER Status Update FS_SMARTER_mIoT
Alice Li
Vodafone
SMARTER-mIoT Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Notes: 1

## Slide 2: FS_SMARTER_mIoT Status
Is this a new WI? n
This WI has been approved at SP#70
  Approved SID is in TDoc SP-150817
Notes: 1

## Slide 3: FS_SMARTER_mIoT Progress
Progress made at this meeting
  Completed consolidation of potential requirements, considerations, conclusion and recommendations
  New traffic scenarios added, and updates to the potential requirements
  Others including cleanup and alignment.
Work/Study Item Completion: 100%
TR 22.861 Completion: 100%
Controversial issues
  None. Considerations on security may be controversial when we see proposals for that.
Number of slots assigned at this meeting
  Part of overall SMARTER allocation of 12
Number of slots requested for next meeting: 1, if required
Notes: 1

## Slide 4: FS_SMARTER_mIoT Completion Date
Target completion date in WID: 06/2016 SA#72
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TR 22.861 to SA plenary:
  For information: SA#71 (03/2016) Done
  For approval: SA#72 (06/2016)
Notes: 1

## Slide 5: FS_SMARTER_mIoT Planning/Progress
TR22.861 at SA1#75 (August 2016):
  Final cleanup if required.
Notes: 1

## Slide 6: Work plan between meetings
Business as usual.
Notes: 1

## Slide 7: FS_SMARTER_mIoT Progress Estimate
Estimated percentage completion:
  SA1#74 (May 2016): <100%>
Notes: 1