## Slide 1: FS_ eLESTR Status Update Feasibility Study on Enhancement of LTE for Efficient delivery of Streaming Service
Xia Xu
China Telecom
FS_ eLESTR Rapporteur
3GPP TSG-SA WG1 Meeting #81
Fukuoka, Japan, 5 - 9 February 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ eLESTR Status
Is this a new WI? <y/n> No
This WI has been approved at SP#74
  Approved WID is in tdoc SP-160906
Notes: 1

## Slide 3: FS_ eLESTR Progress
Progress made at this meeting
  Conslusion&recommendation, overview and charging requirement has been accepted:
  Study Item Completion: 100%
Draft TR 22.883 Completion: 100%
Controversial issues
  No.
Notes: 1

## Slide 4: FS_ eLESTR Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_ eLESTR Completion Date
Current expected dates to send TR to SA plenary:
  For information/approval: SA#79 (March/2018)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_ eLESTR Planning/Progress
Topics to focus on at next SA1 meeting:
  to proceed with normative work.
Planning for subsequent meetings
  SA1#82 (May 2018)
    normative work
Notes: 1

## Slide 7: FS_ eLESTR Progress Estimate
Estimated percentage completion:
  now: 100%
Notes: 1

## Slide 8: FS_ eLESTR Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-180016 | ZTE Corporation, China Telecom, CATT | eLESTR Section 3 and editorial revision
S1-180301 | CATT, China Telecom, ZTE Corporation | The requirements for eLESTR
S1-180300 | ZTE Corporation, China Telecom, CATT | eLESTR Overview Section
S1-180302 | CATT, China Telecom, ZTE Corporation | The charging requirements for eLESTR
S1-180303 | China Telecom, CATT, ZTE Corporation | The conclusion and recommendations for eLESTR
Notes: 1