## Slide 1: eMMTEL– Status Update Evolution of IMS Multimedia Telephony Service
Hu Yue
China Mobile
eMMTEL Rapporteur
3GPP TSG-SA WG1 Meeting #94e
Electronic Meeting, 10 – 20 May 2021
Notes: 1

## Slide 2: eMMTEL Progress
Progress made at this meeting
  WID agreed
Work/Study Item Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 3: eMMTEL Planning
Planning for subsequent meetings
  SA1#94e-BIS (07/2021): 50%
Notes: 1

## Slide 4: eMMTEL Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 5: eMMTEL History
This WI has been approved at SA1#94e
  Approved WID is in S1-211366
History of completion rates
  SA1#94e (05/2021): 0%
Notes: 1