## Slide 1: FS_5GET status report Study on Guidelines for Extraterritorial 5G Systems
Nicolas CHUBERRE
Thales S.A.
FS_5GET Rapporteur
3GPP TSG-SA WG1 Meeting #94-e
Electronic Meeting, 10th – 20th May 2021
Notes: 1

## Slide 2: FS_5GET Progress
Progress made at this meeting
  Revision of
    Title
    Section 1 (Scope) & 2 (Overview)
    Section 7.3 (Regulatory implications for UEs in Vessels)
    9.1 (Guidelines/Introduction)
  Addition of
    Sections 5.3, 7.4 and 8.4 (Exclusion areas)
    7.5 (Regulatory implications for UEs in Extraterritorial Areas)
    7.6 (Regulatory implications for UEs Migrating between Areas)
Work/Study Item Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 3: FS_5GET Planning
Planning for subsequent meetings
  SA1#95-e (August 2021): 80%
    Completing Exclusion Areas
    Continue guidelines
  SA1#96-e (November 2021): 100%
    Complete guidelines
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting
  To be moderated by the rapporteur
Notes: 1

## Slide 5: FS_5GET Completion Date
Current expected completion dates:
  For information: SA#93-e (09/2021)
  For approval: SA#94-e (12/2021)
Have these dates been changed at this meeting? No
  If yes, previous target completion dates:
    For information: <09/2021> SA#93-e
    For approval: <12/2021> SA#94-e
Notes: 1

## Slide 6: FS_5GET History
This WI has been approved at SA#86e
  Approved WID is in tdoc SP-191042
History of completion rates
  N.A.
Notes: 1