## Slide 1: PIRates status report Personal IoT and Residential Networks Service Requirements
Xiaowan Ke
vivo Mobile Communications Co Ltd
PIRates Rapporteur
3GPP TSG-SA WG1 Meeting #96-e
Electronic Meeting, 08-18 November 2021
Notes: 1

## Slide 2: PIRates Progress
Progress made at this meeting
    TS 22.261, following CRs are agreed
      CR0599 22.261v18.4.0 Update the general section of PIRates
      CR0600 22.261v18.4.0 Update the gateways section of PIRates
      CR0602 22.261v18.4.0 Update the discovery section of PIRates
      CR0604 22.261v18.4.0 Update the creation and management section of PIRates
      CR0622 22.261v18.4.0 Adding leftover PIN requirement to normative spec
      CR0605 22.261v18.4.0 Correction on the definition of PIN and PIN Element
      CR0607 22.261v18.4.0 Correction for 5G-RG
      CR0610 22.261v18.4.0 Pirates general introduction – missing background text
      CR0623 22.261v18.4.0 Replacing undefined term PIN User
      CR0624 22.261v18.4.0 Clarifying Licensed Intercept requirement
    TS 22.101, following CR is agreed
      CR0578 22.101v18.2.0 Addition of PIN requirement for credentials provisioning
    It is concluded not to define NON-3GPP device and let it self-explanatory.
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: PIRates Planning
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 4: Work plan between meetings
N/A
Notes: 1

## Slide 5: PIRates Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: PIRates History
This WI has been agreed at SA1#95e / SA#93e
  Agreed WID is in tdoc S1-213263 / SP-211055
History of completion rates
  SA1#95e (08/2021): 85%
  SA1#96e (11/2021): 100%
Notes: 1