3GPP – TSG SA – WG2 		Tdoc S2 99 083

15-19 March 1999

Nynäshamn, Sweden

3GPP - TSG SA - WG2 – MIP		Tdoc S2 M 99 028

9-11 March 1999

Stockholm - Farsta

Title: 	Work plan for MobileIP ad hoc group, 1999

Date: 	1999-03-11

Source: 	3GPP – TSG SA – WG2 – Mobile IP ad hoc group

Purpose:	For decision

# Work plan for Mobile IP ad hoc group

Presently, the work of the Mobile ad hoc group is defined by two work items in 3GPP TSG SA WG2, namely “Combined GSM and Mobile IP mobility handling in UMTS IP CN” and “GPRS Mobile IP interworking”.  The time schedule presented below is rather tight and based on the assumption that other groups in 3GPP and perhaps also SMG need input in the middle of 1999 to be able to incorporate necessary changes to the standards for R99. Depending on the outcome of the two work items, further work might be defined later.

Baseline documents

The following documents are seen as the basis for the decisions on the architecture and the technical solutions:

- GSM 02.60 (GPRS stage 1)  assuming this is under or partly under 3GPP TSG SA WG2

- GSM 03.60 (GPRS stage 2)  assuming this is under or partly under 3GPP TSG SA WG2

- Other GSM/GPRS standards (to be defined)

- UMTS 23.20

- Applicable RFC’s, especially RFC2002

- Applicable Internet drafts

Dependencies

The result and the progress of the work in the Mobile IP ad hoc group is dependent on the progress and decisions in several standardization bodies and groups:

- 3GPP, especially TSG SA WG 2, for the standardization of UMTS

- SMG groups for the standardization of parts of GPRS

- IETF Working Groups, especially  Mobile IP WG, AAA WG and ROAMOPS WG

As the work in the Mobile IP ad hoc group is contribution driven, the progress is also dependent on the number and the quality of submitted documents.

Effect of the outcome

The standards that the work aims at is UMTS R99 (packet domain CN and ME) and GPRS R99 (CN and ME). Depending on the results achieved in the Mobile IP group, the work in the following groups within 3GPP and SMG might be affected:

- The groups responsible for 02.60 and 03.60

- The groups handling the standards for GPRS CN and UE (3GPP TSG CN and terminal group) – tbd

Output

The work covering the two work items on Mobile IP will be documented in a technical report. This report should describe:

- An architecture which uses Mobile IP as mobility handling within the packet domain of the UMTS CN (Mobile IP step 3), the pros and cons of this architecture and open issues –  stable at June meeting

- How to support Mobile IP in overlay to UMTS/GPRS (Mobile IP step 1), including technical solutions to base CR’s on – ready at July meeting

As solutions for step 1 should take step 3 into consideration, step 3 needs to be understood before step 1 can be finalized.

Moreover, proposed CR’s for 02.60 (if any) and 03.60 should be documented together with a list of  standards that are affected by the proposed CR’s.

Time schedule

In order to get R99 ready in 1999, step 1 needs to be finalized at the July meeting. This means that step 3 should be stable at the June meeting.

The technincal report should be finalized for the WG 2 meeting in August.

Mobile IP ad-hoc meetings during 1999

The following meetings have been scheduled for 1999. Joint meetings with other groups are presently not proposed. The three days have been reserved for each meeting, but the meetings might be shorter.

| # | Date | Location | Next TSG SA-WG2 meeting |
| --- | --- | --- | --- |
| 0 | 7 January 1999 | London-Heathrow | MIP drafting group in parallel with SMG12 |
| 1 | 9-11 March 1999 | Stockholm-Farsta | 15-19 March, Nynäshamn |
| 2 | 4-6 May 1999 | ??? | 10-14 May, Japan |
| 3 | 8-10 June 1999 | ??? | ? |
| 4 | 20-22 July 1999 | ??? | 26-30 July, US |
| 5 | 23-27 August 1999 (2-3 days) | ??? | the same week if needed, Europe |
| 8 | 5- 7October | ??? | 25-29 October, Europe |
| 9 | 16-18 November 1999 | ??? | 13-17 December, Asia |