TSG-SA Working Group 2 (Architecture ) meeting #4	TSGS2#4(99)231

19 - 22 April 1999

Yokohama

Technical Specification Group SA			TSGS#3(99)097

Meeting #3, Yokohama, Japan, 26-28 April 1999

Source:	Ian Doig, 3GPP support

Title:	TSG SA, CN, RAN and T Work programs

Document for:	Information and Discussion

Agenda Item:

The attached report is a print out of the TSGs Work programs as recorded in the 3GPP Database.

The database is at present based on the ETSI WPM system. It is however, expected to be developed to better suit 3GPP requirement in the near future.

The Report includes "Work Item description" type work items and "specification"  (e.g. TS and TR) type Work items.

The Status codes are of no importance and should be ignored.

The Schedule Milestone Phase names may be changed to suit the work, for example a "Work Item description" type work item may have the following milestones:

Creation of WI by WG/TB

Start of work

Report

Stage 1 specification

Stage 2 specification

Stage 2 specification

Completion

The target and achieved dates field allow for automatic flags to be raised if not met.

The Project codes may be used to link "Work Item Description" type work items with the resulting Specification work items and specifications impacted by CRs resulting from the WI.

The Work Item Reference identifies the WI type, the responsible TSG, the responsible WG and either a short abbreviation of the WI title or the specification number if and when allocated. e.g. DTS/TSGN-0124008 identifies a Draft TS from TSG CN WG1 specification 24.008

The system enables various styles of reports to be produced, the Full Report is produced here.

The system also enables WWW access to database work program reports, WWW queries may be tailored to suit TSGs and WGs requirements.

TSG-SA is invited to check the information within the report, in particular the SA work program, and advise the 3GPP support group of any discrepancies.

TSG-SA should be aware that this Work Program Management database will not, at present, replace the existing databases utilized within the 3GPP support team (MCC) and that Specification and CR status lists will be provided following TSG Plenary meetings.

Note: The present listing for TSG CN includes those GSM TSs identified at SMG#28bis which are solely within SMG3 responsibility and recommended by SMG3 for transfer from SMG3 to TSG-CN. For these Specification work items there remain many issues to be clarified, including, which versions have been transferred, how and where maintenance of previous GSM releases of these specifications is to be carried out. The Specifications have been included in the CN work program at this stage as Release 99 Work items to reflect the on going work within TSG-CN. TSG-CN has been invited to clarify the mechanisms for transfer of work/specifications and responsibilities between SMG and TSG CN so that a clear work program for both SMG and TSG-CN may be produced.

# TSG SA Work Program

## MI/TSGS-02openarc_U

Deliverable	MI	Edition:	Rapporteur:	Schmersel, Rob

Creation date:	20/10/1998	Lead Body:		Tel:	+46 8 757 1302	Fax:	+46 8 757 1331

Standstill:		Cover date:		E-mail:	rob.schmersel@era.ericsson.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd generation Mobile Telecomunications;

UMTS Open Service Architecture

Scope and field of  application:

Justification

In 3rd generation mobile systems like UMTS the intention is not to standardize any new services (except for existing GSM services up to phase 2+).

Instead services and applications will be built up using so called service capabilities.

In order to achieve the above an open service architecture is vital.

For this purpose, open interfaces (APIs), based on distributed object techniques like CORBA should be used, with PLMN specific protocols hidden for

the service/application designers.

Service Providers (SPs), Value-Added Service Providers (VASPs) or 3rd party developers on behalf of SPs or VASPs can use the open interfaces for

service/application design.

The right to access and use service capabilities is reckoned to be a driver for boosting application development for 3rd generation systems.

The Service Capability Servers reflect the service capabilities in UMTS phase1, i.e. access to bearers, CAMEL, MExE and SIM-Toolkit. The

functionality of these can further be subdivided into server components dedicated to specific tasks.

A service capability server consists of one or several server components. Taking CAMEL Services as an example, the server components could be Call

Control, Location/Positioning, PLMN Information & Notifications. Each of these server components offers its services via defined open interfaces,

and implements these by using GSM/UMTS protocols. Note that it is not foreseen to change the GSM/UMTS protocols, but in isolated cases it might

be needed to do so.

This work item is a UMTS phase 1 work item.

Service Aspects

This work item proposes to define:

1)Definition of Service Capability Server Components.

2)The Functionality provided by the Service Capability Server Components.

3)The open interfaces to the Service Capability Server Components.

4)System Management for the Application to Service Capability Server Components interworking.

5)Security related issues.

MMI-Aspects

None identified.

Charging Aspects

The charging aspects are covered in the UMTS Charging & Billing work item.

Security Aspects

Authentication of applications connected to service capability server components is required.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998

5	S	· Stage1 description	01/06/1999	01/06/1999	01/06/1999

5	S	· Stage2 description	16/10/1999	16/10/1999	16/10/1999

5	S	· Stage3 description	20/02/2000	20/02/2000	20/02/2000

12	Completion	31/12/2000	31/12/2000	31/12/2000

Keywords

UMTS

ARCHITECTURE

Projects

GSM-UMTS_CN

GSM_Release_99

TSG SA

UMTS

UMTS_Services

Secretariat Comments

20/10/1998	doig	Supporting companies

Ericsson, Lucent, FT, KPN

20/10/1998	doig	Linked work items

1) CAMEL Phase 3 (no. 213)

2) SIM Application Toolkit (no. 85 and possible evolutions).

3) MS Application Execution Environment (MExE) (no. 198).

4) Service Continuity and Provision of VHE via GSM/UMTS (no. 210).

22/03/1999	doig	WI transferred from SMG12.

Schedule provisional

## MI/TSGS-02ETE_qos_U

Deliverable	MI	Edition:	Rapporteur:	Jarvela, Teuvo

Creation date:	22/03/1999	Lead Body:		Tel:	+44 385 525 683	Fax:	+44 1252 865 065

Standstill:		Cover date:		E-mail:	teuvo.jarvela@nmp.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecomunications;

End to End ETE UMTS QoS Management

Scope and field of  application:

UMTS TS 22.05 « Services and Service Capabilities » identifies the service capabilities provided by UMTS which allow the creation of new and innovative applications. These building blocks are the teleservices, the bearer services and the service features

There already exist work items to define the set up of both UTRAN and UMTS Core Network (UCN) bearer communication paths to meet this requirement.  However, there is

currently no work item to address the service control for both circuit switched and packet switched services within an operator network and the

external PDN or PSTN/ISDN in order to provide End to End (ETE) QoS.  What is required is a QoS mechanism or set of QoS mechanisms between

the end users engaging the UMTS core and UTRAN networks for communication.

Currently established work items propose to define an API and control protocols that will provide connection set-up, negotiation and re-negotiation

of tele and bearer services.  This work item proposes that controls for the provision of ETE QoS for UMTS be developed within the UMTS core

network which can interwork with the API and control protocols to be developed for bearer services in UMTS.

This work item is a UMTS phase 1 work item.

Service Aspects

This work item proposes the creation of UMTS core network controls and protocols( where necessary) for the provision of ETE QoS for UMTS.  The controls and

protocols will operate across both circuit and packet oriented transports and meet QoS profile definitions ranging from best effort messaging to real

time applications.  The controls and protocols shall be compatible with whatever the UTRAN supports in terms of MM features (handover) for each

release. The work should include:

definition of the principles of operation of QoS controls and protocols for UMTS

definition of the required controls, protocols and interworking with existing QoS and bearer schemes where necessary

support of or interworking with established QoS schemes in the networks that UMTS connects with

minimal impact on existing GSM and GPRS standards

definition of any dedicated signalling channels for the purposes of UMTS QoS support

MMI-Aspects

None identified.

Charging Aspects

The charging aspects are covered in the UMTS Charging & Billing work item.

Security Aspects

All the authentication procedures must have been followed before the mobile can request and negotiate a tele or bearer service for the support of QoS

control signalling or the resulting user service.  It is assumed that Network Elements supporting any type of QoS control have been authenticated.

Where a mobile has subscribed for a limited set of service capabilities (QoS, bearer) the UMTS core network must ensure that the mobile is

authenticated to use the requested resources before service is granted.

For release 1999:

The work item proposes the output deliverable of a formal ETR on the treatment of ETE QoS for UMTS.

The report should include:

a definition of common terms to be used

a definition of the principles

a description of the QoS architecture framework  to be used for specification of UMTS ETE QoS issues

a  definition of the parameters and classes to be considered across the architecture

a definition of  the controls required

a definition of the functions to be provided across the architecture

It is assumed that this work item will be progressed in close association with the work item 'QoS support for GPRS in UMTS' in order to satisfy the

ETE QoS principles specified for UMTS, whilst building on the principles of GPRS QoS controls and protocols, where possible.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

5	S	Transfer to TSG SA WG2				04/03/1999	0.0.0

5	S	Report	16/10/1999	16/10/1999	16/10/1999

5	S	CRs to existing Specifications	20/06/2000	20/06/2000	20/06/2000

12	Completion	31/12/2000	31/12/2000	31/12/2000

Keywords

UMTS

NETWORK

QUALITY

Projects

GSM_Release_99

TSG SA

UMTS

UMTS_Services

Secretariat Comments

20/10/1998	doig	Supporting companies

Lucent, Iridium, Fujitsu, FT

12/11/1998	doig	Related WIs

Bearer Service Negotiation and Teleservice

UTRAN Bearer Capabilities

QoS Support in GPRS for UMTS phase 1

12/11/1998	doig	Prime: SMG12 & SMG3

Secondary: SMG1, SMG2, SMG4

22/03/1999	doig	Transfer from SMG12. Schedule provisional

## MI/TSGS-02IP_tun_U

Deliverable	MI	Edition:	Rapporteur:	Napolitano, Antonella

Creation date:	20/10/1998	Lead Body:		Tel:	+39 011 228 5040	Fax:	+39 011 228 7056

Standstill:		Cover date:		E-mail:	antonella.napolitano@cselt.it

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

IP-in-IP tunneling in GPRS backbone for UMTS, phase 1

Scope and field of  application:

This work item will prepare a technical report studying the feasibility of using IP-in-IP tunneling instead of GTP in the GPRS backbone. The report will

include issues on performance, security, etc. as well as suggestions for changes to the Gn interface.

Justification

The UMTS core network has been identified to evolve from the GSM core network. A working assumption within SMG12 is that the GPRS CN should

evolve to provide the support needed for UMTS packet data services.

In the GPRS backbone, user data packets are transported between GSN's by GTP, which, in turn, is transported on top of UDP/TCP and an IP layer.

Also signaling data is transported by GTP.

IP services are expected to be the most common type of  packet data services, which is a reason to look into more optimal solutions for transporting

these packets through the GPRS backbone.

By eliminating the GTP and UDP layers, i.e. to use standard IETF IP-in-IP tunneling, the overhead could be decreased. In addition, such a solution

has the potential to decrease the time-to-market for new types of IP services, since standard IP solutions can be used without a separate

standardization procedure for GPRS/UMTS.

It is assumed that GTP will still be used for transporting X.25 user data.

This work item addresses the changes needed at the Gn interface  in order to enable the user IP datagrams and signaling messages  to be transported

directly on the underlying IP layer in the GPRS backbone.

Service Aspects

One aim is to optimize the transport of user IP datagrams, which should improve performance for IP based services.

MMI-Aspects

None

Charging Aspects

To be identified.

Security Aspects

An initial assumption is that IP-in-IP tunneling offers the same level of security as the GTP protocol.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998

5	S	Transfer to TSG SA				04/03/1999	0.0.0

5	S	Report	01/06/1999	01/06/1999	01/06/1999

5	S	TB approval		17/12/1999	17/12/1999

12	Completion	31/12/2000	31/12/1999	31/12/1999

Keywords

UMTS

Projects

GSM-UMTS_CN

GSM_Release_99

GSM_UMTS_GPRS

TSG SA

UMTS

Secretariat Comments

20/10/1998	doig	Supporting companies

CSELT, KPN, Lucent, Nortel, Swisscom, Telia

20/10/1998	doig	Linked work items

GPRS Mobile IP Interworking (R98) (related in the sense that it improves performance of IP services)

22/03/1999	doig	Transferred from SMG 12. Schedule provisional.

## MI/TSGS-02Non_mm_U

Deliverable	MI	Edition:	Rapporteur:	Kleier, Stephan

Creation date:	19/10/1998	Lead Body:		Tel:	+49 211 533 3807	Fax:	+49 211 533 2804

Standstill:		Cover date:		E-mail:	stephan.kleier@d2privat.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation  Mobile Telecomunications;

Support of non-realtime Multimedia Messaging Service

Scope and field of  application:

Justification

SMS has been very successful and popular in the GSM era. Noting this messaging type of service, evolving from the existing SMS to non-realtime Multimedia Messaging Service, has

been identified as being important for UMTS. Multimedia messaging is understood to mean non-realtime transfer of images, audio/video clips and other

binary information in a store-and-forward fashion. The message could be delivered to the recipient immediately if the user is attached to the network,

otherwise delivered by the network to the user when available.

Service Aspects

Multimedia Messaging service should not be a new bearer service, but a new messaging feature which uses the generic bearer services of the UMTS.

It should be possible to use different addressing formats to identify the recipient (UMTS 22.05 Address Translation Feature).

The Multimedia Messaging service should allow different generic UMTS bearer services.

The Multimedia Messaging service should be able to support a notification mechanism to the MS.

The Multimedia Messaging service should be able to be automatically informed when the MS becomes reachable.

MMI-Aspects

No applicable MMI aspects.

Charging Aspects

The Multimedia Messaging service needs a standardized charging mechanism, so that it shall be possible to charge for the usage of the service.

Security Aspects

Nothing identified.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

5	S	Transfer to TSG SA				04/03/1999	0.0.1

5	S	TB approval			22/04/1999

5	S	Specifications	29/06/2000	29/06/2000	01/01/1999

12	Completion	31/12/2000	31/12/2000	31/12/2000

Keywords

UMTS

MULTIMEDIA

SMS

Projects

UMTS

UMTS_Services

Secretariat Comments

19/10/1998	doig	Linked work items

WI on Multimedia in UMTS and on Numbering and Addressing

19/10/1998	doig	Supporting companies

Nokia, Ericsson, Motorola, Bosch

22/03/1999	doig	Transfer from SMG 4.

Schedule provisional

## MI/TSGS-04TFO_U

Deliverable	MI	Edition:	Rapporteur:	Navarro, William

Creation date:	22/03/1999	Lead Body:		Tel:	+33 1 39 44 57 56	Fax:	+33 1 39 44 50 12

Standstill:		Cover date:		E-mail:	navarro@nortelnetworks.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunication;

Tandem free aspects for 3G and between 3G and 2G systems

Scope and field of  application:

Justification

Mobile to mobile communications are increasing together with the penetration of mobile communication. If no care is taken this results in an

increasing number of tandeming of the speech codecs which is well known to decrease the speech quality.

It is expected that when 3G networks are deployed the 2G systems be widely used all over the world. Consequently mobile to mobile

communications are very likely to involve one 2G MS. Therefore TF must work within 3G systems and between 3G and 2G systems.

Tandem Free allows transmission saving within the PLMNs and possibly between them. This therefore reduces the operation costs for the mobile

network operators.

TFO solutions (e.g. [1]) have been or are being developed for the 2G systems such as GSM, PDC and IS136. The TF solution for 3G shall be able to

interwork with the 2G solutions.

A prerequisite to establish Tandem Free is that same speech codecs are used in the 3G and the 2G systems. The mandatory and optional speech

codecs of the 3G systems should enable Tandem Free.

Intended Output of the Work Item

Technical Reports and Technical Specifications enabling the implementation of the Tandem Free feature :

General Description

TFO specifications for the Transcoders

Contribution to the out-of-band solution

It is expected that the layer 3 signaling required for the Tandem Free will be standardized by other TSG Working Groups.

Technical Scope, including the field of application of the intended output

The technical specifications under the responsibility of the TSG SA WG4 are related to the 3G transcoders and restricted to the speech services.

There has already been activities on the TF subject for the 2G systems. The TSG-SA intends to use this work and to carry out the adaptation required

for the 3G systems.

The GSM TFO is mainly based on in-band signaling due to the lack of proper layer 3 signaling to ensure TFO between and within GSM networks.

It has been recently agreed upon that the transcoders will be part of the Core Network, this should allow out-of-band solutions or a better

coordination between out-of-band and in-band signaling. This also facilitates the transmission saving. The TSG SA WG4 intends to collaborate with

the proper TSG WGs to elaborate such a solution.

The interface with the RAN for the speech services has not been standardized yet and will impact the TF standard.

Impact on and Linked 3GPP Work Items

The TSG-SA4 WI1 "Mandatory speech codecs for Narrowband Telephony Service".

The corresponding activities TSG-SA WG2 (Architecture), TSG-CN WG1 (MM/CC/SM (Iu)) and TSG-CN WG3 (Interworking with external

networks).

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

5	S	TR Architectural Model for the 3G Transc			22/04/1999

5	S	Identification of the 2G to IW			17/06/1999

5	S	Requirement for TF			17/06/1999

5	S	TS for TF within 3G			20/12/1999

5	S	TS for TF between 3G networks			20/12/1999

5	S	TS for TF between 3G and 2G networks			20/12/1999

12	Completion

Keywords

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Supporting Members

Individual Member Organization Representing Partner

Ericsson

Nokia

Nortel Networks

NTT DoCoMoARIB

Siemens

22/03/1999	doig	The Technical Specifications will be drafted in collaboration with the TSG Working Groups having activities

related with the TF feature.

22/03/1999	doig	Responsible TSGs

TSG SA and TSG CN

Existing Reference Documentation

GSM 08.62 Digital cellular telecommunications system (Phase 2+); Inband Tandem Free Operation (TFO)

of Speech Codecs

## MI/TSGS-04AMR_U

Deliverable	MI	Edition:	Rapporteur:	Ekudden, Erik

Creation date:	22/03/1999	Lead Body:		Tel:	+46 8 757 2168	Fax:	+46 8 757 5550

Standstill:		Cover date:		E-mail:	erik.ekudden@era-t.ericsson.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Mandatory Speech Codec for Narrowband Telephony Service

Scope and field of  application:

Justification

The provision of the narrowband telephony service in 3G systems requires to first select and then fully specify the operation on a Mandatory

Speech Codec to be implemented by all 3G terminals and network equipment. The Mandatory Speech Codec will be the default speech codec in

all W-CDMA and TD-CDMA 3G systems.

Intended Output of the Work Item

Selection [Report] of the mandatory speech codec

Technical specifications of the mandatory speech codec for the provision of the Narrowband Telephony Service in 3G systems (provisional list):

General Description

Interface with the Radio Access Network (RAN)

Transcoding functions

Substitution and muting of lost frames

ANSI-C Code

Comfort Noise aspects

Speech Activity Rate Control

Voice Activity Detection

(Other specifications could be required especially regarding the definition of the mode signaling)

Technical reports on the evaluation of the mandatory speech codec for the provision of the Narrowband Telephony Service in 3G systems (Provisional

list):

Report on the Characterization tests of the mandatory speech codec in 3G radio channels

Technical Scope, including the field of application of the intended output

The selection and specification of the mandatory speech codec must take advantage of the corresponding activities already completed or still ongoing

within the Partner Organizations, especially in ARIB and .

ARIB will complete the evaluation of mandatory speech codec candidates by February 1999.

has been working under the assumption that the newly approved AMR should be the best candidate for the mandatory speech codec. AMR provides

the high quality and flexibility expected from a default 3G speech codec.

As part of the wok item, AMR and other existing speech codec should be evaluated with the objective to select the best possible solution for the

mandatory speech codec. The selected candidate should fullfil the following minimum set of requirements:

Equivalent to wireline speech codec (ADPCM - G.726) in No Errors conditions

Limited degradation under normal operational condiitons (with channel errors, in tandeming)

Based on a proven technology

Good trade off complexity/performances for low cost implementation in 3G systems

After the selection of the speech codec, it will be necessary to define the complete operation of the codec in FDD W-CDMA and TDD TD-CDMA

channels, including the discontinous tansmission operation and/or variable rate operation.

The definition of the best channel coding for the support of the mandatory speech codec (based on existing bearers vs dedicated bearer with unequal

protection) should be defined in relation with the TSG-RAN WG1.

Finally, the operation of the mandatory speech codec should be fully characterized in multiple 3G operational environment.

Impact on and Linked 3GPP Work Items

TSG-S4: Work Items on Codec for low bit rate Multimedia telephony service, 3G audio-visual terminal characteristics, Tandem free aspects for 3G

and between 2G and 3G systems

Corresponding activities in TSG-SA WG2 (Architecture) and TSG-RAN WG1 (Layer 1)

Other working groups as required

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

5	S	Selection of codecs:			22/04/1999

5	S	Baseline Specifications:			22/04/1999

5	S	Codec Characterization in 3G radio chann			17/12/1999

5	S	Final specification:			17/12/1999

12	Completion			31/12/1999

Keywords

UMTS

Projects

GSM_AMR

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Supporting Members

Individual Member OrganizationRepresenting Partner

Ericsson

GSM North AmericaT1

Matsushita Communication Ind. Co. Ltd.ARIB

NECARIB

Nokia

Nortel Networks

NTT DoCoMoARIB

Siemens

## MI/TSGS-04QoS_U

Deliverable	MI	Edition:	Rapporteur:	Honko, Harri

Creation date:	22/03/1999	Lead Body:		Tel:	 +358 3 272 5650	Fax:	 +358 3 272 5241

Standstill:		Cover date:		E-mail:	harri.honko@research.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

QoS for Speech and Multimedia Codec Work Item Description

Scope and field of  application:

Justification

Successful provision of speech and multimedia services within the IMT-2000 network requires knowledge of the requirements that intended

applications and codecs set for the PLMN network (bearers, network architecture, etc.). This Work Item results will target in assisting other 3GPP

WGs to produce such requirements in 3GPP technical specifications where seen appropriate.

Intended Output of the Work Item

Technical Reports discussing the end-to-end QoS requirement issues and proposed solutions to provide adequate quality of service (QoS) for circuit

switched and packet switched multimedia services within third generation mobile networks.

A Technical Specification for transmission planning aspects of speech (and multimedia) services on third generation mobile network.

Changes to developing 3GPP specifications may result depending upon the output of the study.

Techical Scope, including the field of application of the intended output

Evaluation of requirements on quality, bitrates, bit error rates, frame erasure rate, delay etc. for speech and multimedia services. The output of the

work item should be utilised by other 3GPP groups as guidance for setting requirements for satisfactory user-to-user service.

The technical requirements of speech and multimedia codecs found out in Technical Reports of this Work Item should be satisfied by the related QoS

parameters and other system implications, and by the speech and/or multimedia codec implementations in mobile terminals. The scope includes speech

and multimedia services both in circuit switched and packet switched environments.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

5	S	TR evaluation of H.324 Annex C over 3G			22/06/1999

5	S	TR real-time PS MM services over 3G			17/12/1999

5	S	TS Transmission plan aspects of speech i			17/12/1999

12	Completion			31/12/1999

Keywords

UMTS

Projects

3G-speech-QOS

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Linked 3GPP Work Items

TSG-S4 Codec for Low-bitrate Video Telephony Service, TSG-S4 3G Audio-visual Terminal Characteristics,

TSG-S1 Quality of Service Requirements

22/03/1999	doig	Supporting Members

Individual Member OrganizationRepresenting Partner

Cellnet

Ericsson

NECARIB

Nokia

Nortel Networks

NTT-DoCoMoARIB

Siemens

SonyARIB

ToshibaARIB

22/03/1999	doig	Responsible TSGs

TSG SA4 (Codec) in conjunction with the relevant TSG-SA1 (Services), TSG-SA2 (Architecture) and TSG-CN1

(CC/SS/MM) experts plus 3GPP TSG-T2 (Terminal Services & Capabilities)

22/03/1999	doig	Existing Reference Documentation

[1] GSM 03.50 5.2.0,

[2] UMTS 22.05 3.2.0 Chapter 5.4,  SMG1

[3] Volume 1 v.0.5, ARIB

Candidates for baseline documents

For TS Transmission planning aspects of the speech service in UMTS GSM 03.50 5.2.0

## MI/TSGS-04LBR_U

Deliverable	MI	Edition:	Rapporteur:	Aronson, Barry

Creation date:	22/03/1999	Lead Body:		Tel:	+1 978 232 3994	Fax:	+1 978 232 9220

Standstill:		Cover date:		E-mail:	baronson@acm.org

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Codec for Low Bitrate Multimedia Telephony Service  Work Item Description

Scope and field of  application:

Justification

Whereas 3G networks will provide sufficient bandwidth and  QoS to support multimedia telephony, the specification of a multimedia telephony codec

will enable terminals capable of low-cost, high-quality, real-time, two-way multimedia communications. Additionally, a public specification of such a

service will allow interoperability of different manufacturers' equipment, thus broadening the potential market for such devices.

Intended Output of the Work Item

Technical specification of the low bitrate, multimedia telephony codec in 3G systems:

General description

Required and optional video codecs

Required and optional speech codecs

Mux level error correction

Technical reports on the low bitrate, multimedia telephony codec in 3G systems:

Call setup requirements

Call control requirements

Bearer capabilities recommendation

Areas of consideration for which output may occur at some time in the future:

Multipoint calling

Supplemental services

Interworking with ITU-T H.324, H.320 and H.323 systems

Interoperability testing

Technical Scope, including the field of application of the intended output

A 3G multimedia telephony service should first address low bitrate, circuit switched connections. Such a service should also make efficient use of the

available bandwidth. Additionally, special attention must be made to the error prone nature of radio based networks.

All these requirements are best addressed with ITU-T H.324/ANNEX C (Multimedia Telephone Terminals Over Error Prone Channels). Where

H.324/ANNEX C falls short, other relevant standards will be used. These shortcomings may include speech and/or video codecs. Additionally, call

setup and termination are not defined in H.324/ANNEX C.

H.323 could also be used to satisfy the above requirements for packet switched connections. However, there are additional issues, relative to H.324

(such as IP over wireless network), that need to be addressed within 3GPP that would preclude consideration of H.323 for the April 1999 deadline.

However, WI2 will address those H.323 issues within its mandate after this deadline.

Finally, since the system as a whole must function efficiently, liaisons to other 3GPP groups will be used to develop the overall system aspects of

IMT 2000 hosted  H.324/ANNEX C.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

5	S	Baseline TS for H.324/Annex C			22/04/1999

5	S	TS H.323 based multimedia telephony			17/12/1999

5	S	TS H.324/Annex C			17/12/1999

12	Completion			31/12/1999

Keywords

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Impact on and Linked 3GPP Work Items

TSG-SA WG1

TSG-SA WG2

TSG-SA WG4 WI1 (Mandatory Speech Codec for Narrowband Telephony Service)

TSG-SA WG4 (QoS for speech and multimedia codec)

TSG-SA WG5

TSG-CN WG1

22/03/1999	doig	Supporting Members

Individual Member OrganizationRepresenting Partner

Siemens

Nokia

ToshibaARIB

NTT DoCoMoARIB

NECARIB

Motorola

Ericsson

SonyARIB

22/03/1999	doig	existing Reference Documentation

See 3GPP/TSGS4#2(99)015.

## MI/TSGS-04AVT_U

Deliverable	MI	Edition:	Rapporteur:	Ohana, Alain

Creation date:	22/03/1999	Lead Body:		Tel:	+1 972 517 0709	Fax:	+1 972 517 0709

Standstill:		Cover date:		E-mail:	alain.ohana@pcs.bls.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

3G audio-visual terminal characteristics

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work			04/03/1999

5	S	<to be defined>

5	S	<to be defined>

12	Completion

Keywords

UMTS

Projects

TSG SA

UMTS

## MI/TSGS-02IP_CN_U

Deliverable	MI	Edition:	Rapporteur:	Hubbard, Elisabeth

Creation date:	20/10/1998	Lead Body:		Tel:	+46 8 713 81 18	Fax:	+46 70 610 38 88

Standstill:		Cover date:		E-mail:	elisabeth.a.hubbard@telia.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	23/03/1999

Title:	3rd Generation Mobile Telecomunications;

Study on Combined GSM and Mobile IP Mobility Handling in UMTS IP CN

Scope and field of  application:

Combined GSM and MobileIP Handling in UMTS IP CN, phase 1 and 2

This WI will prepare a technical report studying the feasibility of evolving the GPRS backbone for UMTS to use more standard IP solutions.  An

initial assumption is a scenario with a combination of GSM/GPRS mobility management and Mobile IP .

The output of this study will contain

Identification of the requirements for supporting IP services and network interconnect in UMTS.

A UMTS CN architecture based on components from GSM/GPRS as well as IP and Mobile IP (IPv4 and IPv6).

A comparison of such an architecture with the current GPRS backbone architecture regarding performance, security, alignment with fixed IP networks

and services  etc.

An analysis of  the dependence of the development in IETF.

A discussion on the compatibility with earlier phases of GPRS

Justification

The UMTS core network has been identified to evolve from the GSM core network. Further it is envisaged that the basis for mobility handling in a UMTS network will rely on the mobility services already provided by GSM2+ and

on possible expansions of these. For providing IP services, an evolved GPRS architecture could be deployed. However, due to recent increased

popularity in IP technology, there is some concern that the current GPRS structure might not be the optimal one for UMTS. Therefore it is of

importance to study how UMTS could be better aligned with future development of IP networks, while reusing as much as possible of the already

existing GSM infrastructure..

In order to provide roaming, and possibly handover, between radio access networks, the use of Mobile IP as a complement to GSM/GPRS mobility handling should be investigated. In a combination scenario, where an IP

network is used in the core network, Mobile IP could be used to handle discrete mobility between access networks, i.e. roaming(and perhaps

handover) between radio access networks (UTRANs), while GSM/GPRS could be used for handling subscriber data, charging mechanisms, security

issues, etc., The GPRS SGSN node -enhanced with some IP functionality -  could be used for mechanisms such as authorization and handling of

encryption keys.

This work item addresses a study on the enhancements needed to enable combined use of mobility handling systems, i.e. adoptions in terms of

interfaces and functionality needed in the mobile terminal and in GSNs, as well as the combined use of home agents (HA) and HLRs.

Service Aspects

This work item aims at studying roaming, including handover, between UTRANs and to provide and facilitate direct Internet and intranet access from

the mobile terminal.

MMI-Aspects

To be identified

Charging Aspects

The use of GPRS charging mechanisms in an IP environment will be addressed.

Security Aspects

. Security issues related to the use of IPsec will be included in the study.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

5	S	Transfer to TSG SA WG2				04/03/1999	0.0.0

5	S	Report	16/06/1999	16/06/1999	16/06/1999

12	Completion	31/12/2000	31/12/2000	31/12/2000

Keywords

UMTS

NETWORK

INTERNET

Projects

GSM-UMTS_CN

GSM_Release_99

TSG SA

UMTS

Secretariat Comments

20/10/1998	doig	Linked work items

GPRS Mobile IP Interworking (R98), UMTS Mobility Management

20/10/1998	doig	Supporting companies

CSELT, Lucent, Nortel, Telia

22/03/1999	doig	Work item transferred from SMG12. Schedule provisional

## MI/TSGS-04WB_U

Deliverable	MI	Edition:	Rapporteur:	Varga, Imre

Creation date:	22/03/1999	Lead Body:		Tel:	+49 89 722 47537	Fax:	+49 89 722 46489

Standstill:		Cover date:		E-mail:	imre.varga@mch.siemens.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	07/04/1999

Title:	3rd Generation Mobile Telecommunication;

Codec(s) for Wideband Telephony Services

Scope and field of  application:

Justification

The selection and specification of wideband codec(s) targets end-to-end 3G high-quality mobile telephony services. All of the mobile phone users, network operators and manufacturers of mobile terminals and of mobile network infrastructure will have a benefit from an enhanced quality telephony

service. Users will be able to make calls with improved speech quality. The quality difference between narrowband and wideband telephony is quite evident for a user who ever had compared them. Regarding

that wideband service is presently not common in fixed networks, its availability in 3G networks might further catalyse the increase of mobile phone

usage which is a benefit for both mobile network operators and manufacturers. In addition, wideband telephony capability represents a feature in

mobile telephony, a fact which supports both network providers and manufacturers to broaden their range of products.

The specification of wideband codec(s) will enable, for example, to perform high-quality telephone calls (point-to-point), audioconferencing (multipoint) and high-quality

audio for videoconferencing (point-to-point and multipoint) but its application may not be limited to these example scenarios. Service providers will

be able to deliver e.g. multimedia and value added services, while maximising interoperability, including tandem free connections, both within the

3G system and between 3G terminals and other systems.

Intended Output of the Work Item

Technical scope of the Working Item 5 is:

Specification of codec(s) for wideband telephony services.

Proposed output of the Work Item 5 is:

Technical Specification of codec(s) for wideband telephony services.

Technical Scope, including the field of application of the intended output

Existing standard codec(s), results of on-going standardization work in other standardization bodies and new wideband codec(s) should be

considered with the objective to select the best possible solution for the wideband telephony services within the 3G mobile telephony framework.

Especially, the results of wideband speech codec standardization work in ITU-T, ISO-MPEG,  SMG11 and ARIB  should be considered.

The selection and specification of the wideband codec(s) should take advantage of the corresponding activities on going within the Partner Organisations. For information,

ARIB will complete the evaluation of available other speech and audio codecs with the simulated IMT-2000 channel conditions for WCDMA in mid

March 1999. Also for information,  SMG11 has scheduled to complete the feasibility phase on wideband AMR in June 1999. ITU-T is studying

wideband speech and audio coding under Q20 of Study Group 16.

After the selection of the codec(s), the complete operation of the codec in FDD W-CDMA and TDCDMA channels should be defined.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

5	S	First draft of requirements			17/06/1999

5	S	Final definition of requirements:			17/10/1999

5	S	Selection of codecs:			01/04/2000

5	S	Baseline Specifications:			29/06/2000

5	S	Codec characterization in 3G radio chann			31/10/2000

5	S	Final specification:			31/12/2000

12	Completion

Keywords

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Supporting Individual Members

BT, Deutsche Telekom AG, France Telecom, Matsushita Communication Industrial Co.,Ltd., NEC Corporation,

Siemens, Nortel Networks, Ericsson, Nokia, Sony Corp., Mannesmann Mobilfunk

22/03/1999	doig	The identity of the Work Item Rapporteur(s)

Siemens AG (Imre Varga)

Contact information:

Address: Imre Varga, Siemens AG, ICP CD MP T3, Grillparzer Strasse 10-18, D-81675 Muenchen

E-mail: Imre.Varga@mch.siemens.de

22/03/1999	doig	Linked 3GPP Work Items

· TSG-SA WG4 Work Item 2: Codec for Low-bitrate Video Telephony Service;

· TSG-SA WG4 Work Item 3: QoS for speech and multimedia codec.

## DTR/TSGS-022360U

Deliverable	TR	Edition:	Rapporteur:	Gabe, Axel

Creation date:	27/08/1996	Lead Body:		Tel:	+49 89 722 22670	Fax:	+49 89 722 57185

Standstill:		Cover date:		E-mail:	axel.gabe@mn.oen.siemens.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunications;

Framework of network functions to support Multimedia services in UMTS

23.60

Scope and field of  application:

This TR provides the Framework of network functions to support

Multimedia services in UMTS and outlines some

guidance .

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB		28/06/1996		28/06/1996

2	Table of Contents and Scope		30/05/1997		30/05/1997	0.0.0

5	S	Tranfer to TSG SA WG2				04/03/1999	0.0.0

6	First complete draft		01/03/1999	22/04/1999		1.0.0

7	WG approval		10/06/1999	10/06/1999		2.0.0

8	TB approval		13/10/1999	13/10/1999		3.0.0

8	A	Draft receipt by  Secretariat		13/11/1999	13/11/1999

12	Publication	PU		31/12/2000	31/12/2000

Keywords

DATA

UMTS

VOICE

MULTIMEDIA

Projects

TSG SA

UMTS

Secretariat Comments

Work item approved at SMG#19 28/06/1996

Work item moved to SMG 3.

UMTS Work program under review by SMG. Document on hold pending outcom

e (Review completion expected mid 1997)

17/03/1997	(ID) Updated milestone dates

30/05/1997	(ID) Update schedule

23/06/1997	ID) Work item renumbered at SMG#22. Formerly DTR/SMG-030304.

Schedule updated in line with UMTS 30.00.

09/06/1998	doig	Work transferred to SMG12 from SMG3.

## DTR/TSGS-04QoS1U

Deliverable	TR	Edition:	Rapporteur:	Honko, Harri

Creation date:	22/03/1999	Lead Body:		Tel:	 +358 3 272 5650	Fax:	 +358 3 272 5241

Standstill:		Cover date:		E-mail:	harri.honko@research.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Quantitative performance evaluation of H.324 Annex C over 3G

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			25/03/1999		0.0.1

6	First complete draft			22/04/1999		1.0.0

7	WG approval			26/05/1999		2.0.0

8	TB approval			17/06/1999		3.0.0

5	S	Completion			17/06/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

3G-speech-QOS

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	WI reference, Schedule and Rapporteur provisional

## DTR/TSGS-04QoS2U

Deliverable	TR	Edition:	Rapporteur:	Honko, Harri

Creation date:	22/03/1999	Lead Body:		Tel:	 +358 3 272 5650	Fax:	 +358 3 272 5241

Standstill:		Cover date:		E-mail:	harri.honko@research.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Quantitative performance evaluation of real-time packet switched multimedia services over 3G

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			25/03/1999		0.0.1

6	First complete draft			22/06/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

3G-speech-QOS

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	WI reference, Schedule and Rapporteur provisional

## DTR/TSGS-03sec_U

Deliverable	TR	Edition:	Rapporteur:	Brookson, Charles

Creation date:	22/03/1999	Lead Body:		Tel:	+44 171 215 3691	Fax:	+44 171 931 7194

Standstill:		Cover date:		E-mail:	cbrookson@iee.org

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Guide to the 3G security

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			17/06/1999		0.0.1

6	First complete draft			26/10/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

22/03/1999	doig	1st list of scope and contents end of February.1st draft by end of March.1st release by September.

## DTR/TSGS-03secSS_U

Deliverable	TR	Edition:	Rapporteur:	Walker, Michael

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1635 503 886	Fax:	+44 1635 31127

Standstill:		Cover date:		E-mail:	mike.walker@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Signalling Security

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			17/06/1999		0.0.1

6	First complete draft			26/10/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTR/TSGS-02_mm_U

Deliverable	TR	Edition:	Rapporteur:	Kleier, Stephan

Creation date:	19/10/1998	Lead Body:		Tel:	+49 211 533 3807	Fax:	+49 211 533 2804

Standstill:		Cover date:		E-mail:	stephan.kleier@d2privat.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Multimedia in UMTS

Scope and field of  application:

Justification

To realize the SMG1 requirement for multimedia services in UMTS (Ref 22.60). An objective is to enable/stimulate the mass market for multimedia.

This WI will examine the issues related to the support of multimedia in UMTS. This WI will examine how existing multimedia standards (such as

H.323, H.324, H.324M, and others) can be supported in UMTS.

The aim of this WI is to identify

1.the extent of standardization required for multimedia in UMTS,

2.the functional distribution in the UMTS network and associated applications

3.impact of the functional distribution on user terminals (for instance, hand-held, phone with a PC, and others)

4.impact of the functional distribution on Core and Access network.

The issues that need study relate to one or more of the following:

1.Signalling for multimedia (call control, bearer control, and others)

2.Bearers characteristics for supporting multimedia applications

3.Routing aspects (can different component media streams be routed differently)

4.Numbering and Addressing schemes

5.Source coding (do we need a default codec?)

6.Relationship between source and channel coding

7.Applicability of generic bearers for multimedia

Service Aspects

MMI-Aspects

None.

Charging Aspects

Multimedia will have impact on charging in UMTS.

Security Aspects

None.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

2	Table of Contents and Scope			22/04/1999		0.0.1

6	First complete draft			15/06/1999		1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

5	S	Completion			31/12/1999		3.0.0

12	Publication	PU			31/12/1999

Keywords

UMTS

MULTIMEDIA

SMS

Projects

TSG SA

UMTS_Services

Secretariat Comments

19/10/1998	doig	Linked work items

WI on Multimedia Messaging and  on Numbering and Addressing

19/10/1998	doig	Expected Output and Timescales (to be updated at each plenary) -- best possible

The output of this WI will be a technical report. Changes to specifications should be identified in the technical

report and possible change requests produced. The deadline

19/10/1998	doig	Supporting companies

Siemens, Motorola, Bosch, France Telecom, Cellnet, Nokia, Cegetel

20/03/1999	doig	WI reference and Schedule are provisional and may change

## DTR/TSGS-012207U

Deliverable	TR	Edition:	Rapporteur:	Leskinen, Tom

Creation date:	09/07/1997	Lead Body:		Tel:	+358 105051	Fax:	+358 105056888

Standstill:		Cover date:		E-mail:	tom.leskinen@nmp.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

UMTS terminal and smart card concepts

(UMTS 22.07)

Scope and field of  application:

SUBJECT

Terminal & Smart Card Concepts

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work		13/06/1997		13/06/1997

2	Table of Contents and Scope		19/10/1997		19/10/1997	0.0.2

6	First complete draft		19/12/1997	19/12/1997	19/12/1997	1.0.0

7	WG approval		15/02/1998	10/03/1998	15/02/1998	2.0.0

8	TB approval		20/03/1998	20/10/1998	20/03/1998	3.0.0

5	S	Under TB change control		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	SMG#27 to review		16/12/1998	20/06/1999	16/12/1998	3.1.1

5	S	WI transferred to TSG SA				04/03/1999	3.1.3

5	S	TB approval			22/04/1999

12	Publication	PU		13/01/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

07/04/1998	flynn	Version 3.0.0 approved at SMG#25. Under TB change control SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012207U)

## DTR/TSGS-012224U

Deliverable	TR	Edition:	Rapporteur:	Chambers, David

Creation date:	09/07/1997	Lead Body:		Tel:	+44 1 793 566244	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	chamberd@ecid.cig.mot.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Charging and accounting mechanism

(UMTS 22.24)

Scope and field of  application:

SUBJECT

New Charging and Accounting Mechanisms

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work		13/06/1997		13/06/1997

2	Table of Contents and Scope		19/10/1997	19/12/1997	19/10/1997	0.0.1

6	First complete draft		19/12/1997	20/03/1998	19/12/1997	1.2.1

7	WG approval		15/02/1997	10/03/1998	15/02/1997	2.0.0

5	S	Under TB change control		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	SMG#26 to review		20/06/1998	20/06/1999	20/06/1998	3.0.0

8	TB approval		15/02/1999	30/06/1999	15/02/1999	3.1.0

5	S	Transfer to TSG SA		04/03/1999		04/03/1999	3.1.1

5	S	TB approval		22/04/1999	22/04/1999

12	Publication	PU		20/05/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

07/04/1998	flynn	Version 3.0.0 approved at SMG#25. Under TB change control SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012224U)

## DTR/TSGS-012225U

Deliverable	TR	Edition:	Rapporteur:	Tiainen, Seppo

Creation date:	30/04/1996	Lead Body:		Tel:	+358 2040 3673	Fax:	+358 2040 3873

Standstill:		Cover date:		E-mail:	seppo.tiainen@sonera.fi

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Quality of service and network performance

(UMTS 22.25)

Scope and field of  application:

SUBJECT

Improving readability and adding QoS parameters

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	14/02/1997	15/09/1993	14/02/1997

6	First complete draft		13/06/1997		13/06/1997	1.1.0

7	WG approval	19/05/1995	19/12/1997	07/12/1997	19/12/1997	2.0.0

8	TB approval	20/10/1995	20/03/1998	19/03/1998	20/03/1998	3.0.0

5	S	Under TB change control		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	SMG #26 to review		20/06/1998	20/06/1999	20/06/1998	3.1.0

5	S	Transfer to TSG SA		04/03/1999		04/03/1999	3.1.1

5	S	TB approval		22/04/1999	22/04/1999

12	Publication	PU	21/10/1996	22/04/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Remarks

22/06/97:(ID) Document presented for information at SMG#22

Reference documents and work

Ref. E.800. Includes satellites.

Secretariat Comments

SMG1 review: title change and status change to TR

05/03/1997	kf) Standstill date removed.

22/06/1997	ID) Document presented for information at SMG#22

07/04/1998	flynn	Version 3.1.0 approved at SMGF#25. Under TB change control, SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012225U)

## DTR/TSGS-012260U

Deliverable	TR	Edition:	Rapporteur:	Ahnberg, Tomas

Creation date:	09/07/1997	Lead Body:		Tel:	+46 40 105 179	Fax:	+46 40 307 029

Standstill:		Cover date:		E-mail:	tomas.p.ahnberg@telia.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Mobile multimedia services including mobile Intranet and Internet serv ices

(UMTS 22.60)

Scope and field of  application:

SUBJECT

Mobile multimedia services including mobile Intranet and Internet services

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work		13/06/1997		13/06/1997

2	Table of Contents and Scope		17/10/1997	17/10/1997	17/10/1997	0.0.4

6	First complete draft		19/12/1997	19/12/1997	19/12/1997	1.0.0

7	WG approval		15/02/1997	20/03/1998	15/02/1997	2.0.0

5	S	Under TB change control.		20/03/1998	29/03/1998	20/03/1998	3.0.0

5	S	transfer to TSG SA		20/06/1999	20/06/1999	04/03/1999	3.0.1

8	TB approval		30/06/1999	22/04/1999		3.0.1

12	Publication	PU		25/09/1999	25/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

02/10/1997	craik	EC Order voucher etsi/97/bc-t-345b received from EC

07/04/1998	flynn	Version 3.0.0 approved at SMGF#25. Under TB change control, SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012260U)

## DTR/TSGS-012270U

Deliverable	TR	Edition:	Rapporteur:	Domoney, Frank

Creation date:	09/07/1997	Lead Body:		Tel:	+33 1 55 68 37 05	Fax:	+33 1 55 68 33 01

Standstill:		Cover date:		E-mail:	100343.2107@compuserve.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Virtual Home Environment

(UMTS 22.70)

Scope and field of  application:

SUBJECT

Virtual Home Environment

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work		13/06/1997		13/06/1997

2	Table of Contents and Scope		19/10/1997		19/10/1997	0.0.7

6	First complete draft		19/12/1997	19/12/1997	19/12/1997	1.0.0

7	WG approval		15/02/1998	01/03/1998	15/02/1998	2.0.0

8	TB approval		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	Under TB change control.		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	transfer to TSG SA		20/06/1999	20/06/1999	04/03/1999	3.0.1

5	S	TB approval			22/04/1999

12	Publication	PU		28/07/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

02/10/1997	craik	Order voucher etsi/97/bc-t-345b received from the EC.

07/04/1998	flynn	Version 3.0.0 approved at SMGF#25. Under TB change control, SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012270U)

## DTR/TSGS-012271U

Deliverable	TR	Edition:	Rapporteur:	Chambers, David

Creation date:	09/07/1997	Lead Body:		Tel:	+44 1 793 566244	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	chamberd@ecid.cig.mot.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Automatic establishment of roaming relations

(UMTS 22.71)

Scope and field of  application:

SUBJECT

Automatic Establishment of Roaming Relationships

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work		13/06/1997		13/06/1997

2	Table of Contents and Scope		19/10/1997	17/10/1997	19/10/1997	0.0.1

6	First complete draft		19/12/1997	19/12/1997	19/12/1997	1.1.1

7	WG approval		15/02/1998	10/03/1998	15/02/1998	2.0.0

8	TB approval		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	Under TB change control.		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	SMG#27 CR				15/12/1998	3.0.1

5	S	transfer to TSG SA		20/06/1999	20/06/1999	04/03/1999	3.1.1

5	S	TB approval			22/04/1999

12	Publication	PU		28/07/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

02/10/1997	craik	Order voucher etsi/97/bc-t-345b received from the EC.

07/04/1998	flynn	Version 3.0.0 approved at SMGF#25. Under TB change control, SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012271U)

## DTR/TSGS-012275U

Deliverable	TR	Edition:	Rapporteur:	Ashwell, Wayne

Creation date:	27/03/1996	Lead Body:		Tel:	+44 1473 227 171	Fax:	+44 1473 231 585

Standstill:	02/02/1998	Cover date:		E-mail:	wayne.ashwell@bt.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

UMTS network aspects;

Advanced addressing and identification (UMTS 22.75)

Scope and field of  application:

SUBJECT

Service aspects; Advanced Addressing

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	20/03/1996	20/03/1996	20/03/1996

5	P	Suspend work		05/03/1997		05/03/1997

5	Q	Resume work		30/05/1997	09/06/1997	30/05/1997

1	Start of work		30/05/1997		30/05/1997

2	Table of Contents and Scope		17/10/1997		17/10/1997	0.1.0

6	First complete draft		19/12/1997	19/12/1997	19/12/1997	1.0.0

7	WG approval	19/05/1995	15/02/1998	01/03/1998	15/02/1998	2.0.0

8	TB approval	16/06/1995	20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	Under TB change control.		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	Transfer to TSG SA		20/06/1999	20/06/1999	04/03/1999	3.0.1

5	S	TB approval			22/04/1999

12	Publication	PU	30/06/1996	28/07/1999	22/04/1999

Keywords

ADDRESSING

HANDOVER

IN

LOCATION

MANAGEMENT

NETWORK

SERVICE

UMTS

UPT

Projects

TSG SA

UMTS

Remarks

Primary responsibility: NA2Secondary responsibility: SMG3, SMG5

Secretariat Comments

31/12/1994	GR): R. Dacal of NA2 proposed as rapporteur for ETS.

Work to be transferred to NA at a later date

29/01/1997	eliverable type changed to TS.

UMTS Work program under review by SMG. (Review completion expected mid

1997)

07/02/1997	Schedule corrected to remove PE/Vote predictions (MP).

30/05/1997	(ID) Work item completely revised (Changed from DTS?SMG-03

2330U) Scope Title and Schedule changed

17/03/1997	(ID) Recommended for deletion from the SMG UMTS work program

at SMG#22 by SMG Steering Group meeting STG#21bis

07/04/1998	flynn	Version  2.0.0 approved at SMGF#25. Under TB change control, SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012275U)

## DTR/TSGS-022330U

Deliverable	TR	Edition:	Rapporteur:	Gabe, Axel

Creation date:	09/06/1998	Lead Body:		Tel:	+49 89 722 22670	Fax:	+49 89 722 57185

Standstill:		Cover date:		E-mail:	axel.gabe@mn.oen.siemens.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Iu Principles

(UMTS 23.30)

Scope and field of  application:

The Iu reference point of UMTS is defined to be at the boundary of the URAN and the IWU [1]. In case the IWU is null, the Iu is between URAN and CN.

The purpose of this document is to analyze the basic issues related to the Iu before starting the actual standardisation of the related interface(s).

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	01/08/1997	01/08/1997		01/08/1997	0.0.0

0	a	TB adoption of WI	01/08/1997	01/08/1997	01/08/1997	01/08/1997

1	Start of work	01/08/1997	01/08/1997	01/08/1997	01/08/1997	0.0.0

2	Table of Contents and Scope	15/11/1997	15/11/1997		15/11/1997	0.1.1

5	S	Transfer to TSG SA WG2				04/03/1999

6	First complete draft	01/08/1998	01/08/1998	01/04/1999		1.0.0

7	WG approval	01/11/1998	01/11/1998	01/04/1999		2.0.0

8	TB approval	02/02/1999	02/02/1999	22/04/1999		3.0.0

5	S	completion			22/06/1999

12	Publication	PU	30/03/1999	30/03/1999	30/12/1999

Keywords

DATA

UMTS

VOICE

MULTIMEDIA

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Transfer from SMG12. Schedule provisional.

## DTR/TSGS-02ATM_CN_U

Deliverable	TR	Edition:	Rapporteur:	Jarvela, Teuvo

Creation date:	20/03/1999	Lead Body:		Tel:	+44 385 525 683	Fax:	+44 1252 865 065

Standstill:		Cover date:		E-mail:	teuvo.jarvela@nmp.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	12	Database record last update:	06/04/1999

Title:

UMTS core network based on ATM transport

Scope and field of  application:

This work item will prepare a technical report describing the implementation of a UMTS Core Network based on ATM technology and will include a study into the

advantages and drawbacks of the usage of ATM as a UMTS Core Network transport mechanism.  The result of the investigation shall show whether the

usage of ATM in conjunction with the ATM adaptation layers on the Iu interface and inside the core network domain will satisfy the phased UMTS

requirements including support for:

Circuit switched  traffic (Connection Oriented with guaranteed QoS)

Packet switch Traffic (Connection Oriented with guaranteed QoS and Connectionless with best effort QoS)

Flexible bandwidth services for all types of UTRAN deployments.

A wide range of user QoS requirements and traffic profiles

Real time, non real time and adaptive flow control services

Negotiation of service provision dependent on network radio and terminal capabilities

The result of this work item will be a Technical Report, which will build on these activities and describe:

A study on the advantages and drawbacks of using ATM as an integrated UMTS Core Network transport mechanism on the Iu-interface and inside the

core network domain.

The impact on the SMG standardisation activities in the use of ATM as a UMTS Core Network transport mechanism

Justification

The UMTS Radio Interface will enable a wide range of services to be offered to the users, through a range of innovative user equipment, including variable

bandwidth sessions, multi-media, multiple simultaneous calls demanding higher bandwidths, greater flexibility and a mixture of channels with different

QoS requirements.  In order to support these capabilities it is clear that the UMTS core network should have a similar level of functionality as the

UMTS access network.

Increasing communications demands either through expansion of the services or through increased user uptake of existing services will result in an operator's need

to upgrade their existing core networks.  To facilitate this a well-defined Iu interface is essential to ensure future compatibility for supporting

the wide range of UMTS services.  Considering the opportunities offered by ATM it is appropriate to investigate the advantages and drawbacks of

an UMTS Core Network based on ATM.

Broadband standardisation activities in the ITU and the ATM Forum have progressed ATM technology to address these requirements.

Service Aspects

The UMTS Core Network will provide a basis for extending the service capabilities of the existing core networks.

MMI-Aspects

Not relevant

Charging Aspects

Potential liaison on ATM Charging aspects with the ATM Forum.

Security Aspects

Not relevant

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI				04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope			22/04/1999		0.0.1

6	First complete draft			15/06/1999		1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			31/12/1999		3.0.0

12	Publication	PU			31/12/1999

Keywords

UMTS

NETWORK

ATM

Projects

GSM_Release_99

TSG SA

UMTS

Secretariat Comments

20/03/1999	doig	WI reference and Schedule are provisional and may change

## DTS/TSGS-01MeXe1U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:	3rd Generation Mobile Telecommunication;

Technical Specification Group (TSG) System Aspects

Mobile Execution Environment MExE requirements

Scope and field of  application:

This present document specifies the stage 1 (TSG-SA WG1) based on  02.57

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/04/1999		1.0.0

7	WG approval			15/05/1999		2.0.0

8	TB approval			15/07/1999		3.0.0

12	Publication	PU			29/07/1999

Keywords

UMTS

Projects

TSG T

UMTS

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGS-01SMS1U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Messaging (Short Message Service (SMS)); Stage 1

Scope and field of  application:

This present document specifies the stage 1 of SMS based on GSM 03.40.

References 03.40, 04.11, 03.38, 03.39, 03.47, 03.42

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/03/1999		1.0.0

7	WG approval			01/04/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

12	Publication	PU			06/05/1999

Keywords

UMTS

SMS

Projects

TSG T

UMTS

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGS-012221U

Deliverable	TS	Edition:	Rapporteur:	Cox, Alan

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1635 673 332	Fax:	+44 1635 583 019

Standstill:		Cover date:		E-mail:	alan.cox@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Virtual Home Environment

22.21

Scope and field of  application:

This document specifies the Virtual Home Environment

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.1.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Provisional Schedule

## DTS/TSGS-012229U

Deliverable	TS	Edition:	Rapporteur:	Cox, Alan

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1635 673 332	Fax:	+44 1635 583 019

Standstill:		Cover date:		E-mail:	alan.cox@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Handover to and from GSM and UMTS

22.29

Scope and field of  application:

This document specifies the Handover to and from GSM and UMTS

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.1.0

6	First complete draft			22/04/1999		1.0.0

7	WG approval			01/06/1999		2.0.0

8	TB approval			15/06/1999		3.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Provisional Schedule

## DTS/TSGS-0122MCU

Deliverable	TS	Edition:	Rapporteur:	Cox, Alan

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1635 673 332	Fax:	+44 1635 583 019

Standstill:		Cover date:		E-mail:	alan.cox@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Multicall

22.MC

Scope and field of  application:

This document specifies stage 1 Multicall

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.1.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Provisional Schedule

## DTS/TSGS-022305U

Deliverable	TS	Edition:	Rapporteur:	Jarvela, Teuvo

Creation date:	10/07/1997	Lead Body:		Tel:	+44 385 525 683	Fax:	+44 1252 865 065

Standstill:		Cover date:		E-mail:	teuvo.jarvela@nmp.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunications;

General UMTS architectures

(UMTS 23.05)

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work				13/06/1997

6	First complete draft				13/06/1997	0.10.0

5	S	Transfer to TSG SA WG2				04/03/1999	0.10.1

7	WG approval			10/04/1999

8	TB approval			22/04/1999

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

UMTS

Projects

TSG SA

UMTS

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

02/10/1997	craik	Order voucher etsi/97/bc-t-345b received from the EC.

09/06/1998	doig	Work transferred to SMG12 from SMG3.

22/03/1999	doig	Transfer from SMG12. Schedule provisional

## DTS/TSGS-022310U

Deliverable	TS	Edition:	Rapporteur:	Schönborn, Michael

Creation date:	27/03/1996	Lead Body:		Tel:	+49 251 977 3924	Fax:	+49 251 977 3948

Standstill:		Cover date:		E-mail:	michael.schoenborn@t-mobil.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

UMTS network aspects;

Services provided by the UMTS Radio Access Network (URAN) (UMTS 23.10)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	20/03/1996	20/03/1996	20/03/1996

1	Start of work		05/03/1997		05/03/1997

2	Table of Contents and Scope		15/02/1997	09/06/1997	15/02/1997	0.3.0

5	S	Transfer to TSG SA WG2				04/03/1999	0.3.1

7	WG approval	19/05/1995	20/06/1999	01/04/1999		2.0.0

8	TB approval	16/06/1995	20/01/2000	22/04/1999		3.0.0

5	S	Completion			31/12/1999

12	Publication	PU	30/06/1996	19/03/2000	31/12/1999

Keywords

ADDRESSING

HANDOVER

IN

LOCATION

MANAGEMENT

NETWORK

SERVICE

UMTS

UPT

Projects

TSG SA

UMTS

Secretariat Comments

Note: TItle to be reviewed (Note: UMTS-BSS, GSM-UMTS...)

29/01/1997	eliverable type changed to TS.

UMTS Work program under review by SMG. (Review completion expected mid

1997)

07/02/1997	Schedule corrected to remove PE/Vote predictions (MP).

17/03/1997	(ID) Recommended for deletion from the SMG UMTS work program

30/05/1997	(ID) Title, schedule and Scope changed.Milestone 1 = SMG C

hange control.

at SMG#22 by SMG Steering Group meeting STG#21bis

08/06/1998	doig	Workitem transferred to SMG12 from SMG 3

22/03/1999	doig	Transfer from SMG12. Schedule provisional

## DTS/TSGS-022320U

Deliverable	TS	Edition:	Rapporteur:	Jarvis, Andre

Creation date:	27/03/1996	Lead Body:		Tel:	+44 17 93 883934	Fax:	+44 17 93 883828

Standstill:		Cover date:		E-mail:	ajarvis@lucent.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Evolution of the Roaming concepts and technical consequences

23.20

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	20/03/1996	20/03/1996	20/03/1996

1	Start of work		05/03/1997		05/03/1997

2	Table of Contents and Scope		17/10/1997	09/06/1997	17/10/1997	0.0.3

5	S	Transfer to TSG SA				04/03/1999	0.6.1

6	First complete draft		01/06/1999	01/04/1999		1.0.0

7	WG approval	19/05/1995	01/09/1999	01/04/1999		2.0.0

8	TB approval	16/06/1995	15/01/2000	22/04/1999		3.0.0

5	S	Completion			31/12/1999

12	Publication	PU	30/06/1996	14/03/2000	31/12/1999

Keywords

ADDRESSING

HANDOVER

IN

LOCATION

MANAGEMENT

NETWORK

SERVICE

UMTS

UPT

Projects

TSG SA

UMTS

Remarks

Secondary responsibility: SMG5

Reference documents and work

DTR/SMG-050001, DTR/SMG-050301

Secretariat Comments

29/01/1997	eliverable type changed to TS.

UMTS Work program under review by SMG. (Review completion expected mid

1997)

07/02/1997	Schedule corrected to remove PE/Vote predictions (MP).

17/03/1997	(ID) Recommended for deletion from the SMG UMTS work program

at SMG#22 by SMG Steering Group meeting STG#21bis

30/05/1997	(ID) Work item revised.

09/06/1998	doig	Work transferred to SMG12 from SMG3.

22/03/1999	doig	Transfer from SMG12. Schedule provisional

## DTS/TSGS-033321U

Deliverable	TS	Edition:	Rapporteur:	Christoffersson, Per

Creation date:	24/07/1998	Lead Body:		Tel:	+46 8707 3547	Fax:	+46 87073599

Standstill:		Cover date:		E-mail:	per.e.christoffersson@telia.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Threats and Requirements

(33.21)

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	26/06/1998	26/06/1998		26/06/1998	0.0.0

0	a	TB adoption of WI	26/06/1998	26/06/1998	26/06/1998	26/06/1998	0.0.0

1	Start of work	26/06/1998	26/06/1998	26/06/1998	26/06/1998	0.0.0

2	Table of Contents and Scope	20/08/1998	20/08/1998	20/08/1998	20/08/1998	0.0.1

6	First complete draft	20/10/1998	20/10/1998	20/10/1998	20/10/1998	1.0.0

7	WG approval	20/12/1998	20/12/1998	20/12/1998	20/12/1998	2.0.0

8	TB approval	20/02/1999	20/02/1999	20/02/1999	15/02/1999	3.0.0

5	S	Transfer to TSG SA				04/03/1999	3.0.0

5	S	WG3 approval				26/03/1999

5	S	TB approval			22/04/1999		3.1.0

8	A	Draft receipt by  Secretariat	06/03/1999	06/03/1999	22/04/1999

12	Publication	PU	20/03/1999	20/03/1999	06/05/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

24/07/1998	doig	Approved at SMG#26

11/03/1999	doig	Transferred to TSG SA WG3 from SMG 10

1st release end March 1999

Previous WI ref DTS/SMG-103321U

22/03/1999	doig	1st list of scope and contents by 12/2/99.1st draft by end of February.1st release end March 1999Changes to

33.21 for UMTS proposed.Scope agreed as 026. 3G Threats and Requirements.

## DTS/TSGS-03sec-a1U

Deliverable	TS	Edition:	Rapporteur:	Vinck, Bart

Creation date:	22/03/1999	Lead Body:		Tel:	+32 14 252 592	Fax:	+32 14 253 339

Standstill:		Cover date:		E-mail:	bart.vinck@vnet.atea.be

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Security Architecture

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-a2U

Deliverable	TS	Edition:	Rapporteur:	Vinck, Bart

Creation date:	22/03/1999	Lead Body:		Tel:	+32 14 252 592	Fax:	+32 14 253 339

Standstill:		Cover date:		E-mail:	bart.vinck@vnet.atea.be

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Security Architecture

Mutual authentication

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-a3U

Deliverable	TS	Edition:	Rapporteur:	Vinck, Bart

Creation date:	22/03/1999	Lead Body:		Tel:	+32 14 252 592	Fax:	+32 14 253 339

Standstill:		Cover date:		E-mail:	bart.vinck@vnet.atea.be

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Security Architecture

Integrity protection

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-a4U

Deliverable	TS	Edition:	Rapporteur:	Vinck, Bart

Creation date:	22/03/1999	Lead Body:		Tel:	+32 14 252 592	Fax:	+32 14 253 339

Standstill:		Cover date:		E-mail:	bart.vinck@vnet.atea.be

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Security Architecture

User Anonymity

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-C-U

Deliverable	TS	Edition:	Rapporteur:	Walker, Michael

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1635 503 886	Fax:	+44 1635 31127

Standstill:		Cover date:		E-mail:	mike.walker@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Cryptographic Algorithm Requirements

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-C1-U

Deliverable	TS	Edition:	Rapporteur:	Roelofsen, Gert

Creation date:	22/03/1999	Lead Body:		Tel:	+31 70 332 64 10	Fax:	+31 70 332 64 77

Standstill:		Cover date:		E-mail:	g.roelofsen@research.kpn.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Cryptographic Algorithm Specification

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-03sec-LI-U

Deliverable	TS	Edition:	Rapporteur:	Wilhelm, Berthold

Creation date:	22/03/1999	Lead Body:		Tel:	+49 681 9330 561	Fax:	+49 681 9330 733

Standstill:		Cover date:		E-mail:	berthold.wilhelm@regtp.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Lawful Interception requirements

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope				04/03/1999	0.0.1

6	First complete draft			26/03/1999		1.0.0

7	WG approval			26/03/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

22/03/1999	doig	Should reference documents that exist.

## DTS/TSGS-03sec-LIA-U

Deliverable	TS	Edition:	Rapporteur:	Wilhelm, Berthold

Creation date:	22/03/1999	Lead Body:		Tel:	+49 681 9330 561	Fax:	+49 681 9330 733

Standstill:		Cover date:		E-mail:	berthold.wilhelm@regtp.de

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Lawful interception architecture and functions

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			17/06/1999		0.0.1

6	First complete draft			26/10/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-01CBS1U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunication;

Technical Specification Group (TSG) Terminal

Messaging (Cell Broadcast); Stage 1

Scope and field of  application:

This present document specifies the stage 1 of CBS based on GSM 03.41.

References 03.41, 04.12, 03.38, 03.49

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/03/1999		1.0.0

7	WG approval			01/04/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

12	Publication	PU			06/05/1999

Keywords

UMTS

Projects

TSG T

UMTS

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGS-04QoS3U

Deliverable	TS	Edition:	Rapporteur:	Honko, Harri

Creation date:	22/03/1999	Lead Body:		Tel:	 +358 3 272 5650	Fax:	 +358 3 272 5241

Standstill:		Cover date:		E-mail:	harri.honko@research.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunications;

Transmission planning aspects of the speech service in 3G PLMN System

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			25/03/1999		0.0.1

6	First complete draft			22/06/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

3G-speech-QOS

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	WI reference, Schedule and Rapporteur provisional

## DTS/TSGS-03sec-I-U

Deliverable	TS	Edition:	Rapporteur:	Blanchard, Colin

Creation date:	22/03/1999	Lead Body:		Tel:	+44 1473 605353	Fax:	+44 1473 623910

Standstill:		Cover date:		E-mail:	colin.blanchard@bt.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

3G Security, Integration Guidelines’.

Requirements

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work				04/03/1999	0.0.0

2	Table of Contents and Scope			17/06/1999		0.0.1

6	First complete draft			26/10/1999		1.0.0

7	WG approval			26/11/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

SECURITY

UMTS

Projects

GMMCG

GMMCG_2

TSG SA

UMTS

Secretariat Comments

22/03/1999	doig	Schedule provisional

## DTS/TSGS-012200U

Deliverable	TS	Edition:	Rapporteur:	Cox, Alan

Creation date:	18/11/1998	Lead Body:		Tel:	+44 1635 673 332	Fax:	+44 1635 583 019

Standstill:		Cover date:		E-mail:	alan.cox@vf.vodafone.co.uk

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

UMTS phase 1 capabilities

(UMTS 22.00)

Scope and field of  application:

The UMTS system will be defined in a phased approach. This document specifies the content of the first phase of requirements for UMTS. Some

requirements affecting phase 1 to ensure a smooth transition to later releases are also indicated.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/07/1998	16/07/1998		16/07/1998	0.0.0

0	a	TB adoption of WI	16/07/1998	16/07/1998	16/07/1998	16/07/1998	0.0.0

1	Start of work	16/07/1998	16/07/1998	16/07/1998	16/07/1998	0.0.0

2	Table of Contents and Scope	16/09/1998	16/09/1998		16/09/1998	0.1.0

6	First complete draft	16/10/1998	16/10/1998		16/10/1998	1.0.0

7	WG approval	01/03/1999	01/03/1999	01/03/1999	01/02/1999	2.0.0

8	TB approval	15/03/1999	15/03/1999	15/02/1999	15/02/1999	3.0.0

5	S	Work Item transfer to 3GPP TSG SA				04/03/1999	3.1.1

5	S	TB Approval			22/04/1999

12	Publication	PU	12/04/1999	12/04/1999	22/04/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

UMTS_Services

Secretariat Comments

18/11/1998	doig	W/I Approved at SMG#27

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012200U)

## DTS/TSGS-012201U

Deliverable	TS	Edition:	Rapporteur:	Richards, Derek John

Creation date:	20/12/1995	Lead Body:		Tel:	+44 1793 883 258	Fax:	+44 1793 883 818

Standstill:		Cover date:		E-mail:	djrichar@lucent.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

service aspects;

Service principles (UMTS 22.01)

Scope and field of  application:

SUBJECT

Comparing  UMTS 22.01  V3.1.1 distributed at SMG#23  with UMTS V 3.2.0 (Approved Release)  Presented just for formal reasons only.

UMTS 22.01 Multiple Subscriptions:  Restructuring of sections 8,9 and 11 to gather all requirements relating to multiple subscriptions into one section

and to improve the clarity.

UMTS 22.01 Numbering Principles: Improving the accuracy of text on numbering principles and minor editorial change to section 8.1.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	15/09/1993	15/09/1993	15/09/1993

0	a	TB adoption of WI

0	b	TA adoption of WI		20/10/1994	20/10/1994	20/10/1994

1	Start of work		20/10/1995		20/10/1995

2	Table of Contents and Scope		20/10/1995		20/10/1995

6	First complete draft		20/03/1996		20/03/1996

7	WG approval		15/09/1996	10/12/1996	15/09/1996

8	WA	Waiting - see "secretariat comments"		10/10/1996	10/02/1997	10/10/1996

5	S	Milestone 1		13/06/1997		13/06/1997	3.1.0

5	S	Milestone 1		17/10/1997	19/10/1997	17/10/1997	3.2.1

5	S	Milestone 1		19/12/1997	19/12/1997	19/12/1997	3.3.0

8	TB approval		19/03/1999	19/03/1999	15/02/1999	3.4.0

5	S	WI transferred to TSG SA				04/03/1999	3.4.1

5	S	TSG SA approval			22/04/1999

12	Publication	PU		18/05/1999	18/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Remarks

Secondary responsibility:, SES21/02/97:(ID) version 3.1.0 approved at SMG#21 as a result of Role model

changes

Secretariat Comments

20/12/1995	D: Work item created to reflect transfer of work to SMG 1

10/10/1996	ersion 3.0.0 under SMG change control

Deliverable type changed to TS

07/02/1997	Schedule corrected to remove PE/Vote predictions (MP).

21/02/1997	ID) version 3.1.0 approved at SMG#21 as a result of Role mod

el changes

05/03/1997	kf) Standstill date removed.

23/06/1997	ID) Schedule updated after SMG#22. Milestone 1=TC change con

trol.

26/01/1998	doig	Version 3.2.1 approved at SMG#24

09/03/1999	doig	Work item transferred to TSG SA at TSG SA#2

Previous WI ref DTS/SMG-012201U

## DTS/TSGS-012205U

Deliverable	TS	Edition:	Rapporteur:	Leskinen, Tom

Creation date:	20/12/1995	Lead Body:		Tel:	+358 105051	Fax:	+358 105056888

Standstill:		Cover date:		E-mail:	tom.leskinen@nmp.nokia.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Services and service capabilities

(UMTS 22.05)

Scope and field of  application:

SUBJECT

Services and Service Capabilities

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	15/09/1993	15/09/1993	15/09/1993

6	First complete draft		13/06/1997		13/06/1997	1.0.0

5	S	Milestone 1		19/12/1997		19/12/1997	1.4.1

7	WG approval	30/09/1996	15/02/1998	04/03/1998	15/02/1998	2.0.0

5	S	Milestone 1		20/03/1998	20/03/1998	20/03/1998	3.0.0

8	TB approval	31/12/1996	20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	Under TB change control		20/03/1998	20/03/1998	20/03/1998	3.0.0

5	S	SMG#26 to review		20/06/1998	20/06/1999	20/06/1998	3.1.0

5	S	SMG#28 CR				15/02/1999	3.2.0

5	S	WI transfer to TSG SA				04/03/1999	3.3.1

5	S	TB approval			22/04/1999

12	Publication	PU	19/12/1997	28/07/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Remarks

22/06/97:(ID) Document presented for information at SMG#22

Secretariat Comments

20/12/1995	D: work item created to reflect SMG 1 primary responsibility

Framework Phase.  SMG1 review: ETS now incorporates: Teleservices and

required bearer services, Supplementary services.

Deliverable type changed to TS

07/02/1997	Schedule corrected to remove PE/Vote predictions (MP).

29/05/1997	Title update, Milestone 1=SMG change control (ID)

22/06/1997	ID) Document presented for information at SMG#22

09/07/1997	doig	ID) Schedule updated. Milestone 1=SMG latest version

tle

07/04/1998	flynn	Version 3.0.0 approved at SMG#25. Under TB change control SMG#26 to review.

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012205U)

## DTS/TSGS-012215U

Deliverable	TS	Edition:	Rapporteur:	Chambers, David

Creation date:	27/03/1996	Lead Body:		Tel:	+44 1 793 566244	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	chamberd@ecid.cig.mot.com

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

service aspects;

Service Aspects of Security and Charging (UMTS 22.15)

Scope and field of  application:

This 22 series contains techincal issues as perceived by the

UMTS users (stage 0 and stage 1 type), and includes the framework of

services, terminals and environments that the UMTS system will

support and the description of the services supported.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	20/03/1996	20/03/1996	20/03/1996

6	First complete draft		13/06/1997		13/06/1997	1.0.0

5	P	Suspend work		17/10/1997		17/10/1997	1.0.0

5	Q	Resume work		19/11/1997	19/12/1997	19/11/1997	1.0.0

5	S	Milestone 1		19/12/1997		19/12/1997	1.2.2

7	WG approval	30/09/1996	01/03/1999	01/03/1999	15/01/1999	2.0.0

8	TB approval	31/12/1996	15/02/1999	01/06/1999	15/02/1999	3.0.0

5	S	Wi transferred to TSG SA				04/03/1999	3.0.1

5	S	TB approval			22/04/1999

12	Publication	PU	19/12/1997	29/07/1999	22/05/1999

Keywords

SERVICE

STAGE 1

UMTS

Projects

TSG SA

UMTS

Remarks

Primary responsibility: SMG1Secondary responsibility: SMG5, NA1.22/06/97:(ID) Document presented for

information at SMG#22

Secretariat Comments

SMG1 review ;ETS now incorporates: Service requirements on security; C

harging, billing and accounting principles

Deliverable type changed to TS

22/06/1997	ID) Document presented for information at SMG#22

05/11/1997	doig	Work item put on hold at SMG#23

26/01/1998	doig	Work resumed by SMG1. Milestone 1= latest version at SMG#24

09/03/1999	doig	WI transferred to TSG SA from SMG at TSG SA#2

New WI ref allocated (previous WI DTS/SMG-012215U)

## DTS/TSGS-022301U

Deliverable	TS	Edition:	Rapporteur:	Bodin, Roland

Creation date:	27/03/1996	Lead Body:		Tel:	+46 8 757 0498	Fax:	+46 8 404 2366

Standstill:		Cover date:		E-mail:	roland.bodin@era.ericsson.se

Technical body in charge:	3GPP	SA	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

UMTS network aspects;

General UMTS architecture (UMTS 23.01)

Scope and field of  application:

This series of ETSs give the overall framework for all network

requirements for UMTS, covering the identification of requirements for

IN, identification of UMTS procedures and requirements imposed on

them, the radio access system architecture, integration aspects and

signalling and interworking requirements.

Part 01: UMTS functional model and network architecture.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	15/09/1993	20/03/1996	20/03/1996	20/03/1996

5	P	Suspend work		05/03/1997		05/03/1997

5	Q	Resume work		05/04/1997	09/06/1997	05/04/1997

6	First complete draft		13/06/1997		13/06/1997	0.1.0

5	S	Transfer to TSG SA WG2				04/03/1999	0.1.1

7	WG approval	19/05/1995	20/06/1999	01/04/1999

8	TB approval	16/06/1995	20/09/1999	22/04/1999

5	S	completion			31/12/1999

12	Publication	PU	30/06/1996	29/10/1999	31/12/1999

Keywords

HANDOVER

IN

LOCATION

MANAGEMENT

NETWORK

SERVICE

UMTS

UPT

Projects

TSG SA

UMTS

Secretariat Comments

(Note: should encompassa UPT and IN/B-ISDN aspects)

UMTS Work program under review by SMG. (Review completion expected mid

1997)

at SMG#22 by SMG Steering Group meeting STG#21bis

30/05/1997	(ID) Title changed).

23/06/1997	ID) presented for information at SMG#22. Work item confirmed

doig	Work transferred to SMG12 from SMG3.

22/03/1999	doig	Transfer from SMG12. Schedule provisional

# TSG Core Network Work Program

## MI/TSGN-01MS_CM_U

Deliverable	MI	Edition:	Rapporteur:	Kleier, Stephan

Creation date:	10/03/1999	Lead Body:		Tel:	+49 211 533 3807	Fax:	+49 211 533 2804

Standstill:		Cover date:		E-mail:	stephan.kleier@d2privat.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	26/03/1999

Title:	3rd Generation Mobile Telecommunication;

Core Network

Separating RR and MM specific parts of the MS CM

Scope and field of  application:

Separation of  MS Classmark (CM) in RAN specific and CN specific parts.

Justification

From UMTS point of view the need has been recognised to separate the RAN part of the CM from the CN in order to support the multiple RANs.

For the notification of UMTS mobile station capability to the network, Mobile station classmark IE is used in MM protocol.  In GSM, both radio and

core network related information are captured in an IE without clear distinction. And the IE is separated into Mobile Station classmark 2 and Mobile

Station classmark 3.

Unlike to GSM, UMTS is after the clear separation of Radio Access Network and Core Network.

The following is the identified work areas:.

Separation of Mobile Station Classmark parameter into one for CN and one for RAN

Notification procedure to the network

Service Aspects

The interworking of UMTS and GSM will need to be supported both in idle mode and for handovers according to the Stage 1 service requirements.

The necessity of the backward compatibility of the CM with GSM should be investigated under this work item.

The specification should provide backward compatibility to GSM. Both the case of a multi mode UMTS mobile being served by non-upgraded

GSM network and an old GSM mobile being served by GSM BSS connected to UMTS Core Network.

MMI Aspects

Not relevant

Charging Aspects

Not relevant

Security Aspects

Not relevant

Impacts

Affects:Terminal, Radio, CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999

1	Start of work			04/03/1999	04/03/1999	0.0.0

5	S	<to be defined>

5	S	<to be defined>

12	Completion			17/12/1999

Keywords

UMTS

Projects

TSG CN

UMTS

Secretariat Comments

10/03/1999	doig	Supporting Companies:

NTT DoCoMo, Fujitsu, NTC, NEC, Telecom-Modus

10/03/1999	doig	Linked Work Items

The possibility of other Work Items impacting the MS Classmark such as MExE terminal capability needs to be

studied. The status of Work Item Idle Mode Classmark needs to be studied as well.

## MI/TSGN-00USSD_E_U

Deliverable	MI	Edition:	Rapporteur:	Dettner, Harald

Creation date:	10/09/1996	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	26/03/1999

Title:	3rd Generation Mobile Telecommunication; Digital cellular telecommunications system (Phase 2+);

USSD Enhancements

Scope and field of  application:

Mobile operators show an increasing need to differentiate their servic

offerings, which is not enabled solely by fully standardised end-user

supplementary services and features.

The USSD mechanism allows development of operator specific

supplementary services. The dialogue capabilities of USSD support

interactions between the peer entities in a dialogue, e.g. the user an

a network application. These dialogue capabilities also enable a

correlation between requests and replies that is not possible with,

e.g., the Short Message Service.

Thus, the PLMNs could be seen as a transparent pipe between a terminal

(which may contain extra application intelligence implemented in the

SIM or in the ME) and the node in the network where the application

resides (HLR, Service Nodes etc.) This transparency is also supported

when roaming.

This is extremely attractive from an application development point of

view when creating operator specific Value Added Services and features

In order to further strengthen the position of GSM as a leading

technology, and further to enhance the USSD mechanism to support

advanced applications emerging from new GSM features such as SIM

Tool-kit, the following areas have been identified as subjects for

change/enhancements:

Existence of multiple USSD dialogues

Use of Data Coding Scheme for USSD

Timer values for mobile originated USSD

Also possible typical applications should be studied as a base for

motivating the required changes.

The system architectural issues and the requirements on application

protocols should be studied to define the scope of necessary

standardisation.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by (S)TC		28/06/1996		28/06/1996	0.0.0

1	Start of work		28/06/1996		28/06/1996	0.0.0

5	S	Transfer to TSG CN				12/03/1999	0.0.0

5	S	R99 02.90			17/12/1999

5	S	R99 03.90			17/12/1999

5	S	R99 04.90			17/12/1999

5	S	CRs to existing specs			29/02/2000

12	Completion		15/06/1998	29/02/2000

Keywords

UMTS

GSM

Projects

GSM

GSM_Release_99

TSG CN

Secretariat Comments

Covers ongoing work on USSD

Work affects GSM 02.04, 02.90, 03.38, 03.90, 04.80, 04.90, 09.02, 11.1

20/02/1997	ID) WI ref changed from MI/SMG-000090Q

23/03/1999	doig	Decision of SMG#28: The work item USSD Enhancements is moved to R99 .SMG3 suggests creation of a

requirements specification for the new application mode for USSD, and further joint activities to take place

between SMG1, SMG3 and SMG4.

23/03/1999	doig	Decision of SMG#28bis WI tranferred to TSG CN

23/03/1999	doig	Schedule provisional

## MI/TSGN-00CFE_U

Deliverable	MI	Edition:	Rapporteur:	Dettner, Harald

Creation date:	23/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	26/03/1999

Title:

Call Forwarding Enhancements (CFE)

Scope and field of  application:

To be provided. Release 1999.

Long Forwarded-to number of work item Call Forwarding Enhancements (CFE) to GSM R99.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by (S)TC		28/06/1996		28/06/1996	0.0.0

1	Start of work		28/06/1996		28/06/1996	0.0.0

5	S	Transfer to TSG CN				12/03/1999	0.0.0

5	S	CRs to existing specs			01/01/1999

12	Completion		15/06/1998	29/02/2000

Keywords

UMTS

GSM

Projects

GSM

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

23/03/1999	doig	Decision of SMG#28bis WI tranferred to TSG CN

23/03/1999	doig	Schedule provisional

23/03/1999	doig	SMG3 analysed the feature of forwarded-to number of maximum 28 digits and concluded that this topic should

be moved to Release 99.

## MI/TSGN-00ISP_QU

Deliverable	MI	Edition:	Rapporteur:	Dettner, Harald

Creation date:	19/10/1998	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:	3rd Generation Mobile Telecommunications; Digital cellular telecommunications system (Phase 2+);

Access to ISPs and Intranets in GPRS Phase 2;

Separation of GPRS Bearer Establishment and ISP Service Environment Setup (R99)

Scope and field of  application:

Justification

In the current state of the GPRS relevant GSM specifications there are two different types of access scenarios described – GSM 09.61 lists a

transparent and a non-transparent case. The phase 1 scenario for the non-transparent case assumes that the MT terminates the PPP protocol and

relays PPP options (LCP, authentication PAP and IPCP options) via the SGSN to the GGSN.

To an ISP service environment GPRS provides an access network similar to any other access network. A variety of fixed and wireless methods will

co-exist, meaning that the procedures for ISP service environment setup shall be clearly separated from the establishment of the GPRS bearer.

Service Aspects

This work item should propose an ISP access method clearly separated from the establishment of the GPRS bearer.

MMI-Aspects

None identified.

Charging Aspects

None identified.

Security Aspects

MS and ISP authentication should be adressed.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998

5	S	CRs to existing Specifications	16/06/1999	16/06/1999	16/06/1999

12	Completion	31/12/1999	31/12/1999	31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM-UMTS_CN

GSM_PH2+

GSM_Release_99

GSM_UMTS_GPRS

TSG CN

Secretariat Comments

19/10/1998	doig	Supporting Companies

Ericsson, Alcatel, Nokia, Lucent, Motorola.

19/10/1998	doig	09.61; ; PDN Interworking; SMG#28;

23/03/1999	doig	Transfer to TSG CN. Schedule provisional

## DTR/TSGN-030343QU8

Deliverable	TR	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Support of Videotex

(GSM 03.43 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999.  Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTR/TSGN-030344QU8

Deliverable	TR	Edition:	Rapporteur:	Kausl, Raimund

Creation date:	24/03/1999	Lead Body:		Tel:	+ 43 1 27705 510	Fax:	+ 43 1 27705 262

Standstill:		Cover date:		E-mail:

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Support of Teletex in a  Public Land Mobile Network (PLMN)

(GSM 03.44 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999. Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTR/TSGN-02P_pageU

Deliverable	TR	Edition:	Rapporteur:	Park, Ian David Chalmers

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1635 673 527	Fax:	+44 1635 583 083

Standstill:		Cover date:		E-mail:	ian.park@VF.VODAFONE.CO.UK

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:	3rd Generation Mobile Telecommunication;

Core Network

Pre-Paging, Feasibility Study

Scope and field of  application:

In third generation networks, a significant number of mobiles will frequently move in and out of radio coverage. This will be due to a number of

reasons, i.e.:

The commencement of service and the need to build coverage.

The operating environment in some metropolitan areas, i.e. small cell sizes, high speed trains, subway tunnels etc.

The result is that a proportion of mobile terminated calls may fail to be delivered because the mobile is not reachable.

The current GSM specifications can result in a call path being set up between the caller and the visited MSC before the terminating mobile has

responded to the paging message. A possible enhancement to GSM/UMTS would be to reduce the effect of absent/not reachable terminals on the usage

of network resources.

The enhancement could be achieved by "pre-paging". This requires that the call path between the caller and visited MSC should not be set up until

after the called mobile has responded to paging. In other words the VLR should not return the MSRN until the roaming Mobile Station has issued its

Page Response. This solution should studied to be available as an option to GSM/UMTS Phase 1 network operators.

Justification

The impact on the current GSM/GPRS standards needs to be assessed. The impact of Pre-Paging on the Optimal Routing for Late Call Forwarding

service needs further study. It is possible that Pre-Paging may make some cases of OR-LCF redundant. But Pre-Paging will not replace OR-LCF for

(CFNRy) Call Forwarding on No Reply.

In addition, Pre-Paging could also be used as a basis for the following additional functions in GSM/UMTS:

1.Signalling of terminal capabilities to the GMSC in Mobile Terminated calls

2.Signalling of current radio environment related capabilities (i.e. GSM, UTRAN coverage area) to the GMSC.

3.Support of active location information retrieval for the CAMEL Any Time Interrogation (ATI) service

4.Extension of the scope of Early Call Forwarding on:

not reachable (mobile not responding)

subscriber busy

5.Support of SIM roaming, where a subscriber's terminal capabilities could change between calls.

This Work Item proposes that a technical report be written, studying the benefits of pre-paging to GSM/UMTS, and the impact on the GSM/UMTS

standards.

The work carried out by SMG2 and SMG3 on Classmarks for UMTS (i.e. Service Classmark and Terminal classmark) should be considered in the

pre-paging technical report.

The pre-paging technical report will be structured such that there is a clear separation between the justification for pre-paging due to:

a)The commencement of service and the need to build coverage.

b)Incomplete coverage due to the local radio environment

Service Aspects

Service aspects are for further study.

MMI Aspects

None

Charging Aspects

None

Security Aspects

Security aspects are for further study.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			15/05/1999		2.0.0

8	TB approval			15/06/1999		3.0.0

12	Publication	PU			29/06/1999		3.0.0

Keywords

UMTS

NETWORK

Projects

TSG CN

UMTS

Secretariat Comments

10/03/1999	doig	Supporting Companies

NEC Technologies, BT, Cellnet, Fujitsu Telecom (Europe), NTT DoCoMo

FUJITSU LIMITED

NIPPON TELECOMMUNICATIONS CONSULTING CO. LTD

NIPPON TELEGRAPH AND TELEPHONE CORPORATION

NTT COMMUNICATION WARE CORPORATION

NTT Mobile Communic

10/03/1999	doig	Responsible WG(s)

Primary responsibility -  TSG CN WG2

Secondary responsibility - TSG SA WG2

NOTE: WI Reference subject to change

## DTR/TSGN-02GLR_U

Deliverable	TR	Edition:	Rapporteur:	Park, Ian David Chalmers

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1635 673 527	Fax:	+44 1635 583 083

Standstill:		Cover date:		E-mail:	ian.park@VF.VODAFONE.CO.UK

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Core Network

Gateway Location Register, Feasibility Study

Scope and field of  application:

UMTS will build on the success of GSM and is likely to become even more widespread. IMT-2000 networks based on GSM evolution are planned for Europe, Japan, USA, Korea. Coupled with steadily increasing

rates of international travel for business and leisure, this means a significant increase in the number of roaming users needing to be supported.  This

will lead to increased signalling traffic on "short -haul" and "long-haul" international links. The introduction of CAMEL Phase 3 for UMTS will add CAP

signalling to these international links, leading to a further signalling load increase over present day levels.

This work item is to prepare a technical report describing the use of a Gateway Location Register within the UMTS Core Network as a means of reducing

the amount of MAP signalling traffic carried over international signalling links for roaming users.

The GLR is a node between the VLR and the HLR, which may be used to optimize the handling of subscriber profile data across network boundaries. The GLR is functionally part of the roaming

subscriber's Home Environment. When a subscriber is roaming the GLR plays the role of the HLR towards the VLR in the visited network, and the

role of the VLR towards the HLR in the home network. The GLR handles any location change between different VLR service areas in the visited

network without involving the HLR. The GLR is an optional entity within the VPLMN operator's network.

Subjects for investigation by this report will include at least the following points:

Roaming scenarios in which the GLR will be of benefit

Estimations on the level of  MAP traffic optimisation achievable by the GLR

Delegation of HLR service logic to the GLR

A functional description of the GLR

Impact of the GLR on GSM/UMTS standards (i.e. for PS, CS and SMS services).

Data integrity

Security impact

Fault recovery procedures

Other benefits of the GLR (e.g. support for VHE, support of regional signalling variations, CAP optimisation etc.)

Justification

TTC (Japan) has made a preliminary study of the IMT-2000 requirement for MAP optimisation and has reached the following conclusions:

there is a need to optimise MAP traffic between IMT-2000 regions

the best architecture to achieve MAP optimisation is the Gateway Location Register (GLR).

This work item proposes that a detailed study is now made on  signalling traffic optimisation  which the GLR could offer.

Service Aspects

None

MMI Aspects

None

Charging Aspects

None

Security Aspects

None.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			15/05/1999		2.0.0

8	TB approval			15/06/1999		3.0.0

12	Publication	PU			29/06/1999		3.0.0

Keywords

UMTS

NETWORK

Projects

TSG CN

UMTS

Secretariat Comments

10/03/1999	doig	Supporting Companies

NEC Technologies, BT, Cellnet, Fujitsu Telecom (Europe), NTT DoCoMo

FUJITSU LIMITED

NIPPON TELECOMMUNICATIONS CONSULTING CO. LTD

NIPPON TELEGRAPH AND TELEPHONE CORPORATION

NTT COMMUNICATION WARE CORPORATION

NTT Mobile C

10/03/1999	doig	Responsible WG(s)

Primary ResponsibilityTSG CN WG2

Secondary Responsibility TSG SA WG2

10/03/1999	doig	NOTE: WI reference number is subject to change.

## DTR/TSGN-02OoB_T_U

Deliverable	TR	Edition:	Rapporteur:	Park, Ian David Chalmers

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1635 673 527	Fax:	+44 1635 583 083

Standstill:		Cover date:		E-mail:	ian.park@VF.VODAFONE.CO.UK

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Core Network

Out-of-band Transcoder Control, Feasibility Study

Scope and field of  application:

In third generation networks, a significant number of mobiles will frequently move in and out of radio coverage. This will be due to a number of

reasons, i.e.:

The commencement of service and the need to build coverage.

The operating environment in some metropolitan areas, i.e. small cell sizes, high speed trains, subway tunnels etc.

The result is that a proportion of mobile terminated calls may fail to be delivered because the mobile is not reachable.

The current GSM specifications can result in a call path being set up between the caller and the visited MSC before the terminating mobile has

responded to the paging message. A possible enhancement to GSM/UMTS would be to reduce the effect of absent/not reachable terminals on the usage

of network resources.

The enhancement could be achieved by "pre-paging". This requires that the call path between the caller and visited MSC should not be set up until

after the called mobile has responded to paging. In other words the VLR should not return the MSRN until the roaming Mobile Station has issued its

Page Response. This solution should studied to be available as an option to GSM/UMTS Phase 1 network operators.

Justification

The impact on the current GSM/GPRS standards needs to be assessed. The impact of Pre-Paging on the Optimal Routing for Late Call Forwarding

service needs further study. It is possible that Pre-Paging may make some cases of OR-LCF redundant. But Pre-Paging will not replace OR-LCF for

(CFNRy) Call Forwarding on No Reply.

In addition, Pre-Paging could also be used as a basis for the following additional functions in GSM/UMTS:

1.Signalling of terminal capabilities to the GMSC in Mobile Terminated calls

2.Signalling of current radio environment related capabilities (i.e. GSM, UTRAN coverage area) to the GMSC.

3.Support of active location information retrieval for the CAMEL Any Time Interrogation (ATI) service

4.Extension of the scope of Early Call Forwarding on:

not reachable (mobile not responding)

subscriber busy

5.Support of SIM roaming, where a subscriber's terminal capabilities could change between calls.

This Work Item proposes that a technical report be written, studying the benefits of pre-paging to GSM/UMTS, and the impact on the GSM/UMTS

standards.

The work carried out by SMG2 and SMG3 on Classmarks for UMTS (i.e. Service Classmark and Terminal classmark) should be considered in the

pre-paging technical report.

The pre-paging technical report will be structured such that there is a clear separation between the justification for pre-paging due to:

a)The commencement of service and the need to build coverage.

b)Incomplete coverage due to the local radio environment

Service Aspects

Service aspects are for further study.

MMI Aspects

None

Charging Aspects

None

Security Aspects

Security aspects are for further study.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			15/05/1999		2.0.0

8	TB approval			15/06/1999		3.0.0

12	Publication	PU			29/06/1999		3.0.0

Keywords

UMTS

NETWORK

Projects

TSG CN

UMTS

Secretariat Comments

10/03/1999	doig	Responsible WG(s)

Primary responsibility -  TSG CN WG2

Secondary responsibility - TSG SA WG2

NOTE: WI Reference subject to change

10/03/1999	doig	Supporting Companies

FUJITSU LIMITED

NIPPON TELECOMMUNICATIONS CONSULTING CO., LTD.

NIPPON TELEGRAPH AND TELEPHONE CORPORATION

NTT COMMUNICATION WARE CORPORATION

NTT Mobile Communications Network Inc

NTT Software Corporation

NEC Corporation

## DTS/TSGN-000303QU8

Deliverable	TS	Edition:	Rapporteur:	Gaasvik, Per-Ola

Creation date:	24/03/1999	Lead Body:		Tel:	+46 8 5626 7867	Fax:	+46 8 5626 7801

Standstill:		Cover date:	31/07/1998	E-mail:	peo.gaasvik@netcomconsultants.se

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:	3rd Generation Mobile Telecommunications; Digital cellular telecommunications system (Phase 2+);

Numbering, addressing and identification

(GSM 03.03 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Numbering, addressing, and identification, Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB			08/02/1999	04/03/1999	6.2.0

0	a	TB adoption of WI			08/02/1999	04/03/1999	6.2.0

1	Start of work			04/03/1999	04/03/1999	6.2.0

6	First complete draft			15/06/1999

7	WG approval			01/12/1999

8	TB approval			17/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/2000

Keywords

ADDRESSING

GSM

ID

MOBILE

PLMN

RADIO

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

09/03/1999	grayv	version 6.2.0 approved at smg#28

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-020307QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:	31/07/1998	E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Restoration procedures

(GSM 03.07 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Restoration Procedures Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.1.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.1.0

1	Start of work			04/03/1999	04/03/1999	6.1.0

7	WG approval			01/12/1999

8	TB approval			17/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

RADIO

SUPPLEMENTARY SERVICE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-000309QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Handover procedures

(GSM 03.09 version 8.0.0 Release 1999)

Scope and field of  application:

Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

GSM

HANDOVER

RADIO

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-000312QU8

Deliverable	TS	Edition:	Rapporteur:	Gaasvik, Per-Ola

Creation date:	24/03/1999	Lead Body:		Tel:	+46 8 5626 7867	Fax:	+46 8 5626 7801

Standstill:		Cover date:		E-mail:	peo.gaasvik@netcomconsultants.se

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:	3rd Generation Mobile Telecommunications; Dgital cellular telecommunications system (Phase 2+);

Location registration procedures

(GSM 03.12 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999. Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

LOCATION

MOBILE

PLMN

RADIO

REGISTRATION

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-010314QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:	3rd Generation Mobile Telecommunications;Digital cellular telecommunications system (Phase 2+);

Support of Dual Tone Multi-Frequency signalling (DTMF)

(GSM 03.14 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

2	Table of Contents and Scope

6	First complete draft

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

DTMF

MOBILE

PLMN

RADIO

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## RTS/TSGN-020316QU8

Deliverable	TS	Edition:	Rapporteur:	Reininghaus, Georg

Creation date:	24/03/1999	Lead Body:		Tel:	+43 1 27705 349	Fax:	+43 1 27705 210

Standstill:		Cover date:	29/11/1998	E-mail:

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:	3rd Generation Mobile Telecommunications; Digital cellular telecommunications system (Phase 2+);

Subscriber data management; Stage 2

(GSM 03.16 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

MANAGEMENT

MOBILE

PLMN

RADIO

STAGE 2

SUBSCRIBER

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-010334QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

High Speed Circuit Switched Data (HSCSD); Stage 2

(GSM 03.34 version 8.0.0 Release 1999 )

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999. Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

2	Table of Contents and Scope

6	First complete draft

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

DATA

GSM

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-030345QU8

Deliverable	TS	Edition:	Rapporteur:	Di Tria, Paolo

Creation date:	24/03/1999	Lead Body:		Tel:	+39 011 228 6127	Fax:	+39 011 228 6190

Standstill:		Cover date:		E-mail:	paolo.ditria@cselt.it

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Technical realization of facsimile group 3 transparent

(GSM 03.45 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999. Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

FAX

GROUP 3

GSM

GSM_PHASE2_PLUS

MOBILE

PLMN

RADIO

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

24/03/1999	doig	New 3G facsimile protocol is needed

## DTS/TSGN-020315QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:	31/07/1998	E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Technical realization of Operator Determined Barring (ODB)

GSM 03.15 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval

8	TB approval			01/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

CALL BARRING

GSM

MOBILE

PLMN

RADIO

SUPPLEMENTARY SERVICE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-030354QU8

Deliverable	TS	Edition:	Rapporteur:	Rodermund, Friedhelm

Creation date:	24/03/1999	Lead Body:		Tel:	+33 4 92 94 43 24	Fax:	+33 4 93 65 28 17

Standstill:		Cover date:		E-mail:	friedhelm.rodermund@etsi.fr

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Description for the use of a Shared Inter Working Function (SIWF) in a GSM PLMN; Stage 2

(GSM 03.54 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999.  Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTS/TSGN-030370QU8

Deliverable	TS	Edition:	Rapporteur:	Kosydar, L

Creation date:	24/03/1999	Lead Body:		Tel:	 	Fax:

Standstill:		Cover date:		E-mail:

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Routeing of calls to/from Public Data Networks (PDN) and the GSM Public Land Mobile Network (PLMN)

(GSM 03.70 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

ADDRESSING

GSM

MOBILE

PDN

PLMN

RADIO

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTS/TSGN-000372QU8

Deliverable	TS	Edition:	Rapporteur:	Conrad, Alan

Creation date:	24/03/1999	Lead Body:		Tel:	+49 228 936 2712	Fax:	+49 228 936 882 712

Standstill:		Cover date:		E-mail:	alan.conrad@t-mobil.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	12	Database record last update:	24/03/1999

Title:

Call deflection;  Stage 2

(GSM 03.72 version 8.0.0 Release 1999)

Scope and field of  application:

Service to permit a GSM subscriber to redirect an incoming call to

another destination, by specification in the response.

Stage 2.  Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

GSM

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTS/TSGN-000381QU8

Deliverable	TS	Edition:	Rapporteur:	Crook, Mick

Creation date:	24/03/1999	Lead Body:		Tel:	+44 1454 624 849	Fax:	+44 1454 618 501

Standstill:		Cover date:		E-mail:	mick.crook@orange.co.uk

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Line identification supplementary services;

Stage 2 (GSM 03.81 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999.   Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

CLIP

CLIR

COLP

COLR

GSM

MOBILE

NAME

PLMN

RADIO

STAGE 2

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

24/03/1999	doig	Support of IP addressing may require changes

## DTS/TSGN-000388QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Call Barring (CB) Supplementary Services;

Stage 2 (GSM 03.88 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

## DTS/TSGN-000387QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

User-to-user signalling (UUS);

Stage 2 (GSM 03.87 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

## DTS/TSGN-000386QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Advice of Charge (AoC) Supplementary Services;

Stage 2 (GSM 03.86 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

## DTS/TSGN-000385QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Closed User Group (CUG) Supplementary Services;

Stage 2 (GSM 03.85 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

## DTS/TSGN-000384QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Multi Party (MPTY) Supplementary Services;

Stage 2 (GSM 03.84 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

Multicall requires changes

## DTS/TSGN-000383QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Call Waiting (CW) and Call Hold (HOLD) Supplementary Services;

Stage 2 (GSM 03.83 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

Multicall requires changes

## DTS/TSGN-000382QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Call Forwarding (CF) supplementary services;

Stage 2 (GSM 03.82 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

Multicall requires changes

## DTS/TSGN-000391QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Explicit Call Transfer (ECT) Supplementary Service stage 2

(GSM 03.91 version 8.0.0 release 1999)

Scope and field of  application:

Release 1999

Upgrade from Phase 2+ to Release 1999.  Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

GSM

RADIO

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

23/03/1999	doig	Prime responsibility for specification moved to TSG CN from SMG3

Schedule provisional.

## DTS/TSGN-000393QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Explicit Call Transfer (ECT) Supplementary Service stage 2

(GSM 03.93 version 8.0.0 release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.2.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.2.0

1	Start of work			04/03/1999	04/03/1999	6.2.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

GSM

RADIO

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

23/03/1999	doig	Prime responsibility for specification moved to TSG CN from SMG3

Schedule provisional.

## DTS/TSGN-000397QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Multiple Subscriber Profile (MSP) Phase 2;

Stage 2 (GSM 03.97 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999.   Expected output from TSG-CN

Service to allow subscribers to separate his identities for incoming

and outgoing calls on the basis of his directory number(s).

MSP2 based on CAMEL3

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

24/03/1999	doig	MSP2 based on CAMEL3

## DTS/TSGN-020308QU8

Deliverable	TS	Edition:	Rapporteur:	Bauer, Rolf

Creation date:	24/03/1999	Lead Body:		Tel:	+49 711 821 42241	Fax:	+49 711 821 47673

Standstill:		Cover date:		E-mail:	rbauer@alcatel.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	25/03/1999

Title:

Organization of subscriber data

(GSM 03.08 version 8.0.0 Release 1999)

Scope and field of  application:

Release 1999

Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

MOBILE

PLMN

RADIO

SUBSCRIBER

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-020318QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	25/03/1999

Title:

Basic call handling;

Technical realization (GSM 03.18 version 8.0.0 Release 1999)

Scope and field of  application:

Release 1999 (Follow Me enhancements) Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-000390QU8

Deliverable	TS	Edition:	Rapporteur:	Crook, Mick

Creation date:	23/03/1999	Lead Body:		Tel:	+44 1454 624 849	Fax:	+44 1454 618 501

Standstill:		Cover date:		E-mail:	mick.crook@orange.co.uk

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	25/03/1999

Title:

Unstructured Supplementary Service Data (USSD) - Stage 2

(GSM 03.90 version 8.0.0 release 1999)

Scope and field of  application:

Release 1999

The present document gives the stage 2 description of Unstructured Supplementary Service Data (USSD).

The unstructured supplementary service data (USSD) mechanism allows the Mobile Station (MS) user and a PLMN operator defined application to

communicate in a way which is transparent to the MS and to intermediate network entities. The mechanism allows development of PLMN specific

supplementary services.

The present document defines the requirements for handling USSD at the MS and network entities. It does not include specification of particular applications, nor

does it specify how a particular application is selected. Where more than one application exists at a network entity, routing of messages to the

correct application is carried out by the USSD handler. The MMI for USSD is specified in GSM 02.30 and GSM 02.90. The alphabet indicator and

the data coding scheme are defined in GSM 03.38.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

2	Table of Contents and Scope			22/04/1999

6	First complete draft			17/06/1999

7	WG approval			01/12/1999

8	TB approval			15/12/1999

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

GSM

STAGE 2

RADIO

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

23/03/1999	doig	Prime responsibility for 03.90 R99 moved to TSG CN from SMG3

Schedule provisional.

## DTS/TSGN-000490QU8

Deliverable	TS	Edition:	Rapporteur:	Bruss, Jörg

Creation date:	23/03/1999	Lead Body:		Tel:	+49 2407 575 268	Fax:	+49 2407 575 477

Standstill:		Cover date:		E-mail:	eedjbr@eed.ericsson.se

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	25/03/1999

Title:

Unstructured Supplementary Service Data (USSD) - Stage 3

(GSM 04.90 version 8.0.0 release 1999)

Scope and field of  application:

Release 1999

The present document gives the stage 3 description of the Unstructured Supplementary Service Data (USSD) operations.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

2	Table of Contents and Scope			22/04/1999

6	First complete draft			17/06/1999

7	WG approval			01/12/1999

8	TB approval			15/12/1999

5	S	Completion			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

GSM

STAGE 3

RADIO

MOBILE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

23/03/1999	doig	Prime responsibility for 04.90 R99 moved to TSG CN from SMG3

Schedule provisional.

## DTS/TSGN-020379QU8

Deliverable	TS	Edition:	Rapporteur:	Park, Ian David Chalmers

Creation date:	24/03/1999	Lead Body:		Tel:	+44 1635 673 527	Fax:	+44 1635 583 083

Standstill:		Cover date:		E-mail:	ian.park@VF.VODAFONE.CO.UK

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	24/03/1999

Title:

Support of Optimal Routeing (SOR);

Technical realisation (GSM 03.79 version 8.0.0 Release 1999)

Scope and field of  application:

Upgrade from Phase 2+ to Release 1999.   Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTS/TSGN-000396QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	24/03/1999	Lead Body:		Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Name Identification Supplementary Services;

Stage 2 (GSM 03.96 version 8.0.0 Release 1999)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.1

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.1

1	Start of work			04/03/1999	04/03/1999	6.0.1

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM_PHASE2_PLUS

SUPPLEMENTARY SERVICE

CF

GSM

MOBILE

PLMN

RADIO

STAGE 2

Projects

GSM

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional.

24/03/1999	doig	Support of IP addressing may require changes

## DTS/TSGN-010401QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

MS-BSS Interface - General Aspects and Principles;

(GSM 04.01 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

MS-BSS Interface - General Aspects and Principles

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			17/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

RADIO

SUPPLEMENTARY SERVICE

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-010407QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Mobile Radio Interface Signalling Layer 3 - General Aspects;

(GSM 04.07 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Mobile Radio Interface Signalling Layer 3 - General Aspects. Release 99.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	RAN specific parts to TSG-R. Spec to be split.

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-010408QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Mobile Radio Interface - Layer 3 Specification;

(GSM 04.08 version 8.0.0 Release 1999

Scope and field of  application:

SUBJECT

Mobile Radio Interface - Layer 3 Specification

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.

Schedule provisional

02/04/1999	ferrand	RAN specific parts to TSG-R. Spec to be split

## DTS/TSGN-030422QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Radio Link Protocol (RLP) for Data and Telematic Services on the MS-BSS Interface and the BSS-MSC Interface;

(GSM 04.22 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Radio Link Protocol (RLP) for Data and Telematic Services on the MS-BSS Interface and the BSS-MSC Interface

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN

Schedule provisional

## DTS/TSGN-020465QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

GPRS Subnetwork Dependent Convergence protocol (SNDCP);

(GSM 04.65 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

GPRS Subnetwork Dependent Convergence protocol (SNDCP)

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN

Schedule provisional

## DTS/TSGN-000467QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Enhanced Multi-Level Precedence and Pre-emption service;

(GSM 04.67 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Enhanced Multi-Level Precedence and Pre-emption service

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-010468QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	02/04/1999

Title:

Group Call Control Protocol;

(GSM 04.68 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Group Call Control Protocol

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.1.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.1.0

1	Start of work			04/03/1999	04/03/1999	6.1.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-020378QU8

Deliverable	TS	Edition:	Rapporteur:	Park, Ian David Chalmers

Creation date:	24/03/1999	Lead Body:		Tel:	+44 1635 673 527	Fax:	+44 1635 583 083

Standstill:		Cover date:		E-mail:	ian.park@VF.VODAFONE.CO.UK

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	06/04/1999

Title:

Customised Applications for Mobile network Enhanced Logic (CAMEL) Phase 2;

Stage 2 (GSM 03.78 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Expected output from TSG-CN

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			15/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

GSM_PHASE2_PLUS

Projects

CAMEL

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

24/03/1999	doig	Responsibility for Specification transferred to TSG CN

Schedule provisional

## DTS/TSGN-010469QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	02/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	09/04/1999

Title:

Broadcast Call Control (BCC) protocol;

(SM 04.69 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Broadcast Call Control (BCC) protocol

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.1.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.1.0

1	Start of work			04/03/1999	04/03/1999	6.1.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

02/04/1999	ferrand	Transfer of specification to TSG-CN.

Schedule provisional

## DTS/TSGN-000472QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	09/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	09/04/1999

Title:

Call Deflection (CD) Supplementary Service; Stage 3;

(GSM 04.72 version 8.0.0 Release 99)

Scope and field of  application:

SUBJECT

Call Deflection (CD) Supplementary Service; Stage 3 - Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

09/04/1999	ferrand	Transfer of speciffication responsibility to TSG-CN.

Schedule provisional

## DTS/TSGN-000480QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:	3rd Generation Mobile Telecommunications; Digital  cellular telecommunications system (Phase 2+);

Mobile Radio Interface Layer 3; Supplementary Services Specification; Formats and Coding;

(GSM 04.80 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Mobile Radio Interface Layer 3; Supplementary Services Specification; Formats and Coding - Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	Multicall requires changes

## DTS/TSGN-030481QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:	3rd Generation Mobile Telecommunications; Digital cellular telecommunications system (Phase 2+);

Line Identification Supplementary Services; Stage 3;

(GSM 04.81 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Line Identification Supplementary Services; Stage 3 - Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	Support of IP addressing may require changes. Should individual stage 3 (access) SS specs be the

responsibility of CN-WG1?

## DTS/TSGN-030482QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Call Forwarding (CF) Supplementary Services; Stage3;

(GSM 04.82 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Call Forwarding (CF) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Multicall requires changes

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

## DTS/TSGN-030483QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Call Waiting (CW) and Call Hold (HOLD) Supplementary Services; Stage3;

(GSM 04.83 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Call Waiting (CW) and Call Hold (HOLD) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Multicall requires changes

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030484QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Multi Party (MPTY) Supplementary Services; Stage3;

(GSM 04.84 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Multi Party (MPTY) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Multicall requires changes

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030485QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Closed User Group (CUG) Supplementary Services; Stage3;

(GSM 04.85 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Closed User Group (CUG) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030486QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Advice of Charge (AOC) Supplementary Services; Stage3;

(GSM 04.86 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Advice of Charge (AOC) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030487QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

User-to-user signalling (UUS); Stage3;

(GSM 04.87 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

User-to-user signalling (UUS); Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030488QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Call Barring (CB) Supplementary Services; Stage3;

(GSM 04.88 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Call Barring (CB) Supplementary Services; Stage3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.1

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.1

1	Start of work			04/03/1999	04/03/1999	6.0.1

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030490QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Unstructured Supplementary Service Data (USSD);

(GSM 04.90 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Unstructured Supplementary Service Data (USSD); Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030491QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Explicit Call Transfer (ECT) Supplementary Services;  Stage 3;

(GSM 04.91 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Explicit Call Transfer (ECT) Supplementary Services;  Stage 3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.0

1	Start of work			04/03/1999	04/03/1999	6.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-030493QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Call Completion to Busy Subscriber (CCBS);  Stage 3;

(GSM 04.93 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Call Completion to Busy Subscriber (CCBS);  Stage 3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.1.1

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.1.1

1	Start of work			04/03/1999	04/03/1999	6.1.1

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

12/04/1999	ferrand	Multicall requires changes

## DTS/TSGN-030496QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Name Identification Supplementary Services;  Stage 3;

(GSM 04.96 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Name Identification Supplementary Services;  Stage 3; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.1

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.1

1	Start of work			04/03/1999	04/03/1999	6.0.1

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN.  Schedule provisional

## DTS/TSGN-020902QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:	3rd Generation Mobile Telecommunications; Digital  cellular telecommunications system (Phase 2+);

Mobile Application Part (MAP) Specification;

(GSM 09.02 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Mobile Application Part (MAP) Specification; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

## DTS/TSGN-020910QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Information Element Mapping between Base Station Application Part (BSSAP) and the Mobile Application Part (MAP) Signalling;

(GSM 09.10 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Information Element Mapping between Base Station Application Part (BSSAP) and the Mobile Application Part (MAP) Signalling; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.0.1

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.0.1

1	Start of work			04/03/1999	04/03/1999	6.0.1

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	Responsibility to be clarified between SMG2/3 TSG-RAN and TSG-CN

## DTS/TSGN-000911QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Signalling Interworking for Supplementary Services;

(GSM 09.11 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Signalling Interworking for Supplementary Services; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

## DTS/TSGN-010916QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

GPRS, Serving GPRS Support Node (SGSN); Visitors Location Register (VLR); Gs Interface Network Service Specification;

(GSM 09.16 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

GPRS, Serving GPRS Support Node (SGSN); Visitors Location Register (VLR); Gs Interface Network Service Specification; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	N1 to be confirmed

## DTS/TSGN-010918QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

GPRS, Serving GPRS Support Node (SGSN); Visitors Location Register (VLR); Gs Interface Layer 3 Specification;

(GSM 09.18 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

GPRS, Serving GPRS Support Node (SGSN); Visitors Location Register (VLR); Gs Interface Layer 3 Specification; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	N1 to be confirmed

## DTS/TSGN-020960QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

GPRS Tunnelling Protocol (GTP) across the Gn and Gp Interface;

(GSM 09.60 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

GPRS Tunnelling Protocol (GTP) across the Gn and Gp Interface; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	7.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	7.0.0

1	Start of work			04/03/1999	04/03/1999	7.0.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

12/04/1999	ferrand	N2B to be confirmed

## DTS/TSGN-030961QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Inter-working between the Public Land Mobile Network (PLMN) supporting GPRS and Packet Data Networks (PDN);

(GSM 09.61 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

Inter-working between the Public Land Mobile Network (PLMN) supporting GPRS and Packet Data Networks (PDN); Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

## DTS/TSGN-020978QU8

Deliverable	TS	Edition:	Rapporteur:	Dettner, Harald

Creation date:	12/04/1999	Lead Body:	Tel:	+49 6621 169 169	Fax:	+49 6621 169 122

Standstill:		Cover date:		E-mail:	harald.dettner@icn.siemens.de

Technical body in charge:	3GPP	CN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

CAMEL Application Part (CAP) Specification;

(GSM 09.78 version 8.0.0 Release 1999)

Scope and field of  application:

SUBJECT

CAMEL Application Part (CAP) Specification; Release 99

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	6.3.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	6.3.0

1	Start of work			04/03/1999	04/03/1999	6.3.0

7	WG approval			01/12/1999

8	TB approval			21/12/1999		8.0.0

5	S	Completion			31/12/1999

12	Publication	PU			31/12/1999

Keywords

GSM

MOBILE

PLMN

UMTS

Projects

GSM_PH2+

GSM_Release_99

TSG CN

Mandates

Secretariat Comments

12/04/1999	ferrand	Transfer of specification responsibility to TSG-CN. Schedule provisional

# TSG Radio Access Network Work Program

## DTS/TSGR-0425101U

Deliverable	TS	Edition:	Rapporteur:	Fernandes, Edgar

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1256 790 319	Fax:	+44 1256 790 190

Standstill:		Cover date:		E-mail:	edgarf@euro.csg.mot.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:	3rd Generation Mobile Telecommunications

Technical Specification Group Radio Access Network

MS Radio transmission and reception (FDD) (25.101)

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425102U

Deliverable	TS	Edition:	Rapporteur:	Kottkamp, Meik

Creation date:	11/03/1999	Lead Body:		Tel:	+49 89 722 36223	Fax:	+49 89 722 24450

Standstill:		Cover date:		E-mail:	meik.kottkamp@icn.siemens.de

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

MS Radio transmission and reception (TDD) (25.102)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425103U

Deliverable	TS	Edition:	Rapporteur:	Benn, Howard

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 793 566266	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	bennh@ecid.cig.mot.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

RF parameters in support of radio resource management (25.103)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425104U

Deliverable	TS	Edition:	Rapporteur:	Sköld, Johan

Creation date:	11/03/1999	Lead Body:		Tel:	+46 8 757 23 92	Fax:	+46 70 617 1297

Standstill:		Cover date:		E-mail:	johan.skold@era-t.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

BTS Radio transmission and reception (FDD) (25.104)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425105U

Deliverable	TS	Edition:	Rapporteur:	Kottkamp, Meik

Creation date:	11/03/1999	Lead Body:		Tel:	+49 89 722 36223	Fax:	+49 89 722 24450

Standstill:		Cover date:		E-mail:	meik.kottkamp@icn.siemens.de

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

BTS Radio transmission and reception (TDD) (25.105)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425113U

Deliverable	TS	Edition:	Rapporteur:	Pike, Simon

Creation date:	11/03/1999	Lead Body:		Tel:	+44 179 388 3206	Fax:	+44 179 388 3875

Standstill:		Cover date:		E-mail:	spike2@lucent.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

Base station EMC (25.113)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425141U

Deliverable	TS	Edition:	Rapporteur:	Benn, Howard

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 793 566266	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	bennh@ecid.cig.mot.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Base station conformance testing (FDD) (25.141)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.1

6	First complete draft			23/04/1999		1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0425142U

Deliverable	TS	Edition:	Rapporteur:	Benn, Howard

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 793 566266	Fax:	+44 1 793 566225

Standstill:		Cover date:		E-mail:	bennh@ecid.cig.mot.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Base station conformance testing (TDD) (25.142)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-0425150U

Deliverable	TR	Edition:	Rapporteur:	Takami, Tadao

Creation date:	11/03/1999	Lead Body:		Tel:	+81 468 40 3100	Fax:	+81 468 40 3100

Standstill:		Cover date:		E-mail:	takami@cet.yrp.nttdocomo.co.jp

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

Introduction (25.150)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-0425151U

Deliverable	TR	Edition:	Rapporteur:	Benabdallah, Nadia

Creation date:	11/03/1999	Lead Body:		Tel:	+39 0125 624 119	Fax:	+39 0125 624 734

Standstill:		Cover date:		E-mail:	nadia.benabdallah@omnitel.it

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

RF System scenarios (25.151)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			31/05/1999		2.0.0

5	S	TB approval of draft Specification			23/06/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325401U

Deliverable	TS	Edition:	Rapporteur:	Calmel, Jean-Marie

Creation date:	11/03/1999	Lead Body:		Tel:	+33 1 39 44 52 82	Fax:	+33 1 39 44 50 54

Standstill:		Cover date:		E-mail:	calmel@nortel.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

UTRAN Overall Description (25.401)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325410U

Deliverable	TS	Edition:	Rapporteur:	Townend, Richard

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1473 605 429	Fax:	+44 1473 623 683

Standstill:		Cover date:		E-mail:	richard.townend@bt.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu Interface: General Aspects and Principles (25.410)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325411U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu interface Layer 1 (25.411)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325412U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu interface signalling transport (25.412)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325413U

Deliverable	TS	Edition:	Rapporteur:	Jussila, Jyrki

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38436	Fax:	+358 9 51138452

Standstill:		Cover date:		E-mail:	jyrki.jussila@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu interface RANAP signalling (25.413)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325414U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu interface data transport & transport signalling (25.414)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325415U

Deliverable	TS	Edition:	Rapporteur:	Maupin, Alain

Creation date:	11/03/1999	Lead Body:		Tel:	+1 972 583 3540	Fax:	+1 972 583 1849

Standstill:		Cover date:		E-mail:	alain.maupin@met.fr

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iu interface  user plane protocols (25.415)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325420U

Deliverable	TS	Edition:	Rapporteur:	Hegerty, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	 +44 1973 883 163	Fax:	+44 1973 883 815

Standstill:		Cover date:		E-mail:	khegerty@lucent.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur Interface: General Aspects and Principles (25.420)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325421U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur interface Layer 1 (25.421)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325422U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur interface signalling transport (25.422)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325423U

Deliverable	TS	Edition:	Rapporteur:	Ehrstedt, Bjorn

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 299 2775	Fax:	+358 9 299 3240

Standstill:		Cover date:		E-mail:	lmfbeh@lmf.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur interface RNSAP signalling (25.423)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325424U

Deliverable	TS	Edition:	Rapporteur:	Drevon, Nicolas

Creation date:	11/03/1999	Lead Body:		Tel:	 +33 1 30 77 30 77	Fax:	  +33 1 30 77 09 16

Standstill:		Cover date:		E-mail:	nicolas.drevon@alcatel.fr

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur interface data transport & transport signalling for CCH data streams (25.424)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325425U

Deliverable	TS	Edition:	Rapporteur:	Drevon, Nicolas

Creation date:	11/03/1999	Lead Body:		Tel:	 +33 1 30 77 30 77	Fax:	  +33 1 30 77 09 16

Standstill:		Cover date:		E-mail:	nicolas.drevon@alcatel.fr

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur interface user plane protocols for CCH data streams (25.425)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325426U

Deliverable	TS	Edition:	Rapporteur:	Kekki, Sami

Creation date:	11/03/1999	Lead Body:		Tel:	+358 405702350	Fax:	+358 9 5112 3600

Standstill:		Cover date:		E-mail:	sami.kekki@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur & Iub interface data transport & transport signalling for DCH data streams (25.426)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325427U

Deliverable	TS	Edition:	Rapporteur:	Longoni, Fabio

Creation date:	11/03/1999	Lead Body:		Tel:	+358405689884	Fax:	+358951138452

Standstill:		Cover date:		E-mail:	fabio.longoni@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iur & Iub interface user plane protocol for DCH data streams (25.427)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325430U

Deliverable	TS	Edition:	Rapporteur:	WILSON, Mick

Creation date:	11/03/1999	Lead Body:		Tel:	+44 181 606 4801	Fax:	+44 181 573 3602

Standstill:		Cover date:		E-mail:	m.wilson@fujitsu.co.uk

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub Interface: General Aspects and Principles (25.430)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325431U

Deliverable	TS	Edition:	Rapporteur:	Willars, Per

Creation date:	11/03/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub interface Layer 1 (25.431)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325432U

Deliverable	TS	Edition:	Rapporteur:	WILSON, Mick

Creation date:	11/03/1999	Lead Body:		Tel:	+44 181 606 4801	Fax:	+44 181 573 3602

Standstill:		Cover date:		E-mail:	m.wilson@fujitsu.co.uk

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub interface signalling transport (25.432)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325433U

Deliverable	TS	Edition:	Rapporteur:	Ishikawa, Nobutaka

Creation date:	11/03/1999	Lead Body:		Tel:	+81468403220	Fax:	+81468403840

Standstill:		Cover date:		E-mail:	nobu@wsp.yrp.nttdocomo.co.jp

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub interface NBAP signalling (25.433)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325434U

Deliverable	TS	Edition:	Rapporteur:	Aldén, Magnus

Creation date:	11/03/1999	Lead Body:		Tel:	+46 8 713 81 08	Fax:	+46 8 713 8199

Standstill:		Cover date:		E-mail:	magnus.x.alden@telia.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub interface data transport & transport signalling for CCH data streams (25.434)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-0325435U

Deliverable	TS	Edition:	Rapporteur:	Calmel, Jean-Marie

Creation date:	11/03/1999	Lead Body:		Tel:	+33 1 39 44 52 82	Fax:	+33 1 39 44 50 54

Standstill:		Cover date:		E-mail:	calmel@nortel.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

Iub interface user plane protocols for CCH data streams (25.435)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-0325480U

Deliverable	TR	Edition:	Rapporteur:	Scarrone, Enrico

Creation date:	12/04/1999	Lead Body:		Tel:	+39 011 228 7084	Fax:	+39 011 228 5520

Standstill:		Cover date:		E-mail:	enrico.scarrone@cselt.it

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

UTRAN Functions, examples on signalling procedures (25.480)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	TB approval Report release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-0325481U

Deliverable	TR	Edition:	Rapporteur:	Townend, Richard

Creation date:	12/04/1999	Lead Body:		Tel:	+44 1473 605 429	Fax:	+44 1473 623 683

Standstill:		Cover date:		E-mail:	richard.townend@bt.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Manifestations of handover and SRNS relocation (25.481)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	TB approval Report release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## MI/TSGR-03I303U

Deliverable	MI	Edition:	Rapporteur:	Ehrstedt, Bjorn

Creation date:	12/04/1999	Lead Body:		Tel:	+358 9 299 2775	Fax:	+358 9 299 3240

Standstill:		Cover date:		E-mail:	lmfbeh@lmf.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

TSG RAN WG3 Work Plan and Study Items

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	Completion			23/12/1999		3.0.0

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## MI/TSGR-03I304U

Deliverable	MI	Edition:	Rapporteur:	Willars, Per

Creation date:	12/04/1999	Lead Body:		Tel:	+46 70 652 1192	Fax:	+46 8 404 9500

Standstill:		Cover date:		E-mail:	per.willars@era.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	12/04/1999

Title:

Technical Specification Group Radio Access Network

TSG RAN WG3 Study Items for Future Release

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	Completion			23/12/1999		3.0.0

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## MI/TSGR-03I305U

Deliverable	MI	Edition:	Rapporteur:	Delatorre, Andrew

Creation date:	12/04/1999	Lead Body:		Tel:	+44 1635 503128	Fax:	+44 1635 503 969

Standstill:		Cover date:		E-mail:	andrew.delatorre@vf.vodafone.co.uk

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

NodeB O&M Functional Descriptions

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			19/03/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	Completion			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-01R101U

Deliverable	TR	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Study Items

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-01R102U

Deliverable	TR	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Link level simulation results

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-01R103U

Deliverable	TR	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Items not considered for inclusion in Release 99

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-02R201U

Deliverable	TR	Edition:	Rapporteur:	Dumazy, Jean

Creation date:	11/03/1999	Lead Body:		Tel:	+33 2 43 18 48 08	Fax:	+33 2 43 41 18 18

Standstill:		Cover date:		E-mail:	jean.dumazy@dev-lme.pcc.philips.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group Radio Access Network

Guidelines and principles for protocol description and error Handling

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	TB approval Report release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-02R202U

Deliverable	TR	Edition:	Rapporteur:	Magnani, Nicola Pio

Creation date:	11/03/1999	Lead Body:		Tel:	+39 011 228 7089	Fax:	+39 011 228 5295

Standstill:		Cover date:		E-mail:	nicola.magnani@cselt.it

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Radio Resource Management Strategies

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	TB approval Report release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-02R203U

Deliverable	TR	Edition:	Rapporteur:	Steer, David G

Creation date:	13/04/1999	Lead Body:		Tel:	+16137632901	Fax:	+16137632202

Standstill:		Cover date:		E-mail:	CRM367@BNR.CA

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Location Services feature

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Report			23/04/1999		3.0.0

5	S	TB approval Report release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTR/TSGR-00S001U

Deliverable	TR	Edition:	Rapporteur:	Toskala, Antti

Creation date:	20/11/1998	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	12	Database record last update:	11/03/1999

Title:	3rd Generation Mobile Telecommunication;

Vocabulary for the UTRAN

Scope and field of  application:

To be provided. Vocabulary used in UTRA specifications

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

0	a	TB adoption of WI	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

2	Table of Contents and Scope	16/10/1998	16/10/1998		16/10/1998	0.0.0

6	First complete draft				15/02/1999	1.0.0

5	S	Tranfer to TSG RAN				04/03/1999	1.0.0

7	WG approval			22/04/1999		3.0.0

8	TB approval	15/06/1999	15/06/1999	15/12/1999

12	Publication	PU	13/07/1999	13/07/1999	29/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

22/10/1998	doig	Note that the current document numbering and W/I ref is temporary

10/03/1999	doig	Transfer from SMG to TSG RAN.

Schedule provisional

11/03/1999	doig	Previous WI ref DTR/SMG-0225xxU

## DTS/TSGR-01S101U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	22/10/1998	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:	3rd Generation Mobile Telecommunications

Technical Specification Group Radio Access Network

Physical layer general description

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	16/10/1998	16/10/1998		16/10/1998	0.0.0

0	a	TB adoption of WI	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

1	Start of work	16/10/1998	16/10/1998	16/10/1998	16/10/1998	0.0.0

2	Table of Contents and Scope	16/10/1998	16/10/1998		16/10/1998	0.0.0

6	First complete draft		15/02/1999		15/02/1999	1.0.0

5	S	Transfer to TSG RAN		04/03/1999		04/03/1999	1.0.0

5	S	WG approval		01/04/1999	01/04/1999		2.0.0

5	S	TB approval of draft specification		22/04/1999	22/04/1999		3.0.0

5	S	TB approval of Specification Release		17/12/1999	17/12/1999

12	Publication	PU	12/04/1999	17/12/1999	17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

22/10/1998	doig	Note that the current document numbering and W/I ref is temporary

02/02/1999	dahmen	SMG#28 Handover to TSG RAN (V1.0.0) on 1999-02-08

## DTS/TSGR-01S102U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

UE capabilities

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S111U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Transport channels and physical channels (FDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S112U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Multiplexing and channel coding (FDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S113U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Spreading and modulation (FDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S114U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Physical layer procedures (FDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S121U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Transport channels and physical channels (TDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S122U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Multiplexing and channel coding (TDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S123U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Spreading and modulation (TDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S124U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Physical layer procedures (TDD)

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-01S131U

Deliverable	TS	Edition:	Rapporteur:	Toskala, Antti

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 511 38221	Fax:	+358 9 511 38452

Standstill:		Cover date:		E-mail:	antti.toskala@ntc.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group Radio Access Network

Measurements

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			21/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S201U

Deliverable	TS	Edition:	Rapporteur:	Granzow, Wolfgang

Creation date:	11/03/1999	Lead Body:		Tel:	+49 911 5217 308	Fax:	+49 911 5217 950

Standstill:		Cover date:		E-mail:	wolfgang.granzow@eedn.ericsson.se

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Radio Interface Protocol Architecture

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S202U

Deliverable	TS	Edition:	Rapporteur:	Lescuyer, Pierre

Creation date:	11/03/1999	Lead Body:		Tel:	+33 1 39 44 44 86	Fax:	+33 1 39 44 50 02

Standstill:		Cover date:		E-mail:	lescuyer@nortelnetworks.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Services Provided by the Physical Layer

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			09/07/1999		2.0.0

5	S	TB approval of draft Specification			17/10/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S203U

Deliverable	TS	Edition:	Rapporteur:	Rinne, Mikko J.

Creation date:	11/03/1999	Lead Body:		Tel:	+358 9 4376 6825	Fax:	+358 9 4376 6856

Standstill:		Cover date:		E-mail:	mikko.j.rinne@research.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

UE Functions and Inter-layer procedures in Connected Mode

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S204U

Deliverable	TS	Edition:	Rapporteur:	Leivonen, Tommi

Creation date:	11/03/1999	Lead Body:		Tel:	+358 105 05 71 03	Fax:	+358 1050 57222

Standstill:		Cover date:		E-mail:	Tommi.Leivonen@nmp.nokia.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

UE procedures in Idle Mode

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			23/09/1999		2.0.0

5	S	TB approval of draft Specification			23/10/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S221U

Deliverable	TS	Edition:	Rapporteur:	Sitte, Armin

Creation date:	11/03/1999	Lead Body:		Tel:	+49 303 86 29077	Fax:	+49 303 86 25548

Standstill:		Cover date:		E-mail:	armin.sitte@icn.siemens.de

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Medium Access Control (MAC)  Protocol Specification

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			16/04/1999		2.0.0

5	S	TB approval of draft Specification			23/04/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S222U

Deliverable	TS	Edition:	Rapporteur:	Franceschini, Daniele

Creation date:	11/03/1999	Lead Body:		Tel:	+39 0 11 228 5203	Fax:	 +39 0 11 228 7613

Standstill:		Cover date:		E-mail:	daniele.franceschini@cselt.it

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Radio Link Control (RLC)  Protocol Specification

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			09/07/1999		2.0.0

5	S	TB approval of draft Specification			23/10/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

## DTS/TSGR-02S231U

Deliverable	TS	Edition:	Rapporteur:	Barrett, Stephen

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1793 566217	Fax:	+44 1793 566225

Standstill:		Cover date:		E-mail:	sbarret1@ecid.cig.mot.com

Technical body in charge:	3GPP	RAN	Technical editor:	Doig, Ian

PT:	Database record last update:	13/04/1999

Title:

Technical Specification Group Radio Access Network

Radio Resource Control (RRC)  Protocol Specification

Scope and field of  application:

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/01/1999	0.0.0

0	a	TB adoption of WI			15/01/1999	15/01/1999	0.0.0

1	Start of work			15/01/1999	15/01/1999	0.0.0

2	Table of Contents and Scope				04/02/1999	0.0.0

6	First complete draft				04/03/1999	1.0.0

7	WG approval			23/09/1999		2.0.0

5	S	TB approval of draft Specification			23/10/1999		3.0.0

5	S	TB approval Specification release			17/12/1999

12	Publication	PU			17/12/1999

Keywords

UMTS

RADIO

ACCESS

Projects

TSG RAN

UMTS

UTRA

Mandates

Secretariat Comments

11/03/1999	doig	Note that the current document numbering and W/I ref is temporary

# TSG Terminals Work Program

## DTR/TSGT-02TI_AAT_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:	3rd Generation Mobile Telecommunication;

Technical Specification Group (TSG) Terminal

Terminal Interfaces (Alternatives to AT commands)

Scope and field of  application:

Report on options

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			16/06/1999		1.0.0

7	WG approval			17/06/1999		2.0.0

8	TB approval			22/12/1999		3.0.0

12	Publication	PU			05/01/2000

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	Responsiblity for this document is NTT DoCoM

## DTR/TSGT-02SVHE_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Services end to end Interworking (SAT/MExE/CAMEL scenarios for VHE)

Scope and field of  application:

report on scenarios for VHE. References GSM 02.78, 03.78, 09.78, 02.57, 03.57, 11.14

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			18/06/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

VHE

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	T"#" agreed to delete the WI "Services end to end Interworking (SAT/MExE/CAMEL scenarios for VHE)" To

be confirmed at TSGT#3

## DTR/TSGT-02Serv_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Services end to end Interworking (review end-to-end services)

Scope and field of  application:

report on services

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			18/06/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

SERVICE

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

T2#2 agreed to delete the WI "services end to end interworking (review end-to-end services)". To be

confirmed by TSGT#3

## DTR/TSGT-02SIP_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Services end to end Interworking (services over IP)

Scope and field of  application:

report on service over IP incl. FAX report on service over IP incl. FAX

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			18/06/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

IP

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

11/03/1999	doig	See DTR/TSGT-022104U

## DTR/TSGT-02MmT2U

Deliverable	TR	Edition:	Rapporteur:	Persson, Sofi

Creation date:	11/03/1999	Lead Body:		Tel:	+46 40 10 51 25	Fax:	+46 70 616 1362

Standstill:		Cover date:		E-mail:	sofi.a.persson@telia.se

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Multi-mode Terminals (Aspects)

Scope and field of  application:

Report on issues that need additional treatment to allow efficient multi-mode terminal implementations

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/04/1999		1.0.0

7	WG approval			15/05/1999		2.0.0

8	TB approval			15/07/1999		3.0.0

12	Publication	PU			29/07/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTR/TSGT-02MmT1U

Deliverable	TR	Edition:	Rapporteur:	Persson, Sofi

Creation date:	11/03/1999	Lead Body:		Tel:	+46 40 10 51 25	Fax:	+46 70 616 1362

Standstill:		Cover date:		E-mail:	sofi.a.persson@telia.se

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Multi-mode Terminals (Aspects)

Scope and field of  application:

Report on work already done. Ref EN 301 242

Tdoc SMG 905/97

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/03/1999		1.0.0

7	WG approval			15/04/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

12	Publication	PU			06/05/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTR/TSGT-02TFPE_U

Deliverable	TR	Edition:	Rapporteur:	Nagata, Kiyohito

Creation date:	11/03/1999	Lead Body:		Tel:	+81 468 40 3101	Fax:	+81 468 40 3733

Standstill:		Cover date:		E-mail:	nagata@cet.yrp.nttdocomo.co.jp

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Features and Performance (environment & reliability requirements)

Scope and field of  application:

report on identifying requirements for the regions report on identifying requirements for the regions

Ref ARIB Vol4, chapter 2.9

discussion document on the need for common requirements

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			01/04/1999		1.0.0

7	WG approval			22/04/1999		2.0.0

8	TB approval			22/05/1999		3.0.0

12	Publication	PU			05/06/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	T2#2 agreed to work item "Terminal Features and Performance (environment & reliability requirements)". To

be confirmed at TSGT#3

## DTR/TSGT-02TFPG_U

Deliverable	TR	Edition:	Rapporteur:	Nagata, Kiyohito

Creation date:	11/03/1999	Lead Body:		Tel:	+81 468 40 3101	Fax:	+81 468 40 3733

Standstill:		Cover date:		E-mail:	nagata@cet.yrp.nttdocomo.co.jp

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Features and Performance (general features)

Scope and field of  application:

report:

- review all terminal features

- identify min set for certain applications where the application is supported

work close with TSG-SA WG1 + others, see TD T2-99038

Ref ARIB Vol4, chapter 2.1

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			21/05/1999		1.0.0

7	WG approval			14/06/1999		2.0.0

8	TB approval			17/06/1999		3.0.0

12	Publication	PU			17/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	Rapporteur ; change to appropriate person (NEC) when identified

## DTR/TSGT-032111U

Deliverable	TR	Edition:	Rapporteur:	Maringer, Günter

Creation date:	10/07/1997	Lead Body:		Tel:	+49 228 936 1249	Fax:	+49 228 936 1257

Standstill:		Cover date:		E-mail:	guenter.maringer@t-mobil.de

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	20/03/1999

Title:	3rd Generation Mobile Telecommunications;

USIM and IC Card Requirements

(UMTS 21.11)

Scope and field of  application:

This document defines the functional characteristics and requirements of the USIM (User Service Identity Module) and the IC card for UMTS (UICC).

These are derived from the service and security requirements defined in UMTS 22.01 [2] and 22.00 [1]. The USIM is a UMTS application on an IC

card. It inter-operates with a UMTS terminal and provides access to UMTS services.

This document is intended to serve as a basis for the specification of the USIM, the UICC, and the interface to the UMTS terminal.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

1	Start of work				13/06/1997	0.0.0

2	Table of Contents and Scope			19/03/1998	16/10/1998	0.0.1

6	First complete draft			20/03/1999	04/03/1999	1.0.0

5	S	Transfer from SMG9 to TSG-T  T3				04/03/1999	1.0.0

7	WG approval			20/04/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

12	Publication	PU			20/05/1999

Keywords

SIM

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

09/07/1997	ID) work item created at SMG#22

20/03/1999	doig	WI transferred to TSG T WG TS3

Previous WI ref DTR/SMG-092111U

## DTR/TSGT-002104U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	24/07/1998	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	09/04/1999

Title:

Requirements for the Support of Data Services in UMTS

(UMTS 21.04).

Scope and field of  application:

This document identifies some of the work required in TSG T for the support of UMTS.  The objective of this Technical Report  draft report is to provide SMG input on UMTS data services with

a view to establishing some detailed work for SMG4 on UMTS. This Technical Report identifies UMTS changes required for the support of fax, store

and forward fax, applet fax end to end, applet fax with interworking, data services (modem access, internet protocol, services of internet

protocol), SMS (GSM SMS, UMTS SMS base level, UMTS SMS advanced, SMS routing), and Cell broadcast.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB	26/06/1998	26/06/1998		26/06/1998	0.0.0

0	a	TB adoption of WI	26/06/1998	26/06/1998	26/06/1998	26/06/1998	0.0.0

1	Start of work	26/06/1998	26/06/1998	26/06/1998	26/06/1998	0.0.0

2	Table of Contents and Scope	20/08/1998	20/07/1998	20/08/1998	20/07/1998	0.0.1

6	First complete draft	20/10/1998	16/10/1998	20/10/1998	16/10/1998	1.0.0

5	S	Transfer to TSG T		04/03/1999		04/03/1999	1.0.1

6	First complete draft		04/03/1999		04/03/1999	1.0.1

7	WG approval	20/12/1998	20/06/1999	20/06/1999		2.0.0

8	TB approval	20/02/1999	20/10/1999	20/10/1999		3.0.0

12	Completion			24/12/1999

Keywords

DATA

UMTS

Projects

GMMCG

GMMCG_2

TSG T

UMTS

Mandates

Secretariat Comments

24/07/1998	doig	Approved at SMG#26

10/03/1999	doig	Transferred from SMG to TSG T at TSG T#2

Previous WI ref DTR/SMG-042104U

## DTR/TSGT-02TI_OAP_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:	3rd Generation Mobile Telecommunication;

Technical Specification Group (TSG) Terminal

Terminal Interfaces;  synchronisation and object exchange

Scope and field of  application:

Report identifing applications not covered elsewhere + and propose method of handling in WG2

Reference:  04.02, 07.08. ARIB Vol.4, Ch.8

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			01/06/1999		1.0.0

7	WG approval			15/10/1999		2.0.0

8	TB approval			22/12/1999		3.0.0

12	Publication	PU			05/01/2000

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	The title of this document changed to synchronisation and object exchange.

It shall be based on IrMC 1.1

Missing editor and responsible

## DTR/TSGT-02TI_P_U

Deliverable	TR	Edition:	Rapporteur:	Holley, Kevin

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Interfaces (physical interface)

Scope and field of  application:

Report on options. References:  04.02, 07.10. ARIB Vol.4, Ch.8

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

5	S	First draft			01/04/1999	01/04/1999	0.0.1

6	First complete draft			01/05/1999		1.0.0

7	WG approval			15/10/1999		2.0.0

8	TB approval			22/12/1999		3.0.0

12	Publication	PU			05/01/2000

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	Editor is NTT DoCoMo

Based on the NTT DoCoMo chapter 5

## DTR/TSGT-02TFPS_U

Deliverable	TR	Edition:	Rapporteur:	Johnsson, Sven

Creation date:	11/03/1999	Lead Body:		Tel:	+46 46 19 47 27	Fax:	+46 46 19 31 36

Standstill:		Cover date:		E-mail:	sven.johnsson@ecs.ericsson.se

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Features and Performance (Safety requirements)

Scope and field of  application:

report on safety requirements & regulations in different regions.

Ref ARIB Vol4, chapter 4

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			10/04/1999		1.0.0

7	WG approval			21/04/1999		2.0.0

8	TB approval			26/04/1999		3.0.0

12	Publication	PU			10/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	Update following T2#2

## DTR/TSGT-02TFPES_U

Deliverable	TR	Edition:	Rapporteur:	Iimori, Eiji

Creation date:	14/04/1999	Lead Body:		Tel:	+81 42 585 3345	Fax:	+81 42 585 3035

Standstill:		Cover date:		E-mail:	iimori@msrd.hino.toshiba.co.jp

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	14/04/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Features and Performance (Electrical Saftey requirements)

Scope and field of  application:

To be provided

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB			20/04/1999	19/03/1999	0.0.0

0	a	TB adoption of WI			20/04/1999		0.0.0

1	Start of work			20/04/1999		0.0.0

6	First complete draft			20/04/1999		1.0.0

7	WG approval			14/06/1999		2.0.0

8	TB approval			17/06/1999		3.0.0

12	Publication	PU			10/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	WI created at T2#2. To be confirmed at TSGT#3

## DTS/TSGT-01LTIF_U

Deliverable	TS	Edition:	Rapporteur:	Yokoyama, Mitsuru

Creation date:	10/03/1999	Lead Body:		Tel:	+81 78 993 2763	Fax:	+81 78 993 2683

Standstill:		Cover date:		E-mail:	yoko@kobe.hp.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Technical Specification Group (TSG) Terminal

Logical Test Interface (FDD)

Scope and field of  application:

This present document specifies the logical test interface for FDD between MS (Mobile Station) and Tester.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			22/04/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999		3.0.0

Keywords

UMTS

TESTING

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-01LTIT_U

Deliverable	TS	Edition:	Rapporteur:	Yokoyama, Mitsuru

Creation date:	10/03/1999	Lead Body:		Tel:	+81 78 993 2763	Fax:	+81 78 993 2683

Standstill:		Cover date:		E-mail:	yoko@kobe.hp.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Technical Specification Group (TSG) Terminal

Logical Test Interface (TDD)

Scope and field of  application:

This present document specifies the logical test interface for TDD between MS (Mobile Station) and Tester.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			22/04/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999		3.0.0

Keywords

UMTS

TESTING

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-01MPF_U

Deliverable	TS	Edition:	Rapporteur:	Yokoyama, Mitsuru

Creation date:	10/03/1999	Lead Body:		Tel:	+81 78 993 2763	Fax:	+81 78 993 2683

Standstill:		Cover date:		E-mail:	yoko@kobe.hp.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Technical Specification Group (TSG) Terminal

Measurement Procedure (FDD)

Scope and field of  application:

This present document specifies the measurement procedures for the conformance test of the mobile station that contain transmitting characteristics,

receiving characteristics and performance requirements in FDD mode.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			22/04/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999		3.0.0

Keywords

UMTS

TESTING

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-01MPT_U

Deliverable	TS	Edition:	Rapporteur:	Yokoyama, Mitsuru

Creation date:	10/03/1999	Lead Body:		Tel:	+81 78 993 2763	Fax:	+81 78 993 2683

Standstill:		Cover date:		E-mail:	yoko@kobe.hp.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Technical Specification Group (TSG) Terminal

Measurement Procedure (TDD)

Scope and field of  application:

This present document specifies the measurement procedures for the conformance test of the mobile station that contain transmitting characteristics,

receiving characteristics and performance requirements in TDD mode.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				15/02/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

7	WG approval			22/04/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999		3.0.0

Keywords

UMTS

TESTING

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-02TI_AT_U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	10/03/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Interfaces (AT commands for 3GPP)

Scope and field of  application:

list of AT commands, structure based on  07.07 incl. SMS. References:  04.02, 07.07. ARIB Vol.4, Ch.8

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			16/06/1999		1.0.0

7	WG approval			16/06/1999		2.0.0

8	TB approval			22/04/1999		3.0.0

12	Publication	PU			06/05/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	Missing editor and responsible

## DTS/TSGT-02SMS2U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Messaging (Short Message Service (SMS); Stage 2/3

Scope and field of  application:

This present document specifies the stage 2/3  based on GSM 03.40.

References 03.40, 04.11, 03.38, 03.39, 03.47, 03.42

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			24/04/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

SMS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-02MeXe2U

Deliverable	TS	Edition:	Rapporteur:	Cataldo, Mark

Creation date:	10/03/1999	Lead Body:		Tel:	+44 1793 566297	Fax:	+44 1793 566 225

Standstill:		Cover date:		E-mail:	mcatald1@ecid.cig.mot.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Mobile Execution Environment MExE functional description

Scope and field of  application:

This present document specifies the stage 2/3 (TSG-SA WG1) based on  03.57

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/07/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-02TFPR_U

Deliverable	TS	Edition:	Rapporteur:	Nagata, Kiyohito

Creation date:	11/03/1999	Lead Body:		Tel:	+81 468 40 3101	Fax:	+81 468 40 3733

Standstill:		Cover date:		E-mail:	nagata@cet.yrp.nttdocomo.co.jp

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	11/03/1999

Title:

Technical Specification Group (TSG) Terminal

Terminal Features and Performance (harmonised 3GPP requirements)

Scope and field of  application:

harmonised 3GPP requirements

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			15/06/1999		1.0.0

7	WG approval			22/10/1999		2.0.0

8	TB approval			22/12/1999		3.0.0

12	Publication	PU			05/01/2000

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

14/04/1999	doig	T2#2 agreed to work item "Terminal Features and Performance (harmonised 3GPP requirements)". To be

confirmed at TSGT#3

## DTS/TSGT-033111U

Deliverable	TS	Edition:	Rapporteur:	Maeda, Yutaka

Creation date:	20/03/1999	Lead Body:		Tel:	+81 33 55 10 85 94	Fax:	+81 33 59 21 103

Standstill:		Cover date:		E-mail:	maeda@arib.or.jp

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	20/03/1999

Title:	3rd Generation Mobile Telecommunications;

USIM Interface specification

(31.11)

Scope and field of  application:

To be provided (USIM interface specification "11.11")

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope			20/04/1999		0.0.1

6	First complete draft			17/06/1999		1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

12	Publication	PU			31/12/1999

Keywords

SIM

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

20/03/1999	doig	WI created at TSGT#2.

Schedule and Spec number provisional and to be reviewed

## DTS/TSGT-032217U

Deliverable	TS	Edition:	Rapporteur:	Lindholm, Rune

Creation date:	20/03/1999	Lead Body:		Tel:	+358 10 505 1	Fax:	+358 10 505 4544

Standstill:		Cover date:		E-mail:	rune.lindholm@nmp.nokia.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	20/03/1999

Title:

USIM electrical and mechanical characteristics

(22.17)

Scope and field of  application:

To be provided (USIM electrical and mechanical characteristics)

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

2	Table of Contents and Scope			20/04/1999		0.0.1

6	First complete draft			17/06/1999		1.0.0

7	WG approval			01/12/1999		2.0.0

8	TB approval			17/12/1999		3.0.0

12	Publication	PU			31/12/1999

Keywords

SIM

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

20/03/1999	doig	WI created at TSGT#2.

Schedule and Spec number provisional and to be reviewed

## DTS/TSGT-02ACBS2U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:	3rd Generation Mobile Telecommunication;

Technical Specification Group (TSG) Terminal

Messaging (Advanced Cell Broadcast); Stage 2/3

Scope and field of  application:

The present document specifies the Advanced CBS stage 2/3. SA1 will produce Stage 1.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/06/1999		1.0.0

7	WG approval			15/10/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-02CBS2U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Technical Specification Group (TSG) Terminal

Messaging (Cell Broadcast); Stage 2/3

Scope and field of  application:

This present document specifies the CBS stage 2/3  based on GSM 03.41.

References 03.41, 04.12, 03.38, 03.49. SA1 will produce Stage 1.

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/06/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)

## DTS/TSGT-02MMMS2U

Deliverable	TS	Edition:	Rapporteur:	Holley, Kevin

Creation date:	11/03/1999	Lead Body:		Tel:	+44 1 71 519 9028	Fax:	+44 1 71 519 9028

Standstill:		Cover date:		E-mail:	kevin.holley@bt.com

Technical body in charge:	3GPP	T	Technical editor:	Doig, Ian

PT:	Database record last update:	22/03/1999

Title:

Technical Specification Group (TSG) Terminal

Messaging (Multimedia Messaging Service); Stage 2/3

Scope and field of  application:

The present document specifies the Multimedia Messaging Service stage 2/3.

Protocols (delivery control)

Control function between Multimedia Messaging Entities Including fragmentation of long messages

Message Formats (Structure of the message)

Fragmenting of messages CSAs part of the Protocols

MS Capabilities negotiation

As part of the Protocols e.g. Memory, Display, ....

Signalling to update capabilities

As part of the Protocols

Alerting the MMSC (when MS becomes available)

Notification ( MMSC >> MS)

Size of message, Content-type, sender, classification of message content

Downloading

Downloading should support different transfer mechanisms

Partial content downloading

Choice of the user and the MS to download parts

Compatibility

To existent store and forward services e.g. SMS

Bearer between the MS and the MMSC

Optimise the bearer between the MS and the MMSC.

Addressing

As agreed in UMTS

Charging

Status	Phase	Action	Original     	Review	Target 	Achieved	Version

0	Creation of WI by WG/TB				04/03/1999	0.0.0

0	a	TB adoption of WI			04/03/1999	04/03/1999	0.0.0

1	Start of work			04/03/1999	04/03/1999	0.0.0

6	First complete draft			22/06/1999		1.0.0

7	WG approval			15/11/1999		2.0.0

8	TB approval			15/12/1999		3.0.0

12	Publication	PU			29/12/1999

Keywords

UMTS

MULTIMEDIA

Projects

TSG T

UMTS

Mandates

Secretariat Comments

10/03/1999	doig	WI reference subject to change.

Estimate schedule only (to be revised)