## Slide 1: Status, Plans related to Enable Location Service in Rel-16
CATT

## Slide 2: Status of FS_eLCS
Some text from the SID Objective:
  This study will consider un-trusted non-3GPP access and 3GPP access first from the perspective of UE access (though can allow non-3GPP access to be used for UE location determination. After the architecture for connecting trusted non-3GPP access to 5GC has been specified, the study will also consider how to support location services for trusted non-3GPP access.
First part:
  Focus on “un-trusted non-3GPP access and 3GPP access ”
  16 key issues,20 solutions captured in TR23.731;
  Sincerely Thanks to those delegates and supporting companies!
Second part:
  Focus on “trusted non-3GPP access ”;
  Study not start yet.

## Slide 3: Status of related perspectives
RAN#80 Approved “NR Positioning” in RP-181399, related to First part:
  Objective:
    Study requirements, evaluation scenarios/methodologies to enable positioning in regulatory and commercial use cases; [RAN1]
    Study and evaluate potential solutions of positioning technologies based on the above identified requirements, evaluation scenarios/methodologies [RAN1]
    Study of positioning architecture for location services, functional interfaces, protocol, and procedures for supporting NR dependent positioning technologies (if needed; otherwise, need to be confirmed) [RAN2, RAN3]
  TimeLine:
    Target completion date: RAN#83 (March’2019)
    0.5 TU each allocated for RAN2 in Q4’2018 and Q1’2019
Status of Study FS_5WWC: related to Second part:
  Till SA#80
    Initial conclusions capture for trusted scenario. Only 2 solutions are currently documented.
  Next Step
    Conclude study on support of Trusted Non-3GPP

## Slide 4: Work Plan, SID revision
Plan of future work:
  First Part:
    This part should be prioritized during the study;
    Start Evaluation in Q3 , and conclude this part in Q4;
    Propose a WID this November:
      From Q1’2019 and finish in Q2;
    Coordinated with RAN WGs needed;
  Second Part:
    Initiate Study in Q4, try to conclude this part in Q1’2019, and
    try to fit normative work of this part into Rel-16, if possible.
Revision of the FS_eLCS SID:
  RAN dependency added;
  Timeline extend to Q1’2019;
    In case there is some alignment between SA2 and RAN part;
    Allow Second Part i.e. “Trusted NON-3GPP” to conclude within Rel-16;
  Clarify Normative work of first part could start once this part concludes.

## Slide 5: THANKS!