SA WG2 Meeting #129	S2-1810696

15 - 19 October 2018, Dongguan, China

Source:	Rapporteur (Huawei)

Title:	eNA key issues priority

Document for:	Endorsement

Agenda Item:	6.11

Work Item / Release:	FS_eNA

Abstract of the contribution: This contribution provides key issues priority for eNA next SA2 meeting.

1 Proposal

14 key issues in total has been captured in TR 23.791 V1.0.0 and key issue prioritization is proposed for Novembers SA2 meeting in order to conclude the TR in Dec, 2018 as planned:

Table 1: Key Issues priority in TR 23.791 v1.0.0

| Number | Title | Description |  | Priority |
| --- | --- | --- | --- | --- |
| 1 | Analytic Information Exposure to 5GS NF | Framework |  | High |
| 2 | Analytic Information Exposure to AF | Framework |  | High |
| 3 | Interactions with 5GS NFs/AFs for Data Collection | Framework |  | High |
| 4 | Interactions with OAM for Data Collection and Data Analytics Exposure | Framework |  | High |
| 5 | NWDAF-Assisted QoS Profile Provisioning |  | Medium |
| 6 | NWDAF assisting traffic routing |  | Medium |
| 7 | NWDAF assisting Future Background Data Transfer |  | Medium |
| 8 | Performance improvement and supervision of mIoT terminals |  | Medium |
| 9 | Customizing mobility management based on NWDAF output |  |  | Medium |
| 10 | NWDAF service support to select NF instances |  |  | Low |
| 11 | NWDAF-Assisted predictable network performance |  |  | Low |
| 12 | Support of Northbound Network Status Exposure |  |  | Medium |
| 13 | UE driven analytics |  |  | Medium? |
| 14 | How to ensure that slice SLA is guaranteed |  | Medium |

The idea that the priority list will be used to order the handling of documents in the next SA2 meeting:

- Start with the high ones i.e. four high KIs for framework then medium KIs. Low KIs will not be treated

- Several conf calls are to be scheduled to see how far we can get for these key issues before next SA2 meeting,

- The order for these KIs with medium priority will take into account the discussion outcome of the conf calls.