SA WG2 Meeting #135	S2-1910536

14 - 18 October, 2019, Split Croatia	(revision of S2-1909827)

Source:	China Mobile (Rapporteur)

Title:	FS_UPCAS Work Tasks

Document for:	Discussion and Agreement

Agenda Item:	N/A

Work Item / Release:	FS_UPCAS/ Rel-17

Abstract of the contribution: This paper proposes the break-down of objectives of FS_UPCAS into a set of Work Tasks with granular TU estimate per Work Task.

1	Background

At SA #85, it was agreed to breakdown objectives of FS_UPCAS into Work Tasks with TU estimates (study phase and normative phase) for each work task (see SP-190949).

The FS_UPCAS SID can be found in SP-190187.

2.	Discussion

Editor’s Note: Work Task Description should correspond to objectives in SID. One objective may be further broken into Work Tasks.

Editor’s Note: Work Task may or may not directly translate into a Key Issue in a TR.

Table 2-1: Work Tasks for <SID_ Acronym>

| Work Task ID | Work Task Title | Work Task Description | RAN Dependency | TU Estimate (Study + Normative) 9+5 | Inter Work Tasks Dependency Editor’s Note: This column should highlight if WT#x is self-contained, or is depended on completion of other WTs | Category of Work Tasks (Essential, Additional) Editor’s Note: Essential: These are must-have WTs in order to deliver the feature. These are basic WTs, without which the feature cannot stand on its own. Additional: These are nice-to-have WTs in order to deliver the feature. These are optional WTs which may provide additional optimizations or functionality. |
| --- | --- | --- | --- | --- | --- | --- |
| WT#1 | Modular design of User Plane (UP) | Identify the UP features that can be individually managed (i.e. with specific characteristics) and deployed in UPF(s). It is important to allow deployments where User Plane handling can be made modular in order to be able to dynamically insert in the data path of a PDU Session functionalities able e.g. to monitoring traffic, do DPI, Application detection, MP-TCP. | No | 3+1 | WT#1 is self-contained |  |
| WT#2 | Evaluate UPF architecture support for modular deployments, i.e.N4 vs Services | To support modular deployments and specific management characteristics identified in WT #1: evaluate the usage of the existing architecture (evolution of N4/PFCP constructs such as PDR, FAR … is a potential solution) as well as the usage of UPF services and determine the best solution. | No | 3+2.5 | Depends on WT#1 |  |
| WT#3 | Study and evaluation of mechanisms to support UPF event exposure services | Communication between UPF event exposure service to PCF services, NWDAF services, CHF services, NEF services or other NF services.(including use case and architecture enhancement) | No | 3+1.5 | WT#3 is self-contained |  |