## Slide 1: FS_5G_ProSe and 5G_ProSe Status Report
Deng Qiang (CATT), Fei Lu (OPPO)
SA WG2 Meeting #143E (e-meeting)
Feb 24 – Mar 09, 2021

## Slide 2: FS_5G_ProSe status after SA2#143e (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
General
  FS_5G_ProSe TR 23.752 v1.1.0 will be available here.
  Conclusions for KI#1, K#7 and KI#8 are updated. Interim conclusions for KI#3 are updated.
  TR 23.752 sent to SA#91e for Approval.
  LS to SA5 to inform SA2 conclusion on UE usage reporting, LS to SA3 to ask feedback on L3 UE-NW Relay authentication and authorization issues.
Key Issue 3 (UE-to-Network Relay):
  Some open issues e.g. L3 Relay PDU session parameters are concluded.
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Next Steps: Update the conclusion based on SA and RAN TSG#91-E meetings outcome.
Key Issue 4 (UE-to-UE Relay):
  Updates to sol#8 and #9 are captured in TR 23.752.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Next Steps: Update the conclusion based on SA and RAN TSG#91-E meetings outcome.

## Slide 3: FS_5G_ProSe status after SA2#143e (2/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
Key Issue 7 (Charging):
  It is concluded that the 5G DDNMF is used for ProSe Direct Discovery charging support, and the 5G DDNMF is used for ProSe Direct Communication and Public Safety Direct Discovery charging support by receiving PC5 usage reporting from the UE via PC3ch reference point.
  Next Steps: Start normative work based on the conclusions.

## Slide 4: FS_5G_ProSe status after SA2#143e (3/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
Contentious Issue:
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
Focus for the Next Meeting (SA2#144e):
  Update the conclusions for KI#3 and KI#4 based on SA and RAN TSG#91-E meetings outcome.
  Continue normative work for the concluded key issues.
Overall Plan:
  SA2#144e, #145e: Continue normative work for the concluded key issues.

## Slide 5: FS_5G_ProSe Status at SA#91e
Progress since SA#90-e:
  Conclusions are updated for KI#1 (Direct Discovery), #7 (PC5 Charging) and #8 (Service Authorization).
  Interim conclusions are updated for KI#3 (UE-to-Network Relay).
  LS to SA5 to inform SA2 conclusion on UE usage reporting, LS to SA3 to ask feedback on L3 UE-NW Relay authentication and authorization issues..
  TR 23.752 sent to SA#91e for Approval.
RAN impacts or dependencies:
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
Next steps:
  Continue normative work for the concluded key issues.
  Update the conclusions for KI#3 and KI#4 based on SA and RAN TSG#91-E meetings outcome.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | Dec, 20 -> March, 21 | SP-200444

## Slide 6: 5G_ProSe Status at SA#91e
Progress since SA#90-e:
  37 pCRs agreed to TS 23.304, 4 CRs agreed to TS 23.501, 4 CRs agreed to TS 23.502, 3 CRs agreed to TS 23.503 related to the concluded key issues.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Continue normative work for the concluded key issues.
WI Code | Work Item Title | WP | Target Date | WID#
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 0% > 20% | June, 21 | SP-201132